SEN381  |  SOFTWARE ENGINEERING 381

CivicConnect

Milestone 2 Project Engineering Document

PREPARED BY

Ryno Goetz
Steven Riaan Piek
Willem Booysen

BASELINE STATUS

Approved Milestone 2 engineering baseline

DOCUMENT VERSION AND DATE

Version 2.0 | 30 September 2026

GitHub Repository

https://github.com/RynoGz/SEN831_Group_F

Contents

0. Document control	8

0.1 Baseline approvals	8

1. Problem and business need	9

1.1 Problem statement	9

1.2 Causes, effects and intended response	9

Request information is spread across messages, calls, spreadsheets and paper	9

Ownership and progress are difficult to see	9

Status changes and actions lack dependable accountability	9

Management reporting is manual and inconsistent	9

Sensitive information is exchanged inconsistently	10

1.3 Business need	10

1.4 Intended value and how to assess it	10

VAL-001	10

VAL-002	10

VAL-003	10

VAL-004	11

VAL-005	11

VAL-006	11

1.5 Boundaries and related requirements	11

2. Stakeholder analysis	12

2.1 Method and evidence limits	12

2.2 Stakeholder register	12

STK-001	12

STK-002	12

STK-003	12

STK-004	13

STK-005	13

STK-006	13

STK-007	13

2.3 Stakeholder needs for requirements derivation	13

2.4 Meaningful conflicts and proposed resolutions	15

Visibility versus confidentiality	15

Quick submission versus actionable information	15

Flexible handling versus accountable status	15

Rich reports versus sustainable scope	15

Fast completion versus independent review	15

2.5 Requirements traceability examples	15

3. Scope baseline	17

3.1 Scope objective and system boundary	17

3.1.1 Selected request and workflow policy	17

3.2 In-scope minimum business capabilities	17

3.3 Cross-cutting obligations	19

3.4 Recommended out-of-scope items for the initial product baseline	19

OUT-001	19

OUT-002	20

OUT-003	20

3.5 Recommended future or deliberately deferred work	20

FUT-001	20

FUT-002	20

FUT-003	20

FUT-004	21

FUT-005	21

3.6 M1 milestone boundary	21

3.7 Approval and controlled change	21

4. Constraints and assumptions	22

4.1 Constraint register	22

CON-001	22

CON-002	22

CON-003	22

CON-004	22

CON-005	22

CON-006	22

CON-007	23

CON-008	23

CON-009	23

CON-010	23

CON-011	23

CON-012	23

4.2 Assumptions requiring validation	23

ASM-001	23

ASM-002	24

ASM-003	24

ASM-004	24

ASM-005	24

4.3 Constraint interactions and trade-offs	24

4.4 Policy answers and remaining questions	25

Q-001	25

Q-002	25

Q-003	25

Q-004	25

Q-005	25

Q-006	25

Q-007	26

4.5 Links to requirements and risks	26

5. Team Working Agreement	27

5.1 Purpose and responsibilities	27

5.2 Communication and capacity	27

5.3 Work and review cycle	27

5.4 Meetings, decisions and conflict resolution	28

5.5 Delays and changes in availability	28

5.6 AI, references and sensitive information	28

5.7 Acceptance and revision	29

6. GitHub governance and team controls	30

6.1 Repository and mandatory controls	30

GOV-001	30

GOV-002	30

GOV-003	30

GOV-004	30

GOV-005	30

GOV-006	30

GOV-007	30

GOV-008	30

6.2 Author and reviewer responsibilities	31

Ryno Goetz	31

Steven Riaan Piek	31

Willem Booysen	31

6.3 Document workflow	31

6.4 Task and pull request information	31

6.5 Governance status	32

Main protection and review settings	32

Member access/registration	32

Issue, branch and pull request	32

Two independent reviews of Ryno's change	32

Controlled merge/version	32

7. Requirements and acceptance criteria	32

7.1 Purpose	32

7.2 Requirement conventions	32

7.3 Functional requirements	33

FR-001 — Submit a service request	33

FR-002 — Controlled request categorisation	33

FR-003 — View current request status	34

FR-004 — View request history/list	34

FR-005 — Provide in-application request feedback	34

FR-006 — View work relevant to authorised staff	35

FR-007 — Search, filter and sort requests	35

FR-008 — View authorised request details	35

FR-009 — Assign, accept and reassign responsibility	36

FR-010 — Enforce controlled request status transitions	36

FR-011 — Record actions, comments and resolution information	37

FR-012 — Resolve or close requests when authorised	37

FR-013 — View service activity	37

FR-014 — Identify open, overdue, resolved and closed work	38

FR-015 — Analyse requests by category, status and justified dimensions	38

FR-016 — Support accountability and service-performance analysis	39

7.4 Non-functional requirements	39

NFR-001 — Authorisation and least-privilege access	39

NFR-002 — Sensitive-information protection	39

NFR-003 — Auditability and accountability	40

NFR-004 — Usability and understandable feedback	40

NFR-005 — Data integrity and consistency	40

NFR-006 — Performance under agreed operating conditions	41

NFR-007 — Reliability and recoverability	41

NFR-008 — Maintainability and controlled change	42

7.5 Open questions and controlled deferrals	42

7.6 Requirements quality basis	43

8. Requirements traceability matrix M1 baseline snapshot	43

8.1 Purpose	43

8.2 Traceability matrix	44

8.3 Requirement-to-source coverage	45

8.4 Open-question traceability	45

8.5 Later-lifecycle evidence	46

8.6 Traceability control rules	46

8.7 Status summary	46

9. Initial risk register M1 baseline snapshot	47

9.1 Highest concern risk	47

10. Forward engineering considerations M1 baseline snapshot	48

11. Engineering decision log M1 baseline snapshot	49

12. AI usage register M1 baseline snapshot	50

13 Milestone 2 baseline overview	51

13.1 M1 requirements review outcome	51

13.2 Team contributions and approvals	51

13.3 Current baseline conclusion	51

14 Architecture and quality drivers	52

14.1 Architecture significant requirements	52

14.2 Architecture decision	52

14.3 Component responsibilities	53

15 Data and persistence baseline	54

15.1 Persistence decision	54

15.2 Initial data model	54

15.3 Integrity and access controls	54

15.4 Versioned migration evidence	54

16 Technology and environment decision	56

16.1 Accepted stack	56

16.2 Alternatives and trade offs	56

16.3 Configuration and deployment direction	56

17 Detailed design and interfaces	57

17.1 Request transition policy	57

17.2 Attachment boundary	57

17.3 Established internal interfaces	57

17.4 Validation and error handling	58

18 Application and verification evidence	59

18.1 Implemented application slice	59

18.2 Verification record	59

18.3 Demonstrated requirement trace	59

19 Requirements traceability matrix	60

19.1 Requirement source architecture and data trace	61

19.2 Design technology implementation and verification trace	62

20 Risk assumption and dependency registers	63

20.1 Current risk register	63

20.2 Assumptions and dependencies	63

21 Forward engineering baseline	65

22 Engineering decision log	66

23 AI usage and baseline approval	67

23.1 Milestone 2 AI usage entries	67

23.2 Milestone 2 approval	67

23.3 Known limitations carried into the next iteration	67

References	68

S1	68

S2	68

S3	68

S4	68

S5	68

S6	68

S7	68

S8	68

S9	68

S10	68

S11	68

S12	68

S13	68

S14	69

S15	69

S16	69

S17	69

# 0. Document control

This document preserves the approved Milestone 1 engineering baseline and adds the team's approved Milestone 2 architecture, technology, persistence, detailed design, implementation and verification evidence. Version 2.0 is the controlled M2 engineering baseline. Historical M1 sections remain visible, while the current M2 registers and RTM are recorded in sections 13 to 23.

| Version | Date | Purpose | Owner or approval |
| --- | --- | --- | --- |
| 0.2 | 7 September 2026 | Member 1 foundation draft | Ryno Goetz |
| 0.3 | 8 September 2026 | Requirements and RTM draft | Steven Riaan Piek |
| 0.9 | 8 September 2026 | Unified M1 review draft with corrected registers | All members |
| 1.0 | 8 September 2026 | Controlled M1 engineering baseline | Approved by Ryno Goetz, Steven Riaan Piek and Willem Booysen |
| 1.1 | 30 September 2026 | M2 contribution drafts, implementation and review evidence | All members |
| 2.0 | 30 September 2026 | Controlled M2 architecture, design and application baseline | Approved by Ryno Goetz, Steven Riaan Piek and Willem Booysen |

## 0.1 Baseline approvals

Milestone 1 was approved on 8 September 2026 and remains the requirements baseline. On 30 September 2026, all three members approved the M2 architecture, technology, persistence and detailed design decisions and confirmed the integrated contribution set. The M2 baseline keeps incomplete capabilities visible as In Development or Planned and does not convert design or code presence into unsupported verification claims.

# 1. Problem and business need

## 1.1 Problem statement

CivicConnect addresses a loss of control over the lifecycle of service requests. The organisation receives operational requests through several informal and disconnected channels, but those channels do not provide one dependable record connecting a request to its owner, current state and actions taken. A request can therefore reach someone without becoming visible work that can be assigned, followed up and verified as completed [S4, section 2].

This fragmentation affects three groups differently. Requesters cannot reliably determine what happened after submission. Staff must reconcile information and ownership across channels while organising work. Management cannot confidently distinguish outstanding work from completed work or reconstruct why a request changed state. Inconsistent handling of sensitive request information compounds the visibility and accountability problem [S4, sections 2-2.1].

The underlying engineering problem is consequently more than collecting request descriptions: the platform must preserve useful information and controlled responsibility from submission through feedback and authorised closure. Improving the interface alone would not establish that control if assignment, permitted status changes, access boundaries and reporting definitions remained ambiguous. This is analysis derived from the scenario, not an observation from a conducted stakeholder interview.

## 1.2 Causes, effects and intended response

### Request information is spread across messages, calls, spreadsheets and paper

Work may be missed or duplicated; reconciliation consumes staff effort.

Proposed engineering response: Maintain a retrievable digital request record with controlled classification and clear submission outcome. Stakeholder/need link: STK-001, STK-002; NEED-001, NEED-002.

### Ownership and progress are difficult to see

Requesters repeatedly seek updates; staff may work on the same request or leave it unowned.

Proposed engineering response: Expose authorised status/history, explicit responsibility and lifecycle feedback. Stakeholder/need link: STK-001, STK-002, STK-004; NEED-003 to NEED-005.

### Status changes and actions lack dependable accountability

A completion claim is difficult to explain or check.

Proposed engineering response: Control state changes and retain attributable action/resolution information. Stakeholder/need link: STK-002, STK-003; NEED-006, NEED-008.

### Management reporting is manual and inconsistent

Workload and overdue work cannot be assessed consistently.

Proposed engineering response: Derive oversight views from request records using agreed definitions and useful category/status dimensions. Stakeholder/need link: STK-003; NEED-007, NEED-008.

### Sensitive information is exchanged inconsistently

Visibility can expose details to people who do not need them.

Proposed engineering response: Define role-related access and sensitive-data handling early; later verify access with positive and negative tests. Stakeholder/need link: STK-001, STK-002, STK-005; NEED-009.

The scenario problems are grounded in the scenario [S4, section 2]. Consequences and responses are the team's proposed analysis. They do not imply that message import, automatic duplicate detection or a particular authentication technology is required.

## 1.3 Business need

The organisation needs an affordable, supportable platform that lets requesters submit and follow requests, lets authorised staff take responsibility and manage them, and gives management a dependable view of service activity. Its value depends on the same request information supporting operational work and oversight, with access and actions controlled throughout the lifecycle [S4, sections 2.1 and 3].

The proposed product scope therefore prioritises the required request-management workflow and sufficient accountability. Automatic imports from existing channels, payments and predictive routing are excluded or deferred as proposals because they would create additional integration, security, testing and cost obligations without being necessary to demonstrate the required minimum capabilities [S4, section 3.1; sections 3.4-3.5].

## 1.4 Intended value and how to assess it

The following evaluation methods turn business value into checkable outcomes. They are not measured implementation results. The requirements section translates them into requirements and acceptance criteria using the approved M1 working policies and measurable baseline targets [S4, sections 5, 11 and 15].

### VAL-001

A successfully submitted request remains findable.

Proposed validation evidence: Submit an agreed set of valid requests and check that each acknowledged request can subsequently be retrieved by its authorised requester. Scope/need link: SCP-001, SCP-004; NEED-001, NEED-003.

### VAL-002

Requesters can see meaningful progress.

Proposed validation evidence: Walk through accepted, rejected, updated and completed outcomes; verify that feedback and the visible state agree with the recorded outcome. Scope/need link: SCP-003, SCP-005; NEED-003.

### VAL-003

Staff can identify responsibility and permitted next actions.

Proposed validation evidence: Exercise assignment/acceptance and authorised state changes; verify ownership, retained action information and rejection of unauthorised changes. Scope/need link: SCP-009 to SCP-012, SCP-017; NEED-005, NEED-006, NEED-009.

### VAL-004

Management can rely on its work overview.

Proposed validation evidence: Use a known set of requests with agreed overdue rules and compare open/overdue/resolved/closed views and category/status breakdowns with expected records. Scope/need link: SCP-013 to SCP-016; NEED-007, NEED-008.

### VAL-005

Better visibility does not expose restricted information.

Proposed validation evidence: Verify requester and staff visibility against the agreed permission matrix, including attempts to access another user's restricted request. Scope/need link: SCP-006, SCP-017; NEED-009.

### VAL-006

The solution remains workable within team and operating constraints.

Proposed validation evidence: Review actual scope delivery, schedule variance, quality/security evidence, service limits and likely running cost at later milestones. Scope/need link: CON-001 to CON-010; NEED-010, NEED-011.

No percentage reduction in lost requests, turnaround time or operating cost is claimed. The brief provides no measured current-process baseline. Such claims would require a defined before/after comparison and trustworthy measurements.

## 1.5 Boundaries and related requirements

The initial category set is Maintenance, IT support, Facility fault, Damaged equipment, Security concern, Lost property and Other. A request records a title, description, category, location, requester identity/contact details, automatic submission date/time, a sensitive-information indicator and an optional attachment. The software does not itself repair equipment or provide physical emergency response. The team should validate this working taxonomy during requirements review and control later changes.

The requirements section uses the stakeholder needs and proposed success evidence as inputs. The risk and forward-engineering sections address the risks implied by lost ownership, inconsistent reporting and sensitive-data access. The team should judge success using stakeholder value, controlled scope, time, resources, quality, security and operational evidence, rather than a successful demonstration alone [S4, sections 5 and 21].

References: Source register, especially S4 sections 2-5, 11, 15 and 21; S1 section 3.

# 2. Stakeholder analysis

## 2.1 Method and evidence limits

This is a scenario-based analysis. Requester, staff and management roles come directly from the Master brief [S4, section 3]. Coordination, operational support and assessment roles below are analytical groupings inferred from the described responsibilities and lifecycle controls. They do not assert that separate departments or named client representatives exist. One person may perform several organisational roles; the final permission model must distinguish responsibilities rather than assume one job title equals one software role.

Influence means ability to affect scope, priorities, acceptance or policy. Interest means how directly the stakeholder is affected by the system's outcomes. High/medium ratings are qualitative judgements for engagement planning, not measured survey results. All ratings and conflicts require review.

## 2.2 Stakeholder register

### STK-001

Requesters; explicit in S4 section 3.

Needs and expectations: Submit understandable, appropriately classified requests; see their status/history and meaningful feedback; protect sensitive details. Influence and interest: Medium / high: directly affected, but no policy authority is stated.

Proposed engagement: Validate submission and feedback scenarios; ask what acknowledgement and progress information are useful.

### STK-002

Authorised service staff; explicit in S4 section 3.

Needs and expectations: Find relevant work and details, take responsibility, apply permitted state changes and record actions/resolutions. Influence and interest: High / high: workflow feasibility and data quality depend on staff use.

Proposed engagement: Walk through assignment, reassignment, rejection, resolution and closure cases; verify access and required information.

### STK-003

Management/oversight; explicit in S4 section 3.

Needs and expectations: Dependable activity views, identification of overdue/open/resolved/closed work, accountability and useful analysis. Influence and interest: High / high: influences priorities, reporting definitions and acceptance.

Proposed engagement: Agree reporting meaning and visibility; validate summaries against a known request set.

### STK-004

Service coordination responsibility; inferred from assignment/prioritisation problems in S4 section 2; may be held by STK-002 or STK-003.

Needs and expectations: Clear responsibility, controlled categories and consistent handling of unassigned or incorrectly routed work. Influence and interest: High / high for workflow policy.

Proposed engagement: Clarify who may assign, change category, reassign or close work; validate boundary cases.

### STK-005

Organisation's operational/security support responsibility; inferred from S4 sections 16-18; named owner unconfirmed.

Needs and expectations: Appropriate access, manageable configuration, protected credentials, recoverability and sustainable operation. Influence and interest: Medium / high; actual authority must be confirmed.

Proposed engagement: Review sensitive-data questions and later deployment/support constraints without choosing a stack in M1.

### STK-006

Project team: Ryno, Steven and Willem; S2 and S4 sections 7.1-8.

Needs and expectations: Clear scope and dependencies, feasible workload, shared understanding and maintainable engineering evidence. Influence and interest: High / high for engineering choices within the brief.

Proposed engagement: Daily WhatsApp/Discord discussions, meetings every second day after 11:00, issues, meaningful two-reviewer PRs and joint baseline review.

### STK-007

SEN381 lecturer/assessor; S4 sections 19, 20 and 23.

Needs and expectations: A defensible product and authentic individual/team evidence that meets the project controls. Influence and interest: High / high for assessment; not assumed to be the real organisation's management.

Proposed engagement: Clarify ambiguous assessment requirements and demonstrate controlled evidence at milestones.

## 2.3 Stakeholder needs for requirements derivation

| Need ID | Need | Stakeholder/source | Priority basis and scope link |
| --- | --- | --- | --- |
| NEED-001 | A valid new request can be recorded with enough information to act on it | STK-001, STK-002; S4 section 3, requester submission | Required minimum; SCP-001 |
| NEED-002 | Requests use a controlled category mechanism that supports routing and reporting | STK-001, STK-004; S4 section 3, requester categorisation | Required minimum; SCP-002 |
| NEED-003 | Requesters can find their earlier requests, inspect current status and understand submission/lifecycle outcomes | STK-001; S4 section 3, requester visibility and feedback | Required minimum; SCP-003 to SCP-005 |
| NEED-004 | Staff can locate relevant authorised work and inspect its details using useful search/filter/sort criteria | STK-002; S4 section 3, staff visibility/search/details | Required minimum; SCP-006 to SCP-008 |
| NEED-005 | A request has explicit responsibility that can be assigned or accepted under agreed permissions | STK-002, STK-004; S4 sections 2 and 3 | Required minimum; SCP-009 |
| NEED-006 | Changes, actions and resolution/closure follow defined responsibilities and permitted transitions | STK-002, STK-004; S4 section 3, staff lifecycle and actions | Required minimum; SCP-010 to SCP-012 |
| NEED-007 | Management can identify service activity and distinguish open, overdue, resolved and closed work | STK-003; S4 section 3, management oversight | Required minimum; SCP-013, SCP-014 |
| NEED-008 | Management can analyse work by useful dimensions and obtain sufficient information to explain responsibility and progress | STK-003; S4 section 3, management analysis/accountability | Required minimum; SCP-015, SCP-016 |
| NEED-009 | Access and disclosure match justified responsibilities, including treatment of sensitive request information | STK-001, STK-002, STK-005; S4 sections 2, 3 and 16 | Cross-cutting security obligation; SCP-006, SCP-017 |
| NEED-010 | The platform can be verified, operated and recovered using available resources | STK-005, STK-006; S4 sections 4, 15, 17 and 18 | Lifecycle obligation; SCP-018; CON-002, CON-009, CON-012 |
| NEED-011 | The team can demonstrate controlled collaboration and defend evidence individually | STK-006, STK-007; S4 sections 8-11 and 19 | Project/process obligation; CON-001, CON-007, CON-008 |

These needs are not the final functional/non-functional requirements. Steven must add unique requirement IDs, priority, precise behaviour and measurable acceptance criteria and link them through the RTM [S4, section 11].

## 2.4 Meaningful conflicts and proposed resolutions

### Visibility versus confidentiality

Requesters and management want useful progress information; staff/support must prevent inappropriate disclosure.

Approved resolution: Separate requester-visible progress from restricted details and apply the least-privilege baseline. Consequence for later work: M2 must refine the permission matrix for UI/API access checks, data exposure rules and negative security tests; this does not justify an unrestricted management role.

### Quick submission versus actionable information

Requesters benefit from a short form; staff need enough context to categorise and act.

Proposed resolution for validation: Agree only the necessary required fields, validate them clearly, and record how missing information is handled. Consequence for later work: Affects validation, acceptance criteria, data collection and usability; field list remains Q-001.

### Flexible handling versus accountable status

Staff need to correct assignments and update work efficiently; management needs consistent history.

Proposed resolution for validation: Define authorised transitions and retain attributable changes; decide how correction, rejection and closure are represented. Consequence for later work: Shapes lifecycle requirements, reporting definitions and tests; exact transitions remain Q-003.

### Rich reports versus sustainable scope

Management could benefit from exports and predictive analysis; the three-person team has limited capacity.

Proposed resolution for validation: Deliver the mandatory oversight views first; propose advanced analytics as future scope subject to impact analysis. Consequence for later work: Preserves required reporting while controlling extra security, implementation, testing and cost obligations.

### Fast completion versus independent review

Ryno wants to finish promptly; team governance requires both other members to review substantive changes.

Proposed resolution for validation: Submit coherent artefact units early and reserve review time within daily capacity. Consequence for later work: Requires authentic PR/review evidence and prevents approval becoming a last-minute dependency.

These conflicts are reasoned from the scenario and project constraints, not claims of observed stakeholder disputes.

## 2.5 Requirements traceability examples

Example A - requester visibility. S4 section 3 -> STK-001 -> NEED-003 -> SCP-003/SCP-004. Candidate behaviour: an authorised requester can retrieve the current status and history/list of their submitted requests. Candidate acceptance scenario: seed two requesters with distinct requests; verify each sees the correct own list and current state after a permitted staff update. Whether either may see another person's requests must follow the agreed access policy, with denied-access cases included. Final FR/NFR and acceptance IDs are recorded in the requirements and RTM sections.

Example B - overdue reporting. S4 section 3 -> STK-003 -> NEED-007 -> SCP-014. Working behaviour: a request is overdue when its agreed target date/time has passed and it is not Resolved, Closed or Rejected. The target is set by authorised staff or a manager during acceptance/assignment. Candidate acceptance scenario: use records either side of the due-time boundary and records in excluded states; compare the result to this rule. Steven should convert the rule into a testable requirement and the team should formally approve it.

These examples demonstrate currently available traceability. Design, implementation, test execution and release evidence are added later, not marked complete now [S1, section 3; S4, section 11.1].

References: Source register, S4 sections 2-4, 8, 11, 16-19; S1 section 3; S2 and S3.

# 3. Scope baseline

## 3.1 Scope objective and system boundary

CivicConnect will support the digital management of service requests from submission and classification through authorised staff handling, feedback and management oversight. The boundary includes request records, responsibility, state changes, relevant action/resolution information, role-appropriate views and meaningful service reporting. Physical fulfilment of the requested work remains an organisational activity outside the software [S4, sections 2-3].

The initial product serves one organisation. The scope below carries every minimum capability in the Master brief into the approved M1 baseline and records the working policies needed for requirements engineering. It defines the agreed scope but does not claim completed implementation [S4, sections 3 and 11; S1, section 3].

### 3.1.1 Selected request and workflow policy

• Required request information: title, description, category, location, requester identity/contact, automatically recorded submission date/time and a sensitive-information indicator; an attachment is optional.

• Initial categories: Maintenance, IT support, Facility fault, Damaged equipment, Security concern, Lost property and Other.

• Lifecycle: Submitted -> Accepted -> Assigned -> In Progress -> Resolved -> Closed. Submitted requests may be Rejected; authorised users may reassign; a requester or manager may request reopening; every status change must be attributable.

• Overdue rule: the agreed target date/time has passed and the request is not Resolved, Closed or Rejected. Authorised staff or a manager sets the target on acceptance or assignment.

• Feedback: show in-application feedback for accepted, rejected, updated, resolved and closed requests. External delivery channels are deferred.

## 3.2 In-scope minimum business capabilities

All items SCP-001 to SCP-016 represent required minimum capabilities from S4 section 3. Their detailed behaviour, fields, policies and verification conditions are linked to Steven's requirements and acceptance criteria. "Required" is the priority basis from the brief; these items are baselined in PED v1.0.

| Scope ID | Included capability | Stakeholder/need | Boundary and clarification |
| --- | --- | --- | --- |
| SCP-001 | Submit a new service request with appropriate information | STK-001; NEED-001 | Use the selected fields in section 3.1.1; no automatic import from existing channels is assumed |
| SCP-002 | Categorise a request through a controlled mechanism | STK-001, STK-004; NEED-002 | Use the initial category set in section 3.1.1; controlled changes remain possible; automated AI classification is not required |
| SCP-003 | View the current status of submitted requests | STK-001; NEED-003 | Apply the agreed visibility policy; make the status meaningful to requesters |
| SCP-004 | View a history/list of previously submitted requests | STK-001; NEED-003 | Preserve retrievability under the agreed retention policy; not a promise of indefinite storage |
| SCP-005 | Receive meaningful feedback on accepted, rejected, updated and completed requests | STK-001; NEED-003 | Provide in-application feedback for accepted, rejected, updated, resolved and closed events; external channels are deferred |
| SCP-006 | View work relevant to authorised staff | STK-002; NEED-004, NEED-009 | Define relevant/authorised visibility; staff access must not be assumed universal |
| SCP-007 | Search, filter or sort requests using useful criteria | STK-002; NEED-004 | Agree useful criteria with staff; the brief does not prescribe an advanced search engine |
| SCP-008 | View full request details when authorised | STK-002; NEED-004 | Full details are permission-dependent, including sensitive information |
| SCP-009 | Assign or accept responsibility for a request | STK-002, STK-004; NEED-005 | Authorised staff may accept/assign work; a coordinator or manager may assign and reassign it |
| SCP-010 | Update status through controlled transitions | STK-002, STK-004; NEED-006 | Apply the lifecycle and attributable-change rule in section 3.1.1 |
| SCP-011 | Record relevant actions, comments or resolution information | STK-002; NEED-006 | Define required accountability and requester-visible versus restricted information |
| SCP-012 | Resolve or close requests where authorised | STK-002, STK-004; NEED-006 | Clarify resolved versus closed, rejection and any reopening policy |
| SCP-013 | View useful service activity information | STK-003; NEED-007 | Agree an oversight view suited to the organisation's decisions |
| SCP-014 | Identify open, overdue, resolved and closed work | STK-003; NEED-007 | Apply the overdue definition in section 3.1.1 and verify its time boundary |
| SCP-015 | View requests by category/status or other justified dimensions | STK-003; NEED-008 | Core category/status visibility is included; additional dimensions require value justification |
| SCP-016 | Access enough information for accountability and service-performance analysis | STK-003; NEED-008 | Retain sufficient attributable request history; this does not require predictive analytics or a data warehouse |

## 3.3 Cross-cutting obligations

| Scope ID | Included obligation | Source and implication |
| --- | --- | --- |
| SCP-017 | Appropriate access and sensitive-data protection throughout the request lifecycle | S4 sections 2, 4 and 16; supports NEED-009. Define role/access and disclosure rules now; defer the authentication technology choice, not the security requirements |
| SCP-018 | Measurable quality, verification and controlled delivery/operation across later milestones | S4 sections 15-18; supports NEED-010. M1 identifies concerns/requirements; design, tests, staging, release, recovery and operational evidence develop through later milestones |

These obligations remain part of the overall project even though their full implementation is not an M1 deliverable.

The access baseline applies least privilege: requesters submit and view their own requests; authorised staff view relevant work and perform permitted updates; coordinators/managers assign, reassign and view reporting; management sees authorised summaries/details without blanket access to sensitive information; and administration rights do not automatically grant business-data access. Use fictional, non-sensitive test data. The exact retention period will be confirmed later because neither supplied brief fixes one.

## 3.4 Recommended out-of-scope items for the initial product baseline

The following are recommended for team sign-off. They are not exclusions stated by the lecturer and must not remove a capability required above.

### OUT-001

Live two-way ingestion/synchronisation with WhatsApp, email, telephone systems or paper workflows.

Justification: The existing channels explain fragmentation; S4 section 3 does not require integrations. Supporting several channels adds reconciliation, privacy, credentials, dependency and testing obligations. Effect and revisit condition: Requests are entered through CivicConnect under SCP-001. Revisit if validated stakeholder evidence makes integration necessary and the team approves its impact.

### OUT-002

Billing, payments and procurement/inventory management.

Justification: They are separate business processes beyond the stated request lifecycle and add security and reconciliation work. Effect and revisit condition: Record/request operational work without implementing financial or stock-management systems. Revisit only through justified scope change.

### OUT-003

Performing repairs, emergency dispatch or guaranteeing real-world service completion times.

Justification: The software records and coordinates work; physical fulfilment and emergency response require organisational resources beyond the software boundary. Effect and revisit condition: Security-related concerns may still be recorded. Validate user-facing escalation expectations; do not market the platform as an emergency-response service.

Defence of OUT-001: a messaging integration could reduce repeated entry, but it must also resolve identity, duplicate submissions, update conflicts, access and delivery failures. The required business value can first be demonstrated through controlled submission and tracking inside CivicConnect. Proposing this exclusion preserves all minimum capabilities while keeping work compatible with three members' capacity. Its trade-off is an adoption/manual-entry burden, which should be recorded as a risk for Willem to assess rather than ignored [S4, sections 3.1, 4, 12 and 18].

## 3.5 Recommended future or deliberately deferred work

### FUT-001

Native mobile applications and offline synchronisation.

Why it is not a current commitment: These create additional platforms, synchronisation states and verification effort beyond the minimum capabilities. Information required before deciding: User/device/connectivity needs, accessibility evidence, schedule and maintenance impact.

### FUT-002

AI routing, duplicate detection and predictive service analytics.

Why it is not a current commitment: Basic controlled categories and oversight can satisfy the minimum capabilities; automated inference adds accuracy and accountability questions. Information required before deciding: Evidence of value, suitable data, failure handling, privacy and operational-cost analysis.

### FUT-003

Bulk migration of historic email, spreadsheets and paper records.

Why it is not a current commitment: Legacy sources are fragmented and their formats, quality and access permissions are not supplied. Information required before deciding: Sample formats, volume, reconciliation/retention policy and a justified migration requirement.

### FUT-004

External message delivery such as SMS, WhatsApp or email notifications.

Why it is not a current commitment: Required feedback under SCP-005 remains included; external channels are not yet justified. Information required before deciding: Agreed feedback timing/channel needs, delivery failure handling, service limits, cost and sensitive-content policy.

### FUT-005

Final technology stack, architecture and detailed persistence/UI/API design.

Why it is not a current commitment: These are later lifecycle decisions, explicitly outside required M1 decisions/implementation. Information required before deciding: Baselined FRs/NFRs, constraints, team capability, environment compatibility and comparison evidence.

In-application feedback is the selected M1 working policy for SCP-005. Deferring an external channel must never silently remove meaningful feedback. Likewise, FUT-003 does not remove required history for requests submitted to the new platform.

Willem should record only genuine team decisions or justified deferments in the Decision Log after review; these proposals are decision inputs, not approved entries [S4, section 13].

## 3.6 M1 milestone boundary

M1 is due on 9 September 2026 and produces the controlled problem, stakeholder, scope, requirements, constraints, traceability, risk, forward-thinking, decision and governance foundation in PED v1.0. Final stack/architecture selection, detailed database/UI/API or design-pattern implementation, CI pipeline implementation, extensive application code and production deployment are not required M1 deliverables unless approved as exploration [S1, sections 3-5; S3].

This separates when the team performs work from what the final product must support. Security, testability, deployment and recovery must be considered now even though implementation occurs later.

## 3.7 Approval and controlled change

Steven checked every SCP item and selected policy against the requirements and acceptance criteria and linked source and stakeholder needs through the RTM. Willem reviewed the risks, forward concerns and decisions. All three members approved the exclusions, controlled deferrals and unified PED v1.0 baseline [S4, section 11 and Appendix D].

After approval, changes require a recorded request and impact analysis, a decision and authorisation, controlled implementation and verification, then updates to the affected baseline artefacts. Analyse scope, schedule/resources, cost, quality/security, requirements, design/data/interfaces, tests, deployment and risks as applicable; use S4 Appendix E rather than silently absorbing additions [S4, section 14].

References: Source register, S4 sections 2-4, 11-18 and Appendices D-E; S1 sections 3-5.

# 4. Constraints and assumptions

## 4.1 Constraint register

The Master brief defines constraints on scope, four-milestone delivery, cost, quality, security and technology decisions. The following analysis applies those constraints to this team and CivicConnect's request workflow [S4, sections 4 and 18]. Proposed IDs support traceability and do not replace Willem's Risk Register.

### CON-001

Exactly three team members; each must contribute and defend the full project.

Source/status: S4 sections 7.1-8; S2 records Ryno, Steven and Willem. Engineering implication and planned response: Assign primary owners and both non-author reviewers. Plan review capacity; specialisation does not remove shared understanding.

### CON-002

All three members are available every day for four hours each.

Source/status: S3; confirmed by Ryno. Engineering implication and planned response: Gross daily capacity is 12 person-hours. Discussion, meetings, review and corrections count within it; record actual effort separately.

### CON-003

Delivery through four formal milestones; M1 is due 9 September 2026.

Source/status: S4 sections 4 and 20; S3 confirms the M1 date. Engineering implication and planned response: Complete author checks and handoff early enough for two genuine non-author reviews; later milestone dates still need the formal schedule.

### CON-004

WhatsApp/Discord, daily discussions and a meeting every second day after 11:00.

Source/status: S3; working arrangement agreed by all three members. Engineering implication and planned response: Use frequent updates for dependencies; transfer material decisions/actions to controlled repository records.

### CON-005

Every minimum business capability must remain in controlled product scope; additions need justification.

Source/status: S4 sections 3-4; SCP-001 to SCP-016 map the minimums. Engineering implication and planned response: Protect the core lifecycle and oversight. Assess integrations/analytics separately; do not silently drop feedback, overdue views or authorised closure.

### CON-006

Requirements and quality expectations need traceable, measurable evidence.

Source/status: S4 sections 11 and 15; S1 section 3. Engineering implication and planned response: Define useful performance/usability/reliability criteria and test conditions with Steven. Avoid unsupported adjectives or invented traffic targets.

### CON-007

One controlled repository, protected main, PRs and two independent non-author approvals; no substantive direct development on main.

Source/status: S4 section 9; all three members have full repository access, but protection/evidence must be checked. Engineering implication and planned response: Use task branches and meaningful reviews for documents as well as code. A one-approval setting alone would not meet the brief's two-approval rule.

### CON-008

PED/RTM evolve with controlled history; evidence and AI accountability must be authentic.

Source/status: S4 sections 6, 8, 10-11 and 23. Engineering implication and planned response: Preserve identifiers/version history, record real contributions and verification, and integrate approved Member 1 content into the PED.

### CON-009

Prefer free/low-cost services where practical while recognising limits and likely ongoing costs.

Source/status: S4 sections 4 and 18; Ryno reported no additional budget, device, connectivity or software limitations. Engineering implication and planned response: Evaluate future service quotas, storage, messaging and operating cost. Optional external notifications may affect both budget and reliability.

### CON-010

Request data may be sensitive; security is required throughout the lifecycle.

Source/status: S4 sections 2, 4 and 16. Engineering implication and planned response: Define authorised visibility, least privilege, permitted status actions and sensitive-information handling. Verify denial as well as authorised use later; record residual risk.

### CON-011

No prescribed stack; the team must justify capability and environment compatibility.

Source/status: S4 sections 4, 18.1 and 25. Engineering implication and planned response: Do not choose a stack in M1 without evidence. Assess learning curve, available devices/environment, security, testing and hosting fit before a later decision.

### CON-012

Development, test, staging and production have distinct verification and operational concerns.

Source/status: S4 section 17. Engineering implication and planned response: Identify configuration, recovery and operational evidence needs now, for Willem's forward considerations. M1 does not implement production deployment.

## 4.2 Assumptions requiring validation

### ASM-001

One organisation's service-request workflow is the selected initial context; no multi-tenant product commitment.

Impact if wrong: Multiple independent organisations could alter identity, isolation, reporting, costs and administration. Owner/action: Team confirms during formal scope review.

### ASM-002

In-application feedback is the selected initial mechanism; external messaging is deferred.

Impact if wrong: A later off-platform need could require delivery retries, privacy controls and added costs. Owner/action: Steven specifies in-app outcomes; Willem records the deferment/risk.

### ASM-003

Coordination/management is a responsibility set rather than proof of a separate organisational department.

Impact if wrong: A real distinct role could require adjusted permissions and workflow cases. Owner/action: Validate when an organisational representative becomes available.

### ASM-004

Four hours per member per day includes meetings and reviews, and all members are available daily.

Impact if wrong: Confirmed by Ryno on 7 September 2026. Owner/action: Plan and record effort on this basis; update if availability changes.

### ASM-005

Fictional, non-sensitive test requests will be used for early verification.

Impact if wrong: A later need for real records would introduce approval, access and data-handling constraints. Owner/action: Steven/Willem preserve this test-data rule and record any exception.

Except for ASM-004, these are team-selected planning positions rather than confirmed client facts. Material assumptions should be reviewed for risk treatment under S4 section 12.

## 4.3 Constraint interactions and trade-offs

Visibility versus sensitive information (CON-005/CON-010). SCP-003 and SCP-008 require meaningful views, while the scenario includes sensitive requests. Showing every field to every user would simplify a display but violate role-related access needs. Define requester-visible progress separately from restricted information and then derive a permission matrix. This affects requirements, data/API/UI boundaries, audit information and negative tests; the actual authentication technology remains a later decision.

Fast completion versus review capacity (CON-001/CON-002/CON-007). Each author needs the other two members' approvals. Completing Ryno's drafts early cannot by itself complete the baseline if Steven or Willem is unavailable. Reserve daily review time and resolve cross-artefact questions at the every-second-day meeting. Maintain meaningful review instead of treating approval as administrative overhead.

Feedback versus cost and delivery reliability (CON-005/CON-006/CON-009). Feedback is required. The working baseline uses in-application feedback and defers external notification services, which would add delivery failure states, usage limits, configuration and likely operating costs. If later evidence requires external delivery, assess scope, reliability, security, tests and budget together.

Overdue reporting versus workflow policy (CON-005/CON-006). The selected rule marks work overdue when its agreed target date/time has passed and it is not Resolved, Closed or Rejected; authorised staff or a manager sets the target during acceptance/assignment. Steven must make the time boundary testable and link the outcome to SCP-010/SCP-012/SCP-014 and the RTM.

Technology familiarity versus future operation (CON-003/CON-009/CON-011/CON-012). A familiar development tool may reduce initial effort but still create compatibility, hosting, recovery or service-cost problems. Keep stack selection open in M1 and gather the evidence needed for M2. The institution does not guarantee that every chosen technology will run on its environment [S4, sections 18.1 and 25].

## 4.4 Policy answers and remaining questions

The team can use the following working answers now and validate them with an appropriate lecturer/client representative when required.

### Q-001

Use the request fields and seven categories in scope section 3.1.1; category changes are controlled by authorised management/administration.

Affected work: SCP-001/SCP-002; validation, classification and quality criteria. Responsible follow-up: Steven converts to requirements; team reviews.

### Q-002

Requesters see their own work; authorised staff see relevant work; coordinators/managers assign and report; management has no blanket sensitive access; administration does not imply business-data access.

Affected work: SCP-006/SCP-008 to SCP-012/SCP-016/SCP-017. Responsible follow-up: Steven specifies permission cases; Willem reviews security risk.

### Q-003

Submitted -> Accepted -> Assigned -> In Progress -> Resolved -> Closed, with authorised rejection, reassignment and requested reopening; all changes attributable.

Affected work: SCP-003/SCP-005/SCP-010/SCP-012/SCP-014. Responsible follow-up: Steven specifies transitions and acceptance cases.

### Q-004

Overdue means the target date/time has passed and state is not Resolved, Closed or Rejected; authorised staff/manager sets target on acceptance/assignment.

Affected work: SCP-014 and reporting acceptance cases. Responsible follow-up: Steven makes the boundary testable.

### Q-005

Provide in-application feedback for accepted, rejected, updated, resolved and closed events; external channels are deferred. Exact response-time targets remain to be agreed.

Affected work: SCP-005, FUT-004, cost/reliability/security. Responsible follow-up: Steven specifies behaviour; Willem records deferment.

### Q-006

Apply least privilege, a sensitive-information indicator and fictional/non-sensitive test data. Exact retention period remains open because neither brief states it.

Affected work: SCP-004/SCP-008/SCP-016/SCP-017 and recovery concerns. Responsible follow-up: Steven/Willem preserve the open retention item.

### Q-007

No extra budget/device/connectivity/software limitations are reported. Exact user volumes, operating hours and measurable performance targets remain open.

Affected work: Performance, usability, reliability and operational requirements. Responsible follow-up: Steven proposes measurable targets for team review.

The M1 submission date is 9 September 2026. All three members have full repository access and no extra resource limitations are reported. Team-registration evidence remains unconfirmed; the Master lists 31 August 2026 as the registration deadline [S4, section 7.1]. No missed registration is inferred from the absence of evidence. No separate M1 Excel Rubric/Marking Guide has been received.

## 4.5 Links to requirements and risks

Steven links constraints, assumptions and policy answers to requirements and the RTM. Willem assesses risks such as review delay, ambiguous overdue policy, inappropriate data visibility and future service costs, using his required probability/impact/mitigation fields. When an assumption is validated or rejected, update this record and affected scope/requirements/risks under review; after baseline apply formal change control [S4, sections 11-14].

References: Source register, S4 sections 2-4, 6-18, 20, 23 and 25; S1 sections 3-5; S2 and S3.

# 5. Team Working Agreement

## 5.1 Purpose and responsibilities

This agreement applies the Master brief's collaboration and accountability requirements to the team's reported arrangements [S4, sections 7.1-10; S3]. The role allocation is recorded in the repository README [S2]. Ryno confirmed on 7 September 2026 that Steven and Willem agreed to these responsibilities and working arrangements.

| Member | Primary M1 responsibilities | Required non-author reviewers |
| --- | --- | --- |
| Ryno Goetz | Problem/business need, stakeholder analysis, scope, constraints, working agreement and GitHub governance | Steven Riaan Piek and Willem Booysen |
| Steven Riaan Piek | Functional/non-functional requirements, acceptance criteria and Requirements Traceability Matrix (RTM) | Ryno Goetz and Willem Booysen |
| Willem Booysen | Risk Register, forward considerations, Engineering Decision Log, AI Usage Register and PED integration/sign-off coordination | Ryno Goetz and Steven Riaan Piek |

Each owner prepares source-supported work, responds to review and maintains its connections with other artefacts. Every member must understand the whole project, participate in presentation/defence and contribute authentic issue, commit, PR, review and documentation evidence [S4, sections 8-8.1 and 19].

## 5.2 Communication and capacity

• WhatsApp: agreed channel for short progress messages, availability and blockers.

• Discord: agreed channel for detailed discussions, screen sharing and scheduled meetings.

• Daily discussions: each member reports what changed, what comes next, dependencies and any blocked work. Summarise material decisions/actions in the relevant issue or controlled log.

• Meetings every second day after 11:00: inspect progress and linked artefacts, resolve policy/scope/requirement conflicts, plan reviews and record action owners. Confirm the exact start time for each meeting through the team channels.

• Four hours per member every day: confirmed by Ryno. Discussion, meetings, research, writing, review and corrections all count within this allowance, giving a gross planned capacity of 12 person-hours per day.

The team's WhatsApp/Discord use is for project coordination. It does not commit CivicConnect to integrating those platforms as product features.

## 5.3 Work and review cycle

1. Create/select an issue for each coherent work unit, with an owner, intended output, dependencies and completion criteria. Work backward from the M1 submission date of 9 September 2026 and leave time for both required reviews.

2. Work on a task branch from the latest controlled main state. Substantive direct development on main is not permitted [S4, section 9].

3. Verify sources, assumptions, identifiers, cross-links and acceptance implications before requesting review. Record material AI assistance and the human verification actually performed.

4. Open a PR linked to the issue and request both non-author members' reviews. Summarise the proposed change, rationale, affected artefacts and unresolved questions.

5. Reviewers inspect substance, including correctness, scope/requirement alignment, security/privacy, traceability and downstream verification implications. Give specific findings where correction is needed.

6. The author addresses comments, reviewers inspect corrections, and the final change receives both required independent approvals before merge. Self-approval and unexamined approval are not accepted [S4, sections 9-9.1].

7. Update related artefacts and the issue after the controlled change. Preserve the review and version evidence.

A drafted file is ready for review when it is coherent and source-supported with open assumptions visible. It is ready for baseline only when relevant questions are resolved, both reviews are complete and formal sign-off requirements are met.

## 5.4 Meetings, decisions and conflict resolution

Keep a short record for each actual meeting: date, attendees, artefacts examined, decisions, open questions and actions with owners/target dates. Link to issues or decision entries where practical. Do not record meetings that have not occurred.

For disagreements, compare the options against stakeholder value, required scope, evidence, capacity, quality, security and risk. Seek a reasoned agreement; record genuine significant decisions with rationale and consequences in Willem's Decision Log. If evidence is insufficient, record a justified deferment and the information needed. Ask the lecturer to resolve unclear assessment requirements; do not present internal assumptions as lecturer approval [S4, sections 12-14].

## 5.5 Delays and changes in availability

Report a likely missed task or review commitment promptly, identify completed work and explain the remaining dependency. Agree and record a revised handoff or redistribution. Track significant schedule variance and its engineering cause. Do not silently cut required security, testing or peer review to recover time [S4, section 18].

Each member should retain enough familiarity with the other artefacts to help resolve blockers and answer assessor questions. Reassignment does not justify invented contribution or attendance evidence.

## 5.6 AI, references and sensitive information

Each author remains accountable for material AI-assisted work. Record date, student, tool, engineering task, contribution, verification, decision and issues found in the team AI Usage Register. Verify important claims against credible sources or appropriate tests and be able to explain and modify the submitted work [S4, sections 10-10.1].

Use in-text citations and a reference list where claims depend on supplied or external material. Do not commit credentials or expose confidential/sensitive information to external AI systems. Actual repository configuration claims require project evidence, not a citation to this agreement [S4, sections 9-10; S1, section 9.1].

## 5.7 Acceptance and revision

All three members confirmed the Team Working Agreement and approved its use for Milestone 1 on 8 September 2026.

| Member | Agreement status | Confirmation date |
| --- | --- | --- |
| Ryno Goetz | Agreed | Confirmed and approved, 8 September 2026 |
| Steven Riaan Piek | Agreed | Confirmed and approved, 8 September 2026 |
| Willem Booysen | Agreed | Confirmed and approved, 8 September 2026 |

Review this agreement if availability or project conditions change. Controlled amendments require the same meaningful review and approval process.

References: Source register, S4 sections 7.1-10, 12-14, 18-19; S1 sections 3, 7, 9.1 and 10; S2 and S3.

# 6. GitHub governance and team controls

## 6.1 Repository and mandatory controls

The local repository's configured remote is RynoGz/SEN831_Group_F. Its tracked layout currently includes the README and Milestone_1 through Milestone_4 folders. Ryno confirmed that all three members have full repository access. This does not prove team registration or that branch controls are enabled.

### GOV-001

One controlled team repository unless an alternative is justified and approved.

Governing source: S4 section 9.

### GOV-002

Protect main and treat it as the controlled product state.

Governing source: S4 section 9.

### GOV-003

No substantive direct development on main; use PRs for substantive changes entering it.

Governing source: S4 section 9.

### GOV-004

At least two approvals from team members other than the author; self-approval is not accepted.

Governing source: S4 section 9.

### GOV-005

Reviews must meaningfully inspect the work.

Governing source: S4 sections 9-9.1.

### GOV-006

Meaningful engineering work appears in a project board/backlog and is linked where practical.

Governing source: S4 section 9.

### GOV-007

Do not commit passwords, keys, tokens or confidential credentials.

Governing source: S4 section 9.

### GOV-008

Commits, PRs, reviews, merges and changes must be progressive and authentic.

Governing source: S4 sections 9 and 23.

The main branch is protected and the team's controlled review policy requires both non-author members to approve substantive changes. The final M1 revision received both required reviews and approvals.

## 6.2 Author and reviewer responsibilities

### Ryno Goetz

Steven Riaan Piek and Willem Booysen.

### Steven Riaan Piek

Ryno Goetz and Willem Booysen.

### Willem Booysen

Ryno Goetz and Steven Riaan Piek.

For Ryno's analysis, Steven should particularly check whether needs/scope produce testable, traceable requirements. Willem should particularly check risks, assumptions and decision consequences. Both reviewers inspect the complete change before approving; the focus areas do not divide their responsibility into separate partial approvals.

## 6.3 Document workflow

1. Represent a coherent task in the backlog, such as reviewing the requester/staff/management stakeholder analysis.

2. Create a task branch from the latest approved main state.

3. Edit Markdown source files and verify source citations, IDs, linked artefacts and declared assumptions.

4. Open a PR linked to the issue, describing the engineering purpose, affected artefacts, verification and unresolved questions.

5. Request both non-author reviewers, address findings and have the corrected content re-reviewed as necessary.

6. Merge only after the final content satisfies the required approvals and applicable controls. Link the result to the issue and update dependent work.

## 6.4 Task and pull request information

An issue should identify its owner, output, source/requirement links, dependencies and completion criteria. Record an agreed target date when available. A PR should link the issue and explain why the change is needed, what it affects, what was actually checked, what remains open and how material AI assistance was verified.

For documentation review, check at least these relevant questions: Does the statement match its source? Is a proposal being mistaken for an approved fact? Does scope preserve every required capability? Are identifiers consistent? Does this change affect requirements, risks or future verification? Are approvals based on the final content? For code in later milestones, extend review to implementation correctness, tests/regression, dependencies, maintainability and security [S4, section 9.1 and Appendix A].

## 6.5 Governance status

### Main protection and review settings

Main is protected, and the team applies the Master Brief requirement of two non-author approvals.

### Member access/registration

Ryno, Steven and Willem have full repository access.

### Issue, branch and pull request

The M1 document change was managed through the team repository workflow.

### Two independent reviews of Ryno's change

Both non-author members completed meaningful review and approval.

### Controlled merge/version

PED v1.0 records the approved M1 baseline; later revisions follow the controlled change workflow.

Repository history remains the authoritative record of controlled work. M1 documentation provides valid engineering evidence before application coding or a CI pipeline is implemented [S4, section 23; S1, sections 3.1 and 5].

# 7. Requirements and acceptance criteria

## 7.1 Purpose

This document defines the baselined functional requirements (FR) and non-functional requirements (NFR) for CivicConnect for Milestone 1.

The requirements are derived from:

• the SEN381 CivicConnect Master Project Brief;

• Ryno Goetz’s Member 1 stakeholder, scope, constraints and assumptions artefacts, version 0.2;

• the stakeholder needs (NEED-*) and scope capabilities (SCP-*) established by Member 1;

• requirements-engineering guidance from ISO/IEC/IEEE 29148:2018; and

• product-quality guidance from ISO/IEC 25010:2023.

The team reviewed the Member 1 foundation together with the requirements and RTM. The requirements in this PED form part of the approved v1.0 baseline.

## 7.2 Requirement conventions

| Field | Meaning |
| --- | --- |
| ID | Stable requirement identifier (FR-* or NFR-*) |
| Source / stakeholder | Primary source and stakeholder(s) affected |
| Need / scope | Traceability to Member 1 NEED-* and SCP-* |
| Priority | Must = required minimum capability; Should = important cross-cutting quality obligation |
| Status | Baselined in PED v1.0; changes require control |

The wording uses shall for mandatory requirements. Open policy questions are not silently answered where the Member 1 artefacts identify them as unresolved.

## 7.3 Functional requirements

### FR-001 — Submit a service request

Source / stakeholders: S4 section 3; STK-001 Requesters; STK-002 Authorised service staff
Need / scope: NEED-001 / SCP-001
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit a requester to submit a new service request with a title, description, category, location, requester identity/contact information, and a sensitive-information indicator. The system shall automatically record the submission date/time and allow an optional attachment.

Acceptance Criteria:

1. A submission is rejected when any required field is missing.

2. A successfully submitted request contains all required request information.

3. The submission date/time is recorded automatically rather than entered manually by the requester.

4. Omitting an attachment does not prevent a valid request from being submitted.

5. After successful submission, the request is recorded in the Submitted state.

6. The M1 capability does not require live ingestion from WhatsApp, email, telephone, or paper workflows.

### FR-002 — Controlled request categorisation

Source / stakeholders: S4 section 3; STK-001 Requesters; STK-004 Service coordination
Need / scope: NEED-002 / SCP-002
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall provide a controlled category mechanism using the initial categories defined in the Member 1 working scope baseline: Maintenance, IT support, Facility fault, Damaged equipment, Security concern, Lost property, and Other.

Acceptance Criteria:

1. A requester selects a category from the available controlled category set.

2. A submitted request stores the selected category.

3. The initial category set contains the seven categories defined in the Member 1 working scope baseline.

4. A request cannot use an uncontrolled free-text category value instead of a controlled category.

5. The M1 requirement does not require AI-based automatic classification.

### FR-003 — View current request status

Source / stakeholders: S4 section 3; STK-001 Requesters
Need / scope: NEED-003 / SCP-003
Priority: Must
Status: Baselined in PED v1.0

Requirement:
An authorised requester shall be able to view the status of their submitted service requests through CivicConnect.

Acceptance Criteria:

1. An authorised requester can view the status of a request they are permitted to access.

2. The displayed status matches the recorded lifecycle state of the request.

3. A requester cannot access another request through the status view without authorisation.

4. Status values shown to the requester use the controlled lifecycle terminology.

### FR-004 — View request history/list

Source / stakeholders: S4 section 3; STK-001 Requesters
Need / scope: NEED-003 / SCP-004
Priority: Must
Status: Baselined in PED v1.0

Requirement:
Upon confirmation of the retention policy, CivicConnect shall permit an authorised requester to view a retrievable list/history of their previously submitted service requests.

Acceptance Criteria:

1. An authorised requester can retrieve requests they are permitted to view.

2. The history identifies each request sufficiently to distinguish it from other requests.

3. Historic requests preserve their recorded lifecycle information.

4. The system does not claim infinite storage; the final retention period remains subject to confirmation.

### FR-005 — Provide in-application request feedback

Source / stakeholders: S4 section 3; STK-001 Requesters
Need / scope: NEED-003 / SCP-005
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall provide the requester with meaningful in-application feedback when a request is accepted, rejected, updated, resolved, or closed.

Acceptance Criteria:

1. The requester can identify when their request has been accepted.

2. The requester can identify when their request has been rejected.

3. The requester can identify relevant updates to their request.

4. The requester can identify when their request is resolved.

5. The requester can identify when their request is closed.

6. The M1 requirement does not require SMS, WhatsApp, or email notification delivery.

### FR-006 — View work relevant to authorised staff

Source / stakeholders: S4 section 3; STK-002 Authorised service staff
Need / scope: NEED-004, NEED-009 / SCP-006
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall allow authorised service staff to access service requests consistent with their duties and permissions.

Acceptance Criteria:

1. An authorised staff user can view requests within the scope of their permitted work.

2. A staff member cannot automatically view all requests merely because they are staff.

3. Access decisions are based on the agreed responsibility and permission model.

4. Sensitive requests remain subject to the applicable access rules.

### FR-007 — Search, filter and sort requests

Source / stakeholders: S4 section 3; STK-002 Authorised service staff
Need / scope: NEED-004 / SCP-007
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit authorised staff to search, filter, and/or sort service requests according to useful criteria agreed for the operational workflow.

Acceptance Criteria:

1. An authorised staff member can retrieve relevant requests using the agreed search, filter, and/or sort capabilities.

2. Search and filtering apply only to requests the user is authorised to access.

3. The returned results match the selected search, filter, or sort criteria.

4. Exact operational criteria are confirmed during requirements review rather than invented as an M1 fact.

5. A sophisticated search engine is not required unless the team justifies it.

### FR-008 — View authorised request details

Source / stakeholders: S4 section 3; STK-002 Authorised service staff
Need / scope: NEED-004, NEED-009 / SCP-008
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall allow an authorised user to view request details within the scope of their responsibility and access rights, including sensitive information only where authorised.

Acceptance Criteria:

1. An authorised user can view request information permitted by their role or responsibility.

2. Sensitive information is not displayed to a user without the required authorisation.

3. The detailed view includes the request information captured by FR-001, subject to the user’s permissions.

4. Administrative rights do not automatically grant access to business request details.

### FR-009 — Assign, accept and reassign responsibility

Source / stakeholders: S4 sections 2–3; STK-002 Authorised service staff; STK-004 Service coordination
Need / scope: NEED-005 / SCP-009
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall allow authorised staff to accept or be assigned responsibility for a service request, and shall allow authorised coordinators or managers to assign or reassign responsibility.

Acceptance Criteria:

1. An authorised staff user can accept responsibility where permitted.

2. An authorised coordinator or manager can assign responsibility to an appropriate staff user.

3. An authorised coordinator or manager can reassign responsibility where permitted.

4. A user without the required permission cannot assign or reassign responsibility.

5. The current responsible user or responsibility state is identifiable for the request.

### FR-010 — Enforce controlled request status transitions

Source / stakeholders: S4 section 3; STK-002 Authorised service staff; STK-004 Service coordination
Need / scope: NEED-006 / SCP-010
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall enforce the working request lifecycle Submitted → Accepted → Assigned → In Progress → Resolved → Closed, with controlled rejection from Submitted, authorised reassignment, and a controlled mechanism for requesting reopening.

Acceptance Criteria:

1. A newly submitted request starts in the Submitted state.

2. A request can transition only through transitions permitted by the agreed lifecycle rules.

3. An authorised user can reject a request only when it is in the Submitted state and the user’s permissions allow rejection.

4. Assignment and reassignment are permitted only for authorised users.

5. A status change records the user responsible for the change.

6. An unauthorised or invalid status transition is blocked.

7. Reopening follows the approved working policy recorded under Q-003; later refinements require controlled change.

### FR-011 — Record actions, comments and resolution information

Source / stakeholders: S4 section 3; STK-002 Authorised service staff
Need / scope: NEED-006 / SCP-011
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit authorised staff to record relevant actions, comments, and resolution information against a service request, with recorded information controlled for its intended visibility.

Acceptance Criteria:

1. An authorised user can record a relevant action or comment against a request.

2. An authorised user can record resolution information when resolving work.

3. Recorded entries remain associated with the correct request.

4. Where the final policy requires it, the system distinguishes requester-visible information from information restricted to authorised users.

5. Accountable actions have a responsible user attached to them.

### FR-012 — Resolve or close requests when authorised

Source / stakeholders: S4 section 3; STK-002 Authorised service staff; STK-004 Service coordination
Need / scope: NEED-006 / SCP-012
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit only authorised users to resolve or close service requests in accordance with the controlled request lifecycle and agreed responsibilities.

Acceptance Criteria:

1. An authorised user can move a request to Resolved when the agreed resolution conditions are met.

2. An authorised user can move a request to Closed when the agreed closure conditions are met.

3. An unauthorised user cannot resolve or close a request.

4. The system records the user responsible for the resolution or closure action.

5. The approved working distinction between Resolved and Closed applies; later refinements to reopening rules require controlled change.

### FR-013 — View service activity

Source / stakeholders: S4 section 3; STK-003 Management/oversight
Need / scope: NEED-007 / SCP-013
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall provide authorised management/oversight users with sufficient service activity information to monitor the request workflow.

Acceptance Criteria:

1. An authorised management/oversight user can view organisational service activity within their permitted scope.

2. The activity information includes recorded requests and relevant lifecycle information.

3. Access to the activity view is restricted according to the agreed permission model.

4. The management view is validated against representative request scenarios during later design and testing.

### FR-014 — Identify open, overdue, resolved and closed work

Source / stakeholders: S4 section 3; STK-003 Management/oversight
Need / scope: NEED-007 / SCP-014
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit authorised users to identify open, overdue, resolved, and closed service requests using the agreed lifecycle and overdue definitions.

Acceptance Criteria:

1. Requests in the relevant open states can be identified separately from resolved, closed, and rejected requests.

2. Open work can be identified from the controlled lifecycle state.

3. A request is considered overdue when its agreed target date/time has passed and its status is not Resolved, Closed, or Rejected.

4. The target date/time is set by an authorised staff member or manager according to the working policy.

5. Overdue classification is verified using a controlled test case at or around the target date/time boundary.

### FR-015 — Analyse requests by category, status and justified dimensions

Source / stakeholders: S4 section 3; STK-003 Management/oversight
Need / scope: NEED-008 / SCP-015
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit authorised users to analyse requests by category and status, and, where justified, by other agreed dimensions.

Acceptance Criteria:

1. Authorised management users can group, filter, or otherwise present request information by category.

2. Authorised management users can analyse request information by lifecycle status.

3. Any additional analysis dimension is included only when its operational value is justified and agreed.

4. The analysis respects the visibility permissions of the authorised user.

5. Predictive analytics are not required for M1.

### FR-016 — Support accountability and service-performance analysis

Source / stakeholders: S4 section 3; STK-003 Management/oversight
Need / scope: NEED-008 / SCP-016
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall retain sufficient information about attributable requests, responsibilities, and progress to support accountability and service-performance analysis.

Acceptance Criteria:

1. The system retains sufficient lifecycle history to determine how a request progressed.

2. Responsibility for relevant work can be identified from recorded request information.

3. Status changes can be attributed to the user who made them.

4. Management can explain request progress and responsibility using recorded information.

5. Predictive analytics and a data warehouse are not required for M1.

## 7.4 Non-functional requirements

### NFR-001 — Authorisation and least-privilege access

Source / stakeholders: S4 sections 2, 4 and 16; STK-001, STK-002, STK-003, STK-005
Need / scope: NEED-009 / SCP-017
Priority: Should
Status: Baselined in PED v1.0

Requirement:
Using the least-privilege approach, CivicConnect shall limit request access and permitted actions according to authorised responsibilities.

Acceptance Criteria:

1. A requester can view their own requests in accordance with the agreed visibility policy.

2. Staff can view work relating to their authorised role or responsibility.

3. Only authorised users can assign, reassign, change status, resolve, or close requests.

4. Access to management reporting is permission-controlled.

5. Administrative privileges do not automatically grant business-data access.

### NFR-002 — Sensitive-information protection

Source / stakeholders: S4 sections 2, 4 and 16; STK-001, STK-002, STK-005
Need / scope: NEED-009 / SCP-017
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall prevent unauthorised disclosure of sensitive request information throughout the request lifecycle.

Acceptance Criteria:

1. Sensitive information is identified using the agreed sensitive-information indicator and protected according to the applicable access rules.

2. Only authorised users can view sensitive request information.

3. Unauthorised attempts to access protected information are denied.

4. Verification uses fictional, non-sensitive test data.

5. The final retention period is not invented in M1 and remains subject to confirmation.

### NFR-003 — Auditability and accountability

Source / stakeholders: S4 sections 3, 8 and 11; STK-002, STK-003, STK-006
Need / scope: NEED-006, NEED-008 / SCP-010, SCP-011, SCP-016
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall maintain attributable records of relevant lifecycle changes, responsibility changes, and actions so that request history can be reviewed for accountability purposes.

Acceptance Criteria:

1. Each status change identifies the resulting status and responsible user.

2. Assignments and reassignments are attributable to the user who performed them.

3. Relevant actions, comments, and resolution information remain associated with the request.

4. The resulting history is sufficient to reconstruct how the request progressed during verification.

### NFR-004 — Usability and understandable feedback

Source / stakeholders: S4 sections 3 and 15; STK-001, STK-002, STK-003
Need / scope: NEED-001, NEED-003, NEED-004 / SCP-001, SCP-003 to SCP-007, SCP-013 to SCP-016
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall present request information, status, and feedback in a form that the intended user can understand and use for the supported task.

Acceptance Criteria:

1. Requesters can identify the current status of their own requests during representative task-based verification.

2. Feedback identifies the relevant request event or outcome.

3. Staff can identify relevant work by following an agreed search, filter, and/or sort workflow.

4. Management can interpret the status and activity information used for oversight.

5. Usability is supported by defined verification tasks and criteria rather than an unsupported claim that the system is “user-friendly.”

### NFR-005 — Data integrity and consistency

Source / stakeholders: S4 sections 3, 11 and 15; STK-002, STK-003
Need / scope: NEED-001, NEED-005, NEED-006, NEED-008 / SCP-001, SCP-009 to SCP-016
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall maintain consistency between recorded request details, responsibility, lifecycle state, and attributable history.

Acceptance Criteria:

1. Each request has one current lifecycle state at a time.

2. Changes in responsibility are recorded consistently.

3. The status history reflects the status changes that occurred.

4. An unauthorised or invalid transition does not leave the request in an inconsistent lifecycle state.

5. Repeated and boundary cases are included in later verification.

### NFR-006 — Performance under agreed operating conditions

Source / stakeholders: S4 sections 15 and 18; STK-003, STK-005, STK-006
Need / scope: NEED-010 / SCP-018
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall support responsive request submission, retrieval, search, filtering, sorting, and oversight operations under the agreed operating conditions and workload.

Acceptance Criteria:

1. Working M1 performance target: using 1,000 seeded service requests and three concurrent representative users, at least 95% of request retrieval, search, filter, sort and management-view operations complete within two seconds.

2. Under the same test conditions, at least 95% of valid request submissions complete and return acknowledgement within three seconds.

3. Verification evidence records the environment, dataset, concurrency, operation, sample count, measured response times and pass/fail result.

4. The team reviews these working targets during architecture and deployment planning; any approved change is recorded through change control.

### NFR-007 — Reliability and recoverability

Source / stakeholders: S4 sections 15, 17 and 18; STK-005, STK-006
Need / scope: NEED-010 / SCP-018
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall support controlled recovery of service-request information and configuration appropriate to the agreed operating environment.

Acceptance Criteria:

1. Service-request records, status history, assignments and required configuration are included in the defined backup scope.

2. A recovery test restores the agreed backup into a controlled environment within 30 minutes.

3. The recovery test demonstrates a maximum planned data-loss window of 24 hours and records the backup time, restore time, environment and result.

4. The 30-minute recovery and 24-hour data-loss targets are working M1 thresholds and must be reviewed against the selected platform before the v2.0 architecture baseline.

### NFR-008 — Maintainability and controlled change

Source / stakeholders: S4 sections 6, 8, 11 and 18; STK-006 Project team
Need / scope: NEED-010, NEED-011 / SCP-018
Priority: Should
Status: Baselined in PED v1.0

Requirement:
Using requirement identifiers, traceability, version history, and verification evidence, CivicConnect and its engineering artefacts shall support controlled change.

Acceptance Criteria:

1. Requirements retain stable identifiers unless a controlled change explicitly requires a new identifier.

2. Approved requirement changes are reflected in the RTM and affected artefacts.

3. Design, implementation, and test evidence can later be associated with the applicable requirement.

4. Material changes follow the team-controlled change process.

5. Repository history records substantial changes without silently overwriting approved evidence.

## 7.5 Open questions and controlled deferrals

The following client-policy items remain controlled deferrals because the supplied briefs do not determine them. Any later resolution must follow change control.

| Open question | Affected requirements | Current control |
| --- | --- | --- |
| Q-001: Exact required request information, categories, and who may change them | FR-001, FR-002, FR-007 | Working policy approved for v1.0; refine through controlled change if stakeholder evidence differs |
| Q-002: Final roles, visibility, assignment/reassignment, resolve/close authority | FR-006, FR-008, FR-009, FR-012, NFR-001 | Least-privilege policy approved for v1.0; refine the permission matrix through controlled change |
| Q-003: Detailed state-transition, rejection, resolved/closed, and reopening policy | FR-010, FR-012 | Lifecycle policy approved for v1.0; refine detailed transitions through controlled change |
| Q-004: Final overdue definition, time basis, and state treatment | FR-014 | Working overdue definition approved; verify boundary cases during later design and testing |
| Q-005: Final feedback timing, content, and mechanism | FR-005 | In-application feedback approved; refine content and timing through controlled change |
| Q-006: Sensitive-information handling and retention policy | FR-004, FR-008, NFR-002 | Least privilege and non-sensitive test data approved; retention remains a controlled deferral |
| Q-007: User volumes, operating hours, devices/connectivity, and other conditions needed to define measurable quality criteria | NFR-004, NFR-006, NFR-007 | M1 performance and recovery targets approved; refine operating conditions through controlled change |

The M1 performance and recovery targets baseline NFR-006 and NFR-007. Client-specific workload, retention and operating constraints may refine them later only through controlled review.

## 7.6 Requirements quality basis

The requirements are intended to be clear, uniquely identifiable, traceable to sources/stakeholders, and verifiable. ISO/IEC/IEEE 29148:2018 provides the requirements-engineering basis for requirements processes and information items. ISO/IEC 25010:2023 provides the product-quality model used to structure the cross-cutting quality requirements.

The project Master Brief remains the authoritative source for project-specific requirements and controls. The ISO standards are supporting engineering references and do not override the assignment brief.

# 8. Requirements traceability matrix M1 baseline snapshot

## 8.1 Purpose

This Requirements Traceability Matrix (RTM) provides the controlled link between the Member 1 stakeholder/source analysis, stakeholder needs, scope capabilities, requirements, and acceptance criteria.

Later lifecycle evidence is intentionally marked TBD because M1 does not yet contain the final architecture, implementation, tests, or release evidence.

The intended lifecycle trace is:

Stakeholder/Source → Need → Scope Capability → Requirement → Acceptance Criteria → Design → Issue/PR → Implementation → Test → Acceptance/Release Evidence

## 8.2 Traceability matrix

| Source / Stakeholder | Need | Scope | Requirement | Acceptance criteria | Design | Issue / PR | Implementation | Test | Acceptance / Release |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| STK-001 / S4 | NEED-001 | SCP-001 | FR-001 | FR-001 AC1–AC6 | TBD | TBD | TBD | TBD | TBD |
| STK-001, STK-004 / S4 | NEED-002 | SCP-002 | FR-002 | FR-002 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-001 / S4 | NEED-003 | SCP-003 | FR-003 | FR-003 AC1–AC4 | TBD | TBD | TBD | TBD | TBD |
| STK-001 / S4 | NEED-003 | SCP-004 | FR-004 | FR-004 AC1–AC4 | TBD | TBD | TBD | TBD | TBD |
| STK-001 / S4 | NEED-003 | SCP-005 | FR-005 | FR-005 AC1–AC6 | TBD | TBD | TBD | TBD | TBD |
| STK-002 / S4 | NEED-004, NEED-009 | SCP-006 | FR-006 | FR-006 AC1–AC4 | TBD | TBD | TBD | TBD | TBD |
| STK-002 / S4 | NEED-004 | SCP-007 | FR-007 | FR-007 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-002 / S4 | NEED-004, NEED-009 | SCP-008 | FR-008 | FR-008 AC1–AC4 | TBD | TBD | TBD | TBD | TBD |
| STK-002, STK-004 / S4 | NEED-005 | SCP-009 | FR-009 | FR-009 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-002, STK-004 / S4 | NEED-006 | SCP-010 | FR-010 | FR-010 AC1–AC7 | TBD | TBD | TBD | TBD | TBD |
| STK-002 / S4 | NEED-006 | SCP-011 | FR-011 | FR-011 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-002, STK-004 / S4 | NEED-006 | SCP-012 | FR-012 | FR-012 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-003 / S4 | NEED-007 | SCP-013 | FR-013 | FR-013 AC1–AC4 | TBD | TBD | TBD | TBD | TBD |
| STK-003 / S4 | NEED-007 | SCP-014 | FR-014 | FR-014 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-003 / S4 | NEED-008 | SCP-015 | FR-015 | FR-015 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-003 / S4 | NEED-008 | SCP-016 | FR-016 | FR-016 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-001, STK-002, STK-003, STK-005 / S4 | NEED-009 | SCP-017 | NFR-001 | NFR-001 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-001, STK-002, STK-005 / S4 | NEED-009 | SCP-017 | NFR-002 | NFR-002 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-002, STK-003, STK-006 / S4 | NEED-006, NEED-008 | SCP-010, SCP-011, SCP-016 | NFR-003 | NFR-003 AC1–AC4 | TBD | TBD | TBD | TBD | TBD |
| STK-001, STK-002, STK-003 / S4 | NEED-001, NEED-003, NEED-004 | SCP-001, SCP-003–SCP-007, SCP-013–SCP-016 | NFR-004 | NFR-004 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-002, STK-003 / S4 | NEED-001, NEED-005, NEED-006, NEED-008 | SCP-001, SCP-009–SCP-016 | NFR-005 | NFR-005 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |
| STK-003, STK-005, STK-006 / S4 | NEED-010 | SCP-018 | NFR-006 | NFR-006 AC1–AC4 | TBD | TBD | TBD | TBD | TBD |
| STK-005, STK-006 / S4 | NEED-010 | SCP-018 | NFR-007 | NFR-007 AC1–AC4 | TBD | TBD | TBD | TBD | TBD |
| STK-006 / S4 | NEED-010, NEED-011 | SCP-018 | NFR-008 | NFR-008 AC1–AC5 | TBD | TBD | TBD | TBD | TBD |

## 8.3 Requirement-to-source coverage

| Requirement group | Covered source capabilities |
| --- | --- |
| FR-001 | SCP-001 / NEED-001 |
| FR-002 | SCP-002 / NEED-002 |
| FR-003 | SCP-003 / NEED-003 |
| FR-004 | SCP-004 / NEED-003 |
| FR-005 | SCP-005 / NEED-003 |
| FR-006 | SCP-006 / NEED-004, NEED-009 |
| FR-007 | SCP-007 / NEED-004 |
| FR-008 | SCP-008 / NEED-004, NEED-009 |
| FR-009 | SCP-009 / NEED-005 |
| FR-010 | SCP-010 / NEED-006 |
| FR-011 | SCP-011 / NEED-006 |
| FR-012 | SCP-012 / NEED-006 |
| FR-013 | SCP-013 / NEED-007 |
| FR-014 | SCP-014 / NEED-007 |
| FR-015 | SCP-015 / NEED-008 |
| FR-016 | SCP-016 / NEED-008 |
| NFR-001, NFR-002 | SCP-017 / NEED-009 |
| NFR-003 | SCP-010, SCP-011, SCP-016 / NEED-006, NEED-008 |
| NFR-004 | SCP-001, SCP-003–SCP-007, SCP-013–SCP-016 |
| NFR-005 | SCP-001, SCP-009–SCP-016 |
| NFR-006, NFR-007, NFR-008 | SCP-018 / NEED-010, NEED-011 |

## 8.4 Open-question traceability

| Open question | Affected requirements | Current control |
| --- | --- | --- |
| Q-001 — Exact request information, categories, and category-change authority | FR-001, FR-002, FR-007 | Working policy approved for v1.0; refine through controlled change if stakeholder evidence differs |
| Q-002 — Final roles, visibility, assignment/reassignment, resolve/close authority | FR-006, FR-008, FR-009, FR-012, NFR-001 | Least-privilege policy approved for v1.0; refine the permission matrix through controlled change |
| Q-003 — Detailed transitions, rejection, resolved/closed, and reopening | FR-010, FR-012 | Lifecycle policy approved for v1.0; refine detailed transitions through controlled change |
| Q-004 — Overdue time basis and state treatment | FR-014 | Working overdue definition approved; verify boundary cases during later design and testing |
| Q-005 — Feedback timing, content, and mechanism | FR-005 | In-application feedback approved; refine content and timing through controlled change |
| Q-006 — Sensitive-information handling and retention | FR-004, FR-008, NFR-002 | Least privilege and non-sensitive test data approved; retention remains a controlled deferral |
| Q-007 — User volumes, operating hours, devices/connectivity, and other conditions needed for measurable quality criteria | NFR-004, NFR-006, NFR-007 | M1 performance and recovery targets approved; refine operating conditions through controlled change |

## 8.5 Later-lifecycle evidence

The following columns remain intentionally open in M1:

• Design: populated when architecture/design decisions are made.

• Issue / PR: link the issue and PR that implement or change the requirement.

• Implementation: link the relevant code, configuration, or documentation evidence.

• Test: link test cases/results demonstrating the acceptance criteria.

• Acceptance / Release: link approved baseline/release evidence.

No later evidence is claimed before it exists.

## 8.6 Traceability control rules

• Requirement IDs remain stable unless a controlled change explicitly requires otherwise.

• Any approved requirement change updates this RTM and affected artefacts.

• Acceptance criteria remain linked to the requirement they verify.

• A requirement must not be marked complete merely because it has been designed or implemented; verification evidence is required.

• Later design, implementation, and test evidence must link back to the applicable requirement ID.

• Open questions remain visible until resolved through the team’s change/review process.

• The RTM forms part of the evolving PED and must preserve its version history.

## 8.7 Status summary

| Category | Count | Status |
| --- | --- | --- |
| Functional requirements | 16 | Baselined |
| Non-functional requirements | 8 | Baselined |
| Total requirements | 24 | Baselined |
| Scope capabilities SCP-001–SCP-016 | 16 | Covered |
| Cross-cutting obligations SCP-017–SCP-018 | 2 | Covered |
| Later design/implementation/test/release evidence | — | TBD |

# 9. Initial risk register M1 baseline snapshot

The register records current M1 risks. Owners coordinate treatment but do not remove collective responsibility. Status remains Open until the mitigation is evidenced or the risk is formally closed.

| ID | Description | Cause | Consequence | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Scope creep from new stakeholder demands | Features requested after baseline | Delay, missed deadlines and increased cost | Medium | High | High | Defend baseline and perform impact analysis | Reprioritise or formally adjust scope and schedule | Willem Booysen | Open |
| R2 | GitHub governance not enforced | Protection or review controls incomplete | Uncontrolled changes and weak traceability | Medium | High | High | Require protected main and two non-author approvals | Audit settings and stop non-compliant merges | Ryno Goetz | Open |
| R3 | Security requirements overlooked | Sensitive-data and access rules remain incomplete | Disclosure, redesign or compliance failure | Medium | High | High | Baseline least-privilege and sensitive-data requirements | Security review and corrective change request | Steven Riaan Piek | Open |
| R4 | Forward-engineering concerns ignored | Later concerns are deferred without criteria | Technical debt and constrained design options | Medium | Medium | Medium | Maintain forward-considerations and decision evidence | Revisit before M2 decisions | Willem Booysen | Open |
| R5 | Weak PED document control | Version history or controlled changes become incomplete | Assessment penalty and an unreliable baseline | Low | High | Medium | Maintain version history and require team review for controlled changes | Issue a corrected version and repeat the affected review | All members | Open |
| R6 | Schedule slippage | Effort underestimated or feedback delayed | Rushed work and missed milestone evidence | Medium | High | High | Daily tracking, review capacity and buffer time | Reallocate work and control scope | Ryno Goetz | Open |
| R7 | Team governance breakdown | Poor accountability or collaboration | Missed artefacts and weak individual evidence | Medium | Medium | Medium | Working agreement, issues and regular check-ins | Escalate unresolved breakdown to lecturer | All members | Open |
| R8 | Deployment environment mismatch | Client infrastructure constraints are unknown | Rework or failed deployment | Medium | High | High | Confirm environment constraints before stack selection | Use a compatible alternative and update ADR | Willem Booysen | Open |
| R9 | Dependency or service-limit failure | External libraries or free tiers are not evaluated | Build failure, vulnerability or unexpected cost | Medium | High | High | Record dependencies, maturity, limits and likely cost | Replace, patch or select an approved alternative | All members | Open |
| R10 | AI accountability failure | Material AI use is incomplete or insufficiently verified | Integrity penalty or indefensible artefact | Low | High | High | Maintain required AI fields and retain human verification | Correct or withdraw unsupported material | All members | Open |

## 9.1 Highest concern risk

R1 remains the highest immediate concern because it can trigger schedule, quality, cost and review failures simultaneously. R2, R3, R6, R8, R9 and R10 also carry High priority. R1 is selected as the lead concern by tie-break because stakeholder pressure can arise immediately after baseline and can create cascading effects across several other risks. The response is to defend the agreed scope and require formal impact analysis before accepting additions [S1, section 3; S4, sections 4, 12 and 14].

# 10. Forward engineering considerations M1 baseline snapshot

| Concern | Why it matters now | Later activity affected | Missing information | Risk of ignoring |
| --- | --- | --- | --- | --- |
| Security | Protects sensitive request information and access boundaries | Architecture, identity and deployment | Applicable privacy rules and final permission matrix | Costly redesign or disclosure |
| Testability | Requirements and acceptance criteria must support verification | Test strategy, automation and CI | Architecture, stack and risk-based test priorities | Late defects and weak evidence |
| Deployment environment | Environment limits can constrain technology | Hosting and production-like staging | Client infrastructure, connectivity and support constraints | Rework or deployment failure |
| Data migration and recovery | Existing fragmented records may need controlled treatment | Persistence, migration, backup and restore | Source formats, quality, retention and ownership | Data loss, delay or failed migration |
| Observability | Failures and overdue work must be detectable | Logging, monitoring and incident response | Operational metrics, alert ownership and tooling | Failures remain hidden |
| Maintainability | A small team must support controlled future change | Modularity, standards and technical-debt control | Final architecture and team capability evidence | Costly change and accumulated debt |
| Operational cost | The solution must remain sustainable beyond the classroom | Platform, scaling and support decisions | Service pricing, free-tier limits and expected usage | Unsustainable or locked-in solution |

These seven concerns preserve later options without selecting a final stack, architecture, database, testing framework or deployment platform in M1 [S1, sections 4-5; S4, sections 15-18].

# 11. Engineering decision log M1 baseline snapshot

| ID | Context and constraints | Alternatives | Decision and rationale | Trade-offs and risks | Evidence | Deferred? | Later consequence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| D1 | Three-person team, M1 schedule and mandatory web workflow | Include mobile application scope now | Exclude native mobile applications from the initial baseline; web delivery covers the minimum capabilities with lower workload | Less mobile-specific access; avoids duplicated design, testing and deployment | Scope baseline and stakeholder review | No | Reassess only through change control |
| D2 | The Master Brief requires protected main, Pull Requests and two non-author approvals | One approval; no branch protection | Apply protected main and require both non-author members to approve substantive changes | Review takes time but strengthens accountability and baseline integrity | Protected-main configuration and completed M1 reviews | No | Every substantive author depends on both other reviewers |
| D3 | The integrated PED, reviews and M1 registers are complete | Retain separate member reports; delay approval | Approve the unified PED v1.0 as the controlled M1 engineering baseline | Creates a stable foundation; later changes require formal control | Version history, team review and approved PED | No | M2 work must use this baseline and record approved changes |
| D4 | M1 is not a technology-selection milestone and client constraints are incomplete | Choose a familiar stack now | Defer final stack selection until M2 evidence is available | Preserves flexibility; delays implementation-specific planning | Requirements stability, capability, environment, security and cost research | Yes | M2 must compare viable alternatives |
| D5 | Acceptance criteria exist, but stack, architecture and automation environment are not selected | Select a test framework now | Defer the framework choice, not testability or acceptance criteria | Avoids premature tool lock-in; requires M2 follow-up | Architecture, stack and risk-based test strategy | Yes | M2 maps test techniques and tools to requirements and risks |
| D6 | Stakeholder needs may conflict and no single stakeholder has unlimited authority | Ignore conflict; escalate every disagreement | Use evidence-based negotiation and record significant unresolved decisions | Discussion consumes time; improves transparency and trust | Meeting notes, issue discussion and affected artefacts | No | Conflicts remain traceable to scope and requirements |
| D7 | AI is permitted only with disclosure, verification and student accountability | Ban AI; accept AI output without verification | Allow material AI assistance when it is recorded and independently checked | Faster drafting but added verification and integrity risk | AI Usage Register and reviewed artefacts | No | Students must explain and modify all submitted work |

# 12. AI usage register M1 baseline snapshot

Material AI assistance is recorded below together with the human verification, decisions and issues identified by each responsible student.

| Date | Student | Tool | Engineering task | AI contribution | Human verification | Decision | Issues found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 7-8 Sep 2026 | Ryno Goetz | OpenAI Codex | Foundation and governance documentation | Initial drafting, restructuring and consistency review | Checked against S1/S4 and corrected project-specific assumptions and scope | Accepted with corrections | Removed unsupported completion claims and clarified controlled deferrals |
| 8 Sep 2026 | Ryno Goetz | OpenAI Codex | Table visualisation | Converted register data into readable standalone table layouts | Compared every row and field with the source register | Accepted after verification | Corrected hidden merged-cell text and layout |
| 8 Sep 2026 | Ryno Goetz | OpenAI Codex | Unified PED quality review | Compared all member parts and proposed corrections | Rechecked findings against S1/S4 and verified the final corrections | Accepted with corrections | Found register fields, count and cross-document inconsistencies |
| 8 Sep 2026 | Steven Riaan Piek | ChatGPT | Requirements wording | Suggested clearer requirement and acceptance-criteria wording | Compared wording with the minimum capabilities, Member 1 scope and S1/S4 | Accepted with corrections | Improved clarity and testability; wording was manually corrected |
| 8 Sep 2026 | Steven Riaan Piek | ChatGPT | RTM organisation | Suggested matrix structure and traceability columns | Checked all FR/NFR, stakeholder, need, scope and acceptance links | Accepted with corrections | Identified missing later-lifecycle links, retained as TBD for future milestones |
| 8 Sep 2026 | Willem Booysen | Copilot | Risk prioritisation | Suggested R1 as the highest immediate concern and drafted reasoning | Compared R1 with other High risks using probability, impact, immediacy and cascading effects | Accepted with corrections | R1 tied by priority; tie-break rationale added |

# 13 Milestone 2 baseline overview

Milestone 2 extends PED v1.0 with architecture, persistence, technology and detailed design decisions and with traceable application evidence. The governing requirement baseline remains the 16 functional and eight non-functional requirements approved in M1. No requirement wording or identifier changed during the M2 review.

## 13.1 M1 requirements review outcome

| Review area | M2 outcome | Control |
| --- | --- | --- |
| FR and NFR wording | All 24 requirements retained without change | M1 wording and acceptance criteria remain authoritative |
| First functional slice | NEED-001 to SCP-001 to FR-001 selected for initial development | Selection does not remove remaining scope |
| Controlled categories | Seven M1 categories retained | Database constraint and seed data use the approved names |
| Lifecycle | Seven approved statuses retained; detailed forward transitions selected | Reopening remains deferred pending controlled refinement |
| Open policy items | Retention, detailed role matrix, attachments and deployment evidence remain visible | No missing decision is presented as implemented |

## 13.2 Team contributions and approvals

| Member | Primary M2 contribution | Integrated evidence | Approval status |
| --- | --- | --- | --- |
| Ryno Goetz | Architecture, technology alignment, Next.js setup, frontend and README | PR 22; commit 9d84b9c; Member 1 v0.2 and frontend handoff | Approved |
| Steven Riaan Piek | Requirements review, data model, persistence, migrations, authentication and request path | PR 24; commits 4aad214 and d10ad28; RTM v0.4 | Approved |
| Willem Booysen | Detailed design decisions, registers and request transition policy | PRs 23 and 25; commits 4e08af2 and 622d4c9 | Approved |

## 13.3 Current baseline conclusion

The repository contains a project-specific Next.js application, versioned Supabase schema and access policies, requester submission and retrieval code, and automated frontend-validation and transition-policy tests. The team has not completed the full CivicConnect product. Attachments, staff workflows, later status operations, management reporting, quantitative performance evidence and restore evidence remain later work under the unchanged M1 requirements.

# 14 Architecture and quality drivers

## 14.1 Architecture significant requirements

| ASR | Driver | Trace | Architectural response |
| --- | --- | --- | --- |
| RG-ASR-01 | Authorised access | FR-003, FR-006, FR-008, FR-009, FR-012; NFR-001; R3 | Derive identity from the session and enforce protected operations on the server and in database policies. |
| RG-ASR-02 | Sensitive information | FR-008; NFR-002; R3 | Return only permitted fields, keep attachment storage private and keep privileged secrets outside browser code. |
| RG-ASR-03 | Consistency and attribution | FR-010 to FR-012, FR-016; NFR-003, NFR-005 | Centralise lifecycle rules and keep request and history writes atomic and attributable. |
| RG-ASR-04 | Responsive operation | NFR-006; R8, R9 | Use one application boundary, index relevant queries and measure against the approved workload. |
| RG-ASR-05 | Recoverability | NFR-007; R8, R9 | Treat database, attachment objects and configuration as separate recovery concerns and perform a timed restore later. |
| RG-ASR-06 | Maintainability | NFR-008; CON-001, CON-002, CON-007; R6 | Use clear internal responsibilities, one JavaScript codebase, a lockfile and controlled reviews. |
| RG-ASR-07 | Understandable interaction | FR-001, FR-003 to FR-005; NFR-004 | Use labelled controls, field feedback and confirmation only after a save succeeds. |

NFR-006 retains the approved workload of 1,000 seeded requests and three concurrent representative users, with 95 percent of reads completing within two seconds and 95 percent of valid submissions returning acknowledgement within three seconds. NFR-007 retains recovery within 30 minutes and a maximum planned data-loss window of 24 hours. M2 records these as targets, not achieved results.

## 14.2 Architecture decision

| Alternative | Benefit | Trade off | Decision |
| --- | --- | --- | --- |
| Simple layered application | Small setup and familiar presentation, business and data separation | Horizontal layers can mix request, access and infrastructure rules | Viable but not selected |
| Modular monolith with internal layers | One codebase and release boundary with explicit responsibilities | Requires discipline to maintain boundaries | Selected |
| Independently deployed services | Independent deployment and scaling | Adds network contracts, distributed failure and consistency work | Not proportionate for the team or current load |

RG-ADR-01 is accepted. CivicConnect is organised as a modular monolith within one Next.js application. Presentation, server entry points, request operations, lifecycle rules and infrastructure adapters remain distinct logical responsibilities while sharing one deployment boundary. Durable state belongs in Supabase PostgreSQL or private Storage, not process memory or a deployment filesystem.

Local development and any hosted preview must use fictional data and controlled non-production configuration. Vercel preview deployment and production release remain separate readiness claims. No production deployment is claimed in this baseline.

Figure 1 CivicConnect logical component architecture

## 14.3 Component responsibilities

| Responsibility | Current location | Owner | Boundary |
| --- | --- | --- | --- |
| Pages and presentation | src/app | Ryno | Navigation, forms, feedback and readable request details |
| Request UI and server integration | src/features/requests | Ryno and Steven | Browser validation plus protected server functions; server remains authoritative |
| Request lifecycle policy | src/domain/requests | Willem | Framework-independent forward transition rules |
| Supabase clients | src/lib/supabase | Steven | Browser and server session clients using environment configuration |
| Schema and policies | supabase/migrations | Steven with Willem review | Versioned relational schema, triggers, grants and RLS |
| Attachment boundary | Deferred | Willem with Steven | Approved design direction; no working adapter or upload path yet |

Figure 2 CivicConnect deployment direction

# 15 Data and persistence baseline

## 15.1 Persistence decision

ADR-002 is accepted. Supabase PostgreSQL is the primary store for structured CivicConnect data, Supabase Auth supplies authenticated identity, and private Supabase Storage is the approved direction for optional attachments. PostgreSQL matches the relational Request, Requester, Category, Status, StatusHistory and Assignment model and provides foreign keys, constraints, transactions and row-level policies. Storage objects remain a separate recovery concern and are not included in database backups.

## 15.2 Initial data model

| Entity | Primary key | Required or significant fields | Relationship and ownership |
| --- | --- | --- | --- |
| Requester | requester_id | auth_user_id, full_name, email, created_at | One requester to many requests |
| Category | category_id | name | One controlled category to many requests |
| Status | status_id | name | One controlled status to many requests and history entries |
| Request | request_id | title, description, location, requester_id, category_id, status_id, sensitive_information, created_at | Belongs to one requester, category and current status |
| StatusHistory | status_history_id | request_id, status_id, changed_at, changed_by | Many attributable lifecycle records per request |
| Assignment | assignment_id | request_id, assigned_to, assigned_at | Schema foundation for later responsibility workflow |

## 15.3 Integrity and access controls

• Required request text is non-null and cannot be blank after trimming at the database boundary.

• Category and status names are constrained to the approved seven values and request foreign keys must reference controlled rows.

• A trigger assigns Submitted before insertion and a second trigger creates the initial StatusHistory record in the same database transaction.

• The request creation time is generated by PostgreSQL. The browser does not provide requester identity, current status or creation time.

• RLS limits requesters to their mapped profile, their own requests and the related history. Broader staff and management policies remain future work.

• The current initial history trigger does not populate changed_by. Complete actor attribution remains unfinished and is retained in the RTM and risk register.

## 15.4 Versioned migration evidence

| Migration | Purpose | Evidence status |
| --- | --- | --- |
| 001_initial_schema.sql | Entities, keys, constraints, indexes, seeds and initial-status trigger | Implemented in PR 24 |
| 002_initial_status_history.sql | Initial history trigger | Implemented in PR 24 |
| 003_request_rls.sql | Requester-scoped grants and row-level policies | Implemented; cross-user denial test remains outstanding |
| 004_secure_status_triggers.sql | Security-definer configuration and fixed search path for triggers | Implemented; independent security review remains later evidence |

# 16 Technology and environment decision

## 16.1 Accepted stack

| Area | Selected technology | Version or direction | Reason and current limit |
| --- | --- | --- | --- |
| Language | JavaScript | ECMAScript modules | Matches team experience; runtime validation and tests remain important |
| Application | Next.js App Router | 16.3.7 | One frontend and server application boundary |
| UI | React and React DOM | 19.3.0 | Component interface and request feedback |
| Runtime | Node.js and npm | Node 24.x; npm 11.x | Versions pinned by package engines and lockfile |
| Database and Auth | Supabase PostgreSQL and Auth | @supabase/supabase-js 2.117.2; @supabase/ssr 0.12.7 | Managed relational persistence and session identity; configuration required |
| Attachments | Private Supabase Storage | Design direction | Approved but not implemented |
| Deployment | Vercel | Direction only | No hosted or production deployment claimed |
| Tests | Node test runner and browser checks | Node 24 | Unit checks exist; database, RLS, performance and recovery suites remain incomplete |

## 16.2 Alternatives and trade offs

ADR-001 selected JavaScript and Next.js over a separate React and Express deployment and over an ASP.NET Core alternative. One application reduces setup and cross-service coordination for the three-person team. Supabase reduces infrastructure administration but introduces provider availability, quotas, policy configuration and recovery dependencies. Vercel fits the framework but does not by itself prove environment isolation, production eligibility or operational readiness.

## 16.3 Configuration and deployment direction

The application reads NEXT_PUBLIC_SUPABASE_URL and NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY. Privileged keys must never use the NEXT_PUBLIC prefix or enter version control. Database changes are stored as migrations. Development, preview and production need deliberate data and credential separation. The team must verify current plan limits and recovery features before making production claims.

# 17 Detailed design and interfaces

## 17.1 Request transition policy

ADR-WB-01 is accepted. A central transition policy is proportionate to the small lifecycle and avoids duplicated handler rules or an unnecessary State class hierarchy. The implemented domain module is framework independent and provides canTransition and assertTransitionAllowed.

| Current status | Permitted next status | Control |
| --- | --- | --- |
| Submitted | Accepted or Rejected | Rejection is allowed only from Submitted |
| Accepted | Assigned | Skipping assignment is rejected |
| Assigned | In Progress | Direct resolution is rejected |
| In Progress | Resolved | Closure requires the Resolved state first |
| Resolved | Closed | Only the approved forward completion step is allowed |
| Closed or Rejected | None | Terminal in the current policy; reopening remains deferred |

The module and its eight Node tests exist, but no database transition operation currently calls the policy. Optimistic concurrency, atomic status/history updates for later transitions and actor authorisation remain integration work. Unit tests prove the rule table only; they do not prove database consistency or RLS.

## 17.2 Attachment boundary

ADR-WB-02 is accepted as the future attachment design. A narrow AttachmentStore boundary and one Supabase adapter will isolate provider-specific storage calls. The application must authorise the parent request before storage access, keep the bucket private, treat object keys as identifiers rather than permissions, and clean up staged objects when database linking fails. No adapter, upload flow, file-limit policy, object backup or attachment test exists in the current baseline, so FR-001 remains partial.

## 17.3 Established internal interfaces

| Operation | Trusted input | Outcome | Failure and security behaviour |
| --- | --- | --- | --- |
| Submit request | Authenticated session plus title, description, category ID, location and explicit sensitivity | Persisted request ID, Submitted status and server time | Server validates and returns safe field/general errors |
| List my requests | Authenticated session | Requester-scoped summaries | Unauthenticated or unmapped session returns no requester data |
| Retrieve request | Authenticated session and request ID | Permitted request fields and status history | RLS prevents other requester records; UI uses a safe unavailable result |
| Transition request | Current and desired status | Policy approval or controlled domain error | Database write integration and authorisation remain pending |
| Attachment store | Future authorised object content and metadata | Private object reference | Implementation, limits and cleanup evidence remain deferred |

## 17.4 Validation and error handling

Browser validation improves feedback but is not authoritative. Server code trims required text, confirms a category exists and derives the requester from the authenticated session. Generic failures avoid returning SQL or credential details. A final server validation refinement is still needed because submit-request.js currently coerces sensitiveInformation with Boolean rather than rejecting every non-boolean caller value. The browser supplies a boolean, but the server boundary must remain independently correct.

# 18 Application and verification evidence

## 18.1 Implemented application slice

| Area | Current evidence | Verified claim | Limit |
| --- | --- | --- | --- |
| Frontend | Home, login, new request, my requests and details pages | Project-specific requester workflow exists | Example route currently has an integration import defect |
| Submission | submit-request.js and RequestForm contract | Authenticated request insertion path exists | Server boolean validation requires refinement |
| Persistence | Migrations 001 to 004 | Schema, seeds, triggers and requester RLS are version controlled | Fresh migration and negative policy tests were not rerun during final PED assembly |
| Retrieval | get-my-requests.js and getRequestDetails | Requester-scoped queries and pages exist | Cross-user denial has not been executed as a recorded test |
| Lifecycle | request-transition-policy.js | Approved forward transitions are executable and unit tested | Policy is not integrated into a database transition operation |
| Attachments | Approved ADR only | Design direction is recorded | No adapter, upload or recovery evidence |

## 18.2 Verification record

| Check | Result on 30 September 2026 | Meaning |
| --- | --- | --- |
| npm run lint | Passed | Current JavaScript source satisfies the configured lint rules |
| npm test | Passed 14 of 14 | Six request-input tests and eight transition-policy tests passed |
| npm run build | Failed during final audit | Supabase packages were absent from the active installation and the example page imports a removed default RequestDetails component |
| Earlier frontend production build | Passed before PR 24 integration | Confirms Ryno's frontend contribution built before backend integration; it does not validate the current merged state |
| Steven's recorded Supabase demonstration | Submitted, initial history created and requester retrieved the fictional request | Contributor evidence in RTM v0.4; cross-user denial remains outstanding |
| Performance and recovery | Not executed | NFR-006 and NFR-007 remain Planned |

The build failure is a known integration issue, not a passed verification result. Fixing the example-page import and completing a clean dependency install are required before the team demonstrates the current merged application. The documentation remains traceable by recording the failure rather than relying on the earlier pre-integration build.

## 18.3 Demonstrated requirement trace

NEED-001 to SCP-001 to FR-001 to RG-ASR-01, RG-ASR-03 and RG-ASR-07 to the request application responsibility to Request, Requester, Category, Status and StatusHistory to RG-ADR-01, ADR-001 and ADR-002 to migrations and submit-request.js to the recorded Supabase submission and retrieval evidence. Attachments and final negative-security verification remain open, so FR-001 is In Development rather than complete.

# 19 Requirements traceability matrix

The current matrix preserves every M1 identifier and acceptance-criteria reference and adds the M2 fields required by the brief. It is split into two linked tables for readability. Requirement status means evidence maturity, not a change to requirement priority or scope.

## 19.1 Requirement source architecture and data trace

| Requirement | Source stakeholder need scope priority | Acceptance | ASR | Architecture responsibility | Data and persistence |
| --- | --- | --- | --- | --- | --- |
| FR-001 Submit request | S4; STK-001/002; NEED-001; SCP-001; Must | AC1 to AC6 | ASR-01/03/07 | Request submission path | Request, Requester, Category, Status, History |
| FR-002 Controlled categories | S4; STK-001/004; NEED-002; SCP-002; Must | AC1 to AC5 | ASR-03/07 | Category reference data | Seven seeded categories and Request FK |
| FR-003 View current status | S4; STK-001; NEED-003; SCP-003; Must | AC1 to AC4 | ASR-01/07 | Requester status/detail | Request status FK and RLS |
| FR-004 View history or list | S4; STK-001; NEED-003; SCP-004; Must | AC1 to AC4 | ASR-01/05 | Requester list | Requester to Request; retention open |
| FR-005 In-app feedback | S4; STK-001; NEED-003; SCP-005; Must | AC1 to AC6 | ASR-07 | Feedback presentation | Persisted status and outcome |
| FR-006 Staff work view | S4; STK-002; NEED-004/009; SCP-006; Must | AC1 to AC4 | ASR-01/02 | Staff work queue | Future scoped access |
| FR-007 Search filter sort | S4; STK-002; NEED-004; SCP-007; Must | AC1 to AC5 | ASR-04/07 | Operational query layer | Indexes available; criteria open |
| FR-008 Authorised details | S4; STK-002; NEED-004/009; SCP-008; Must | AC1 to AC4 | ASR-01/02 | Request detail and access | Sensitive flag and requester RLS |
| FR-009 Assignment | S4; STK-002/004; NEED-005; SCP-009; Must | AC1 to AC5 | ASR-01/03 | Assignment service | Assignment table only |
| FR-010 Status transitions | S4; STK-002/004; NEED-006; SCP-010; Must | AC1 to AC7 | ASR-01/03 | Lifecycle policy | Statuses and initial history |
| FR-011 Actions comments resolution | S4; STK-002; NEED-006; SCP-011; Must | AC1 to AC5 | ASR-03 | Request activity | History foundation only |
| FR-012 Resolve or close | S4; STK-002/004; NEED-006; SCP-012; Must | AC1 to AC5 | ASR-01/03 | Resolution and closure | Controlled statuses only |
| FR-013 Service activity | S4; STK-003; NEED-007; SCP-013; Must | AC1 to AC4 | ASR-01/07 | Management activity | Future reporting queries |
| FR-014 Open and overdue | S4; STK-003; NEED-007; SCP-014; Must | AC1 to AC5 | ASR-04/07 | Overdue calculation | Target date not modelled |
| FR-015 Analysis | S4; STK-003; NEED-008; SCP-015; Must | AC1 to AC5 | ASR-01/04 | Reporting and analysis | Category and status support later aggregation |
| FR-016 Accountability | S4; STK-003; NEED-008; SCP-016; Must | AC1 to AC5 | ASR-03 | History and accountability | Initial history; complete attribution pending |
| NFR-001 Least privilege | S4; STK-001/002/003/005; NEED-009; SCP-017; Should | AC1 to AC5 | ASR-01 | Authentication and access | Auth mapping and requester RLS |
| NFR-002 Sensitive protection | S4; STK-001/002/005; NEED-009; SCP-017; Should | AC1 to AC5 | ASR-02 | Sensitive data access | Sensitive flag and requester RLS |
| NFR-003 Auditability | S4; STK-002/003/006; NEED-006/008; SCP-010/011/016; Should | AC1 to AC4 | ASR-03 | Lifecycle audit trail | Initial history; actor incomplete |
| NFR-004 Usability | S4; STK-001/002/003; NEED-001/003/004; multiple SCP; Should | AC1 to AC5 | ASR-07 | Requester UI and feedback | Readable status and request views |
| NFR-005 Integrity | S4; STK-002/003; NEED-001/005/006/008; multiple SCP; Should | AC1 to AC5 | ASR-03 | Relational integrity | PK FK checks triggers |
| NFR-006 Performance | S4; STK-003/005/006; NEED-010; SCP-018; Should | AC1 to AC4 | ASR-04 | Performance responsibility | Indexes; no measurements |
| NFR-007 Recovery | S4; STK-005/006; NEED-010; SCP-018; Should | AC1 to AC4 | ASR-05 | Backup and restore | Plan only; storage objects separate |
| NFR-008 Maintainability | S4; STK-006; NEED-010/011; SCP-018; Should | AC1 to AC5 | ASR-06 | Repository and traceability | Versioned code migrations ADRs and RTM |

## 19.2 Design technology implementation and verification trace

| Req | Design or interface | Technology | Implementation evidence | Verification | Status | ADR change or risk |
| --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Server submission contract | ADR-001/002 | submit-request.js; new page; migrations 001/002 | Recorded Supabase submission; attachments open | In Development | R11; attachment deferral |
| FR-002 | DB category dropdown and validation | Next.js and PostgreSQL | get-categories.js; migration 001 | Recorded category load and persistence | In Development | ADR-002 |
| FR-003 | Requester-scoped status view | Auth RLS Next.js | get-my-requests.js; details page; migration 003 | Own status viewed; negative user test pending | In Development | R3 R14 |
| FR-004 | Requester list | Auth RLS Next.js | requests page; get-my-requests.js | Own fictional request listed | In Development | Q-006 |
| FR-005 | Submission and status feedback | React Next.js | request-form.js and request pages | Initial feedback checked; later events pending | In Development | Q-005 |
| FR-006 | Staff permission model | Supabase direction | None | Not verified | Planned | Q-002 R3 |
| FR-007 | Operational query design | PostgreSQL direction | Indexes only | Not verified | Planned | Q-001 R9 |
| FR-008 | Safe details result | Auth RLS Next.js | request-details.js; details page; migration 003 | Owner view recorded; broader sensitive checks pending | In Development | Q-002 Q-006 |
| FR-009 | Assignment boundary | PostgreSQL | Assignment table | Workflow not verified | Planned | Q-002 |
| FR-010 | ADR-WB-01 central policy | JavaScript plus PostgreSQL | transition-policy.js; tests; initial triggers | Eight unit tests pass; DB transition absent | In Development | D8 R11 R12 R15 |
| FR-011 | Activity boundary | Future request module | Initial history only | Comments and resolution unverified | Planned | Q-005 |
| FR-012 | Policy covers resolve then close | JavaScript policy | transition-policy.js | Rule unit tested; authorised operation absent | Planned | D8 Q-003 |
| FR-013 | Management view | Future Next.js and PostgreSQL | None | Not verified | Planned | Permission model |
| FR-014 | Approved overdue definition | Future query logic | None | Not verified | Planned | Q-004 |
| FR-015 | Reporting direction | PostgreSQL | Reference data only | Not verified | Planned | R9 |
| FR-016 | History and transition policy | PostgreSQL and JavaScript | history migration; details view; policy | Initial history recorded; complete attribution pending | In Development | R11 R12 |
| NFR-001 | Session mapping and RLS | Supabase Auth and RLS | login; clients; migration 003 | Own access recorded; cross-user denial pending | In Development | R3 R14 R15 |
| NFR-002 | Sensitive indicator and scoped read | PostgreSQL RLS | migration 001/003; submit action | Field persisted; full security test pending | In Development | R3 R14 |
| NFR-003 | Initial history and policy | PostgreSQL triggers | migration 002/004 | Initial row recorded; actor incomplete | In Development | R11 |
| NFR-004 | Accessible request UI | React Next.js | form and request pages | Earlier browser checks; current integration build fails | In Development | R6 |
| NFR-005 | Constraints triggers central policy | PostgreSQL and JavaScript | migrations 001/002; transition policy | 14 unit tests pass; DB boundary suite incomplete | In Development | R11 R12 R15 |
| NFR-006 | Indexed query direction | PostgreSQL | migration 001 indexes | No quantitative run | Planned | Q-007 R9 |
| NFR-007 | Backup direction | Supabase plan | ADR-001 only | No restore run | Planned | R8 R16 |
| NFR-008 | Modular repo and evolving PED | Git Next.js ADRs | PRs 22 to 25; PED v2; RTM | Lint and tests pass; current build fails | In Development | D2 D3 R5 |

# 20 Risk assumption and dependency registers

## 20.1 Current risk register

| ID | Risk | P I Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Scope creep after baseline | M/H/H | Impact analysis and controlled change | Reprioritise approved scope | Willem | Open |
| R2 | GitHub governance not enforced | M/H/H | Protected main and two non-author approvals | Stop non-compliant merges | Ryno | Open |
| R3 | Auth or policy gaps expose request data | M/H/H | Positive and negative access tests | Disable path and repair policy | Steven | Open |
| R4 | Design and implementation drift | M/M/M | Link ADR model code and tests | Reopen decision and correct evidence | Willem | Open |
| R5 | Weak PED control or status confusion | L/H/M | Version history and explicit statuses | Correct baseline and repeat review | All | Open |
| R6 | Schedule and learning burden | M/H/H | Small slice and reserved review capacity | Resequence later features | Ryno | Open |
| R7 | Team governance breakdown | M/M/M | Issues reviews and regular check-ins | Escalate unresolved breakdown | All | Open |
| R8 | Environment or recovery mismatch | M/H/H | Separate config and timed restore later | Restore known-good isolated environment | Willem | Open |
| R9 | Provider quota outage cost or dependency failure | M/H/H | Lock versions and check plan limits | Reviewed retry or alternative | All | Open |
| R10 | Incorrect or weakly verified AI output | L/H/H | Human source and test verification | Correct or withdraw material | All | Open |
| R11 | Request and history become inconsistent | M/H/H | One transaction and forced-failure test | Block mutation and investigate | Willem | Open |
| R12 | Concurrent updates overwrite state | M/H/H | Version check and conflict behaviour | Reload and require fresh action | Willem | Open |
| R13 | Attachment upload leaves orphan | M/M/M | Private staging and safe cleanup | Retry verified cleanup | Willem | Open |
| R14 | Storage or privileged credentials bypass access | M/H/H | Private storage and narrow grants | Revoke credentials and repair policy | Steven | Open |
| R15 | Direct writes bypass lifecycle policy | M/H/H | Authoritative write checks and restricted path | Disable bypass and review records | Willem | Open |
| R16 | Database backup omits attachment objects | M/H/H | Coordinate database and object backup | Restore consistent set and restrict gaps | Willem | Open |

## 20.2 Assumptions and dependencies

| ID | Assumption or dependency | Current validation and consequence |
| --- | --- | --- |
| ASM-001 | One organisation is the initial context | Retained; multi-tenant design not committed |
| ASM-002 | In-app feedback is the initial mechanism | Retained; external delivery remains deferred |
| ASM-003 | Coordination is a responsibility set | Retained; validate with organisation evidence later |
| ASM-004 | Four hours per member daily includes review | Confirmed planning basis |
| ASM-005 | Fictional non-sensitive data is used | Retained for development and demonstration |
| ASM-006 | Optimistic concurrency is proportionate | Open; no version token or contention test yet |
| ASM-007 | Selected stack can support the first slice | Partly supported by code; current integration build failure remains |
| ASM-008 | Auth identity can map to Requester and history actors | Requester mapping exists; complete history actor mapping remains open |
| ASM-009 | Development preview and production can be separated | Open; no hosted topology is approved |
| DEP-M2-01 | Supabase and Vercel availability and limits | External dependency; verify account and plan evidence |
| DEP-M2-02 | Schema grants and policies enforce the write boundary | Partly implemented; negative and bypass tests remain |
| DEP-M2-03 | Attachments need limits retention cleanup and object backup | Open because attachment implementation is deferred |

# 21 Forward engineering baseline

| Concern | Why it matters | Required later evidence | Risk links |
| --- | --- | --- | --- |
| Security | Auth, server checks, RLS and private storage must agree | Negative access tests, complete staff policy and attachment policy | R3 R14 R15 |
| Testability | Unit rules do not prove database transactions or provider policies | Database failure, RLS, browser and integration tests | R4 R11 R12 |
| Deployment | Framework and managed services require repeatable configuration | Clean build, environment separation and hosted preview evidence | R6 R8 R9 |
| Migration and recovery | Schema and object references affect rollback and restore | Controlled migration plus database and object restore test | R8 R16 |
| Observability | Failed writes and cleanup need safe diagnosis | Error categories, correlation and restricted diagnostic access | R11 R13 |
| Maintainability | Central policy, schema and RTM must remain aligned | Update code, tests, ADRs and RTM together | R4 R5 |
| Operational cost | Provider quotas and storage growth affect feasibility | Verify current plan limits and likely usage before deployment | R9 |

# 22 Engineering decision log

| ID | Decision | Status | Consequence |
| --- | --- | --- | --- |
| D1 | Initial web delivery excludes native mobile applications | Accepted | Reassess only through controlled scope change |
| D2 | Protected main and two non-author approvals | Accepted | Every substantive author depends on both reviewers |
| D3 | One evolving PED is the controlled baseline | Accepted | M1 history is preserved in v2.0 |
| D4 | JavaScript Next.js Supabase and Vercel stack | Resolved by ADR-001 | Environment and deployment evidence remain separate |
| D5 | node:test with browser verification as initial direction | Partly resolved | Database and repeatable browser suites remain later work |
| D6 | Evidence-based negotiation for stakeholder conflicts | Accepted | Unresolved policy remains traceable |
| D7 | AI assistance allowed with disclosure and verification | Accepted | Each member remains responsible for the submitted work |
| D8 | Central request transition policy | Accepted ADR-WB-01 | Policy module and unit tests exist; DB integration remains |
| D9 | Narrow AttachmentStore with one Supabase adapter | Accepted ADR-WB-02 | Implementation and recovery evidence are deferred |
| D10 | Internal request contracts evolve with callers | Partly resolved | Submission and retrieval boundaries exist; no public API is committed |
| D11 | Modular monolith architecture | Accepted RG-ADR-01 | One release boundary with internal responsibilities |
| D12 | Supabase PostgreSQL persistence | Accepted ADR-002 | Schema and RLS exist; broader verification continues |

# 23 AI usage and baseline approval

## 23.1 Milestone 2 AI usage entries

| Date | Student | Tool | Engineering task | Human verification | Decision and issues |
| --- | --- | --- | --- | --- | --- |
| 30 Sep | Ryno Goetz | OpenAI Codex | Architecture, frontend and PED integration | Compared with the Master and M2 briefs, PED v1.0, repository evidence, tests and rendered Word output | Accepted with corrections; unsupported completion claims retained as open |
| 30 Sep | Steven Riaan Piek | ChatGPT | Requirements, data, persistence, implementation and RTM support | Compared with approved requirements, schema/code evidence and the recorded Supabase demonstration | Accepted with corrections; incomplete security and verification retained |
| 30 Sep | Willem Booysen | OpenAI Codex | Detailed design, register updates and transition-policy support | Compared with M1 requirements, Assignment 2 research, repository code and unit-test results | Accepted with corrections; attachment and DB-transition evidence remain deferred |

## 23.2 Milestone 2 approval

All three members approved the M2 architecture, technology, persistence and detailed design decisions on 30 September 2026. Merged PRs 17 to 25 form the controlled repository evidence for the integrated contribution set. Approval confirms the baseline and its recorded limitations; it does not convert Planned or In Development requirements into completed product acceptance.

| Member | M2 baseline status | Date |
| --- | --- | --- |
| Ryno Goetz | Approved | 30 September 2026 |
| Steven Riaan Piek | Approved | 30 September 2026 |
| Willem Booysen | Approved | 30 September 2026 |

## 23.3 Known limitations carried into the next iteration

• Add server-side boolean type validation and meaningful automated tests for the submission operation.

• Execute cross-user RLS denial tests and complete staff and management permission policies.

• Integrate the approved transition policy with an authorised atomic database transition and attributable history.

• Implement optional private attachments with limits, cleanup and coordinated recovery, or retain the capability as incomplete.

• Measure NFR-006 and perform the NFR-007 restore test before making performance or recovery claims.

# References

### S1

SEN381 Teaching Team. SEN381 CivicConnect Project Milestone 1 Engineering Foundation and Requirements Baseline. 2026.

### S2

RynoGz SEN831 Group F repository at commit 1a13a01, including merged PRs 22 to 25, reviewed 30 September 2026.

### S3

Team confirmations recorded by Ryno Goetz covering membership, working arrangements and approval of the M2 decisions.

### S4

SEN381 Teaching Team. CivicConnect Master Project Brief Community Service Request Management Platform. Version 1.1. 2026.

### S5

ISO IEC IEEE 29148 2018. Systems and software engineering Life cycle processes Requirements engineering.

### S6

ISO IEC 25010 2023. Systems and software engineering Systems and software Quality Requirements and Evaluation Product quality model.

### S7

SEN381 Teaching Team. CivicConnect Milestone 2 Architecture Technology Initial Design and Application Foundation. 2026.

### S8

Milestone 2 Member 1 CivicConnect M2 Ryno Architecture and Frontend version 0.2 and frontend handoff. 30 September 2026.

### S9

Milestone 2 Member 2 ADR-001 Technology Stack Decision. Accepted 30 September 2026.

### S10

Milestone 2 Member 2 M1 Requirements Review and Data Model Baseline. 30 September 2026.

### S11

Milestone 2 Member 2 ADR-002 Database and Persistence Decision and migrations 001 to 004. 30 September 2026.

### S12

Milestone 2 Member 3 Design and Register Updates and request transition policy. 30 September 2026.

### S13

Milestone 2 Member 2 CivicConnect M2 Requirements Traceability Matrix version 0.4. 30 September 2026.

### S14

CivicConnect Assignment 2 and Assignment 3 consolidated research artefacts. September 2026.

### S15

Next.js documentation. Authentication and App Router guidance. nextjs.org docs.

### S16

Supabase documentation. PostgreSQL database, Row Level Security, database functions, Storage access control and backups. supabase.com docs.

### S17

Vercel documentation. Deployment environments. vercel.com docs.