SEN381  |  SOFTWARE ENGINEERING 381

CivicConnect

Milestone 3 Project Engineering Document

PREPARED BY

Ryno Goetz
Steven Riaan Piek
Willem Booysen

BASELINE STATUS

Team approved M3 engineering baseline
Conditionally ready for local demonstration

DOCUMENT VERSION AND DATE

Version 3.0 | 15 October 2026

GitHub Repository

https://github.com/RynoGz/SEN831_Group_F

Contents

0. Document control	10

0.1 Baseline approvals	10

1. Problem and business need	11

1.1 Problem statement	11

1.2 Causes, effects and intended response	11

Request information is spread across messages, calls, spreadsheets and paper	11

Ownership and progress are difficult to see	11

Status changes and actions lack dependable accountability	11

Management reporting is manual and inconsistent	11

Sensitive information is exchanged inconsistently	12

1.3 Business need	12

1.4 Intended value and how to assess it	12

VAL-001	12

VAL-002	12

VAL-003	12

VAL-004	13

VAL-005	13

VAL-006	13

1.5 Boundaries and related requirements	13

2. Stakeholder analysis	14

2.1 Method and evidence limits	14

2.2 Stakeholder register	14

STK-001	14

STK-002	14

STK-003	14

STK-004	15

STK-005	15

STK-006	15

STK-007	15

2.3 Stakeholder needs for requirements derivation	15

2.4 Meaningful conflicts and proposed resolutions	16

Visibility versus confidentiality	16

Quick submission versus actionable information	16

Flexible handling versus accountable status	17

Rich reports versus sustainable scope	17

Fast completion versus independent review	17

2.5 Requirements traceability examples	17

3. Scope baseline	18

3.1 Scope objective and system boundary	18

3.1.1 Selected request and workflow policy	18

3.2 In-scope minimum business capabilities	18

3.3 Cross-cutting obligations	19

3.4 Recommended out-of-scope items for the initial product baseline	20

OUT-001	20

OUT-002	20

OUT-003	20

3.5 Recommended future or deliberately deferred work	20

FUT-001	20

FUT-002	21

FUT-003	21

FUT-004	21

FUT-005	21

3.6 M1 milestone boundary	21

3.7 Approval and controlled change	21

4. Constraints and assumptions	23

4.1 Constraint register	23

CON-001	23

CON-002	23

CON-003	23

CON-004	23

CON-005	23

CON-006	23

CON-007	24

CON-008	24

CON-009	24

CON-010	24

CON-011	24

CON-012	24

4.2 Assumptions requiring validation	24

ASM-001	24

ASM-002	25

ASM-003	25

ASM-004	25

ASM-005	25

4.3 Constraint interactions and trade-offs	25

4.4 Policy answers and remaining questions	26

Q-001	26

Q-002	26

Q-003	26

Q-004	26

Q-005	26

Q-006	26

Q-007	27

4.5 Links to requirements and risks	27

5. Team Working Agreement	28

5.1 Purpose and responsibilities	28

5.2 Communication and capacity	28

5.3 Work and review cycle	28

5.4 Meetings, decisions and conflict resolution	29

5.5 Delays and changes in availability	29

5.6 AI, references and sensitive information	29

5.7 Acceptance and revision	30

6. GitHub governance and team controls	31

6.1 Repository and mandatory controls	31

GOV-001	31

GOV-002	31

GOV-003	31

GOV-004	31

GOV-005	31

GOV-006	31

GOV-007	31

GOV-008	31

6.2 Author and reviewer responsibilities	32

Ryno Goetz	32

Steven Riaan Piek	32

Willem Booysen	32

6.3 Document workflow	32

6.4 Task and pull request information	32

6.5 Governance status	33

Main protection and review settings	33

Member access/registration	33

Issue, branch and pull request	33

Two independent reviews of Ryno's change	33

Controlled merge/version	33

7. Requirements and acceptance criteria	33

7.1 Purpose	33

7.2 Requirement conventions	33

7.3 Functional requirements	34

FR-001: Submit a service request	34

FR-002: Controlled request categorisation	34

FR-003: View current request status	35

FR-004: View request history/list	35

FR-005: Provide in-application request feedback	35

FR-006: View work relevant to authorised staff	36

FR-007: Search, filter and sort requests	36

FR-008: View authorised request details	36

FR-009: Assign, accept and reassign responsibility	37

FR-010: Enforce controlled request status transitions	37

FR-011: Record actions, comments and resolution information	38

FR-012: Resolve or close requests when authorised	38

FR-013: View service activity	38

FR-014: Identify open, overdue, resolved and closed work	39

FR-015: Analyse requests by category, status and justified dimensions	39

FR-016: Support accountability and service-performance analysis	40

7.4 Non-functional requirements	40

NFR-001: Authorisation and least-privilege access	40

NFR-002: Sensitive-information protection	40

NFR-003: Auditability and accountability	41

NFR-004: Usability and understandable feedback	41

NFR-005: Data integrity and consistency	41

NFR-006: Performance under agreed operating conditions	42

NFR-007: Reliability and recoverability	42

NFR-008: Maintainability and controlled change	43

7.5 Open questions and controlled deferrals	43

7.6 Requirements quality basis	44

8. Requirements traceability matrix M1 baseline snapshot	44

8.1 Purpose	44

8.2 Traceability matrix	45

8.3 Requirement-to-source coverage	47

8.4 Open-question traceability	47

8.5 Later-lifecycle evidence	48

8.6 Traceability control rules	48

8.7 Status summary	48

9. Initial risk register M1 baseline snapshot	49

9.1 Highest concern risk	50

10. Forward engineering considerations M1 baseline snapshot	50

11. Engineering decision log M1 baseline snapshot	51

12. AI usage register M1 baseline snapshot	52

13 Milestone 2 baseline overview M2 baseline snapshot	53

13.1 M1 requirements review outcome	53

13.2 Team contributions and approvals	53

13.3 M2 baseline conclusion	53

14 Architecture and quality drivers M2 baseline snapshot	54

14.1 Architecture significant requirements	54

14.2 Architecture decision	54

14.3 Component responsibilities	55

15 Data and persistence baseline M2 baseline snapshot	56

15.1 Persistence decision	56

15.2 Initial data model	56

15.3 Integrity and access controls	56

15.4 Versioned migration evidence	56

16 Technology and environment decision M2 baseline snapshot	58

16.1 Accepted stack	58

16.2 Alternatives and trade offs	58

16.3 Configuration and deployment direction	58

17 Detailed design and interfaces M2 baseline snapshot	59

17.1 Request transition policy	59

17.2 Attachment boundary	59

17.3 Established internal interfaces	59

17.4 Validation and error handling	60

18 Application and verification evidence M2 baseline snapshot	61

18.1 Implemented application slice	61

18.2 Verification record	61

18.3 Demonstrated requirement trace	61

19 Requirements traceability matrix	62

19.1 Requirement source architecture and data trace	63

19.2 Design technology implementation and verification trace	64

20 Risk assumption and dependency registers	68

20.1 Current risk register	68

20.2 Assumptions and dependencies	69

21 Forward engineering baseline	71

22 Engineering decision log	72

23 AI usage and baseline approval	73

23.1 Milestone 2 AI usage entries	73

23.2 Milestone 2 approval	73

23.3 M2 carry-forward concerns and M3 disposition	73

24 Milestone 3 integrated application baseline	74

24.1 Architecture conformance	74

24.2 Interface and implemented behavior	74

24.3 Runtime configuration and migrations	74

24.4 Local staging and demonstration access	75

24.5 Environment differences and recovery boundary	75

24.6 Additional hosted verification environment	76

25 Persistence traceability and acceptance coverage	77

25.1 Data and application contracts	77

25.2 Evolved RTM and controlled criteria	77

25.3 Representative requirement to evidence trace	77

25.4 Acceptance limits	77

26 Quality strategy and verification evidence	78

26.1 Current execution and meaningful coverage	78

26.2 Selected test catalogue	78

26.2.1 BB01 FR-014	78

26.2.2 BB02 FR-014	79

26.2.3 BB03 FR-015	79

26.2.4 BB04 FR-001 and NFR-005	79

26.2.5 BB05 NFR-002 and NFR-005	79

26.2.6 DB01 FR-001 and FR-010	79

26.2.7 DB02 NFR-001 and NFR-002	79

26.2.8 DB03 NFR-002	79

26.2.9 DB04 FR-010 and NFR-003	80

26.2.10 DB05 FR-010 and NFR-005	80

26.2.11 DB06 NFR-005	80

26.2.12 DB07 FR-011 and NFR-002	80

26.2.13 DB08 NFR-001	80

26.2.14 E2E01 FR-001 and FR-003 and FR-004	80

26.2.15 E2E02 FR-009 and FR-010 and FR-011 and FR-012 and FR-015	80

26.3 Negative behavior usability and regression	81

27 Continuous integration and configuration control	82

27.1 Review and protection evidence	82

27.2 Static security and dependency interpretation	82

28 Performance staging and recovery evidence	83

28.1 Performance workload and result	83

28.1.1 Hosted workload and measured outcomes	83

28.2 Coordinated backup and recovery rehearsal	83

28.3 Operational visibility and rollback	84

29 Residual risk technical debt and defects	85

29.1 Technical debt register	85

29.2 Defect and verification finding register	85

30 Controlled change and impact analysis	87

30.1 Change control record	87

30.2 Formal simulated request	87

30.3 Before and after	87

30.4 Controlled acceptance criteria	87

30.5 Impact analysis	88

30.6 Implementation evidence	89

30.7 Requirement and verification trace	89

30.8 Risk and debt continuation	90

30.9 Deployment and rollback	90

31 AI usage contributions and approvals	91

31.1 Contribution and decision approval evidence	91

32 Release evidence summary and submission baseline	92

32.1 Exact release identification and access	92

32.2 Evidence index	92

References	94

S1	94

S2	94

S3	94

S4	94

S5	94

S6	94

S7	94

S8	94

S9	94

S10	94

S11	94

S12	94

S13	94

S14	95

S15	95

S16	95

S17	95

S18	95

S19	95

S20	95

S21	95

S22	95

S23	95

S24	95

S25	95

# 0. Document control

This document continues the approved M1 and M2 engineering record as PED v3.0. Requirement identifiers and original acceptance criteria are retained, with FR-009 AC6 controlled through CR-M3-01. Sections 13 to 18 preserve the dated M2 snapshot. The current RTM, registers and M3 sections include final local and hosted verification, migration 008, the detail-read performance correction and the remaining work scheduled for the final submission. Final verification identifies the tested source through its base commit and source-hash manifest in section 32.

| Version | Date | Purpose | Owner or approval |
| --- | --- | --- | --- |
| 0.2 | 7 September 2026 | Member 1 foundation draft | Ryno Goetz |
| 0.3 | 8 September 2026 | Requirements and RTM draft | Steven Riaan Piek |
| 0.9 | 8 September 2026 | Unified M1 review draft with corrected registers | All members |
| 1.0 | 8 September 2026 | Controlled M1 engineering baseline | Approved by Ryno Goetz, Steven Riaan Piek and Willem Booysen |
| 1.1 | 30 September 2026 | M2 contribution drafts, implementation and review evidence | All members |
| 2.0 | 30 September 2026 | Controlled M2 architecture, design and application baseline | Approved by Ryno Goetz, Steven Riaan Piek and Willem Booysen |
| 3.0 | 15 October 2026 | Integrated M3 implementation, local and hosted verification, defect corrections and final-submission follow-up | Team-approved M3 contributions and CR-M3-01; Ryno authorised final verification and recorded M4 follow-up |

## 0.1 Baseline approvals

M1 was approved on 8 September 2026 and M2 on 30 September 2026. The three M3 contributions were approved through PRs 30, 31 and 32 on 13 October. Ryno confirmed PED approval and enforced branch protection. All three members jointly selected and approved CR-M3-01 on 15 October. Steven and Willem approved its implementation, as confirmed by Ryno. The candidate and evidence are identified in section 32.

# 1. Problem and business need

## 1.1 Problem statement

CivicConnect addresses a loss of control over the lifecycle of service requests. The organisation receives operational requests through several informal and disconnected channels, but those channels do not provide one dependable record connecting a request to its owner, current state and actions taken. A request can therefore reach someone without becoming visible work that can be assigned, followed up and verified as completed [S4, section 2].

This fragmentation affects three groups differently. Requesters cannot reliably determine what happened after submission. Staff must reconcile information and ownership across channels while organising work. Management cannot confidently distinguish outstanding work from completed work or reconstruct why a request changed state. Inconsistent handling of sensitive request information compounds the visibility and accountability problem [S4, sections 2-2.1].

The underlying engineering problem is consequently more than collecting request descriptions: the platform must preserve useful information and controlled responsibility from submission through feedback and authorised closure. Improving the interface alone would not establish that control if assignment, permitted status changes, access boundaries and reporting definitions remained ambiguous. This is analysis derived from the scenario, not an observation from a conducted stakeholder interview.

## 1.2 Causes, effects and intended response

### Request information is spread across messages, calls, spreadsheets and paper

Work may be missed or duplicated; reconciliation consumes staff effort.

Proposed engineering response: Maintain a retrievable digital request record with controlled classification and clear submission outcome. Stakeholder/need link: STK-001, STK-002; NEED-001, NEED-002.

### Ownership and progress are difficult to see

Requesters repeatedly seek updates; staff may work on the same request or leave it unowned.

Proposed engineering response: Expose authorised status/history, explicit responsibility and lifecycle feedback. Stakeholder/need link: STK-001, STK-002, STK-004; NEED-003 to NEED-005.

### Status changes and actions lack dependable accountability

A completion claim is difficult to explain or check.

Proposed engineering response: Control state changes and retain attributable action/resolution information. Stakeholder/need link: STK-002, STK-003; NEED-006, NEED-008.

### Management reporting is manual and inconsistent

Workload and overdue work cannot be assessed consistently.

Proposed engineering response: Derive oversight views from request records using agreed definitions and useful category/status dimensions. Stakeholder/need link: STK-003; NEED-007, NEED-008.

### Sensitive information is exchanged inconsistently

Visibility can expose details to people who do not need them.

Proposed engineering response: Define role-related access and sensitive-data handling early; later verify access with positive and negative tests. Stakeholder/need link: STK-001, STK-002, STK-005; NEED-009.

The scenario problems are grounded in the scenario [S4, section 2]. Consequences and responses are the team's proposed analysis. They do not imply that message import, automatic duplicate detection or a particular authentication technology is required.

## 1.3 Business need

The organisation needs an affordable, supportable platform that lets requesters submit and follow requests, lets authorised staff take responsibility and manage them, and gives management a dependable view of service activity. Its value depends on the same request information supporting operational work and oversight, with access and actions controlled throughout the lifecycle [S4, sections 2.1 and 3].

The proposed product scope therefore prioritises the required request-management workflow and sufficient accountability. Automatic imports from existing channels, payments and predictive routing are excluded or deferred as proposals because they would create additional integration, security, testing and cost obligations without being necessary to demonstrate the required minimum capabilities [S4, section 3.1; sections 3.4-3.5].

## 1.4 Intended value and how to assess it

The following evaluation methods turn business value into checkable outcomes. They are not measured implementation results. The requirements section translates them into requirements and acceptance criteria using the approved M1 working policies and measurable baseline targets [S4, sections 5, 11 and 15].

### VAL-001

A successfully submitted request remains findable.

Proposed validation evidence: Submit an agreed set of valid requests and check that each acknowledged request can subsequently be retrieved by its authorised requester. Scope/need link: SCP-001, SCP-004; NEED-001, NEED-003.

### VAL-002

Requesters can see meaningful progress.

Proposed validation evidence: Walk through accepted, rejected, updated and completed outcomes; verify that feedback and the visible state agree with the recorded outcome. Scope/need link: SCP-003, SCP-005; NEED-003.

### VAL-003

Staff can identify responsibility and permitted next actions.

Proposed validation evidence: Exercise assignment/acceptance and authorised state changes; verify ownership, retained action information and rejection of unauthorised changes. Scope/need link: SCP-009 to SCP-012, SCP-017; NEED-005, NEED-006, NEED-009.

### VAL-004

Management can rely on its work overview.

Proposed validation evidence: Use a known set of requests with agreed overdue rules and compare open/overdue/resolved/closed views and category/status breakdowns with expected records. Scope/need link: SCP-013 to SCP-016; NEED-007, NEED-008.

### VAL-005

Better visibility does not expose restricted information.

Proposed validation evidence: Verify requester and staff visibility against the agreed permission matrix, including attempts to access another user's restricted request. Scope/need link: SCP-006, SCP-017; NEED-009.

### VAL-006

The solution remains workable within team and operating constraints.

Proposed validation evidence: Review actual scope delivery, schedule variance, quality/security evidence, service limits and likely running cost at later milestones. Scope/need link: CON-001 to CON-010; NEED-010, NEED-011.

No percentage reduction in lost requests, turnaround time or operating cost is claimed. The brief provides no measured current-process baseline. Such claims would require a defined before/after comparison and trustworthy measurements.

## 1.5 Boundaries and related requirements

The initial category set is Maintenance, IT support, Facility fault, Damaged equipment, Security concern, Lost property and Other. A request records a title, description, category, location, requester identity/contact details, automatic submission date/time, a sensitive-information indicator and an optional attachment. The software does not itself repair equipment or provide physical emergency response. The team should validate this working taxonomy during requirements review and control later changes.

The requirements section uses the stakeholder needs and proposed success evidence as inputs. The risk and forward-engineering sections address the risks implied by lost ownership, inconsistent reporting and sensitive-data access. The team should judge success using stakeholder value, controlled scope, time, resources, quality, security and operational evidence, rather than a successful demonstration alone [S4, sections 5 and 21].

References: Source register, especially S4 sections 2-5, 11, 15 and 21; S1 section 3.

# 2. Stakeholder analysis

## 2.1 Method and evidence limits

This is a scenario-based analysis. Requester, staff and management roles come directly from the Master brief [S4, section 3]. Coordination, operational support and assessment roles below are analytical groupings inferred from the described responsibilities and lifecycle controls. They do not assert that separate departments or named client representatives exist. One person may perform several organisational roles; the final permission model must distinguish responsibilities rather than assume one job title equals one software role.

Influence means ability to affect scope, priorities, acceptance or policy. Interest means how directly the stakeholder is affected by the system's outcomes. High/medium ratings are qualitative judgements for engagement planning, not measured survey results. All ratings and conflicts require review.

## 2.2 Stakeholder register

### STK-001

Requesters; explicit in S4 section 3.

Needs and expectations: Submit understandable, appropriately classified requests; see their status/history and meaningful feedback; protect sensitive details. Influence and interest: Medium / high: directly affected, but no policy authority is stated.

Proposed engagement: Validate submission and feedback scenarios; ask what acknowledgement and progress information are useful.

### STK-002

Authorised service staff; explicit in S4 section 3.

Needs and expectations: Find relevant work and details, take responsibility, apply permitted state changes and record actions/resolutions. Influence and interest: High / high: workflow feasibility and data quality depend on staff use.

Proposed engagement: Walk through assignment, reassignment, rejection, resolution and closure cases; verify access and required information.

### STK-003

Management/oversight; explicit in S4 section 3.

Needs and expectations: Dependable activity views, identification of overdue/open/resolved/closed work, accountability and useful analysis. Influence and interest: High / high: influences priorities, reporting definitions and acceptance.

Proposed engagement: Agree reporting meaning and visibility; validate summaries against a known request set.

### STK-004

Service coordination responsibility; inferred from assignment/prioritisation problems in S4 section 2; may be held by STK-002 or STK-003.

Needs and expectations: Clear responsibility, controlled categories and consistent handling of unassigned or incorrectly routed work. Influence and interest: High / high for workflow policy.

Proposed engagement: Clarify who may assign, change category, reassign or close work; validate boundary cases.

### STK-005

Organisation's operational/security support responsibility; inferred from S4 sections 16-18; named owner unconfirmed.

Needs and expectations: Appropriate access, manageable configuration, protected credentials, recoverability and sustainable operation. Influence and interest: Medium / high; actual authority must be confirmed.

Proposed engagement: Review sensitive-data questions and later deployment/support constraints without choosing a stack in M1.

### STK-006

Project team: Ryno, Steven and Willem; S2 and S4 sections 7.1-8.

Needs and expectations: Clear scope and dependencies, feasible workload, shared understanding and maintainable engineering evidence. Influence and interest: High / high for engineering choices within the brief.

Proposed engagement: Daily WhatsApp/Discord discussions, meetings every second day after 11:00, issues, meaningful two-reviewer PRs and joint baseline review.

### STK-007

SEN381 lecturer/assessor; S4 sections 19, 20 and 23.

Needs and expectations: A defensible product and authentic individual/team evidence that meets the project controls. Influence and interest: High / high for assessment; not assumed to be the real organisation's management.

Proposed engagement: Clarify ambiguous assessment requirements and demonstrate controlled evidence at milestones.

## 2.3 Stakeholder needs for requirements derivation

| Need ID | Need | Stakeholder/source | Priority basis and scope link |
| --- | --- | --- | --- |
| NEED-001 | A valid new request can be recorded with enough information to act on it | STK-001, STK-002; S4 section 3, requester submission | Required minimum; SCP-001 |
| NEED-002 | Requests use a controlled category mechanism that supports routing and reporting | STK-001, STK-004; S4 section 3, requester categorisation | Required minimum; SCP-002 |
| NEED-003 | Requesters can find their earlier requests, inspect current status and understand submission/lifecycle outcomes | STK-001; S4 section 3, requester visibility and feedback | Required minimum; SCP-003 to SCP-005 |
| NEED-004 | Staff can locate relevant authorised work and inspect its details using useful search/filter/sort criteria | STK-002; S4 section 3, staff visibility/search/details | Required minimum; SCP-006 to SCP-008 |
| NEED-005 | A request has explicit responsibility that can be assigned or accepted under agreed permissions | STK-002, STK-004; S4 sections 2 and 3 | Required minimum; SCP-009 |
| NEED-006 | Changes, actions and resolution/closure follow defined responsibilities and permitted transitions | STK-002, STK-004; S4 section 3, staff lifecycle and actions | Required minimum; SCP-010 to SCP-012 |
| NEED-007 | Management can identify service activity and distinguish open, overdue, resolved and closed work | STK-003; S4 section 3, management oversight | Required minimum; SCP-013, SCP-014 |
| NEED-008 | Management can analyse work by useful dimensions and obtain sufficient information to explain responsibility and progress | STK-003; S4 section 3, management analysis/accountability | Required minimum; SCP-015, SCP-016 |
| NEED-009 | Access and disclosure match justified responsibilities, including treatment of sensitive request information | STK-001, STK-002, STK-005; S4 sections 2, 3 and 16 | Cross-cutting security obligation; SCP-006, SCP-017 |
| NEED-010 | The platform can be verified, operated and recovered using available resources | STK-005, STK-006; S4 sections 4, 15, 17 and 18 | Lifecycle obligation; SCP-018; CON-002, CON-009, CON-012 |
| NEED-011 | The team can demonstrate controlled collaboration and defend evidence individually | STK-006, STK-007; S4 sections 8-11 and 19 | Project/process obligation; CON-001, CON-007, CON-008 |

These needs are not the final functional/non-functional requirements. Steven must add unique requirement IDs, priority, precise behaviour and measurable acceptance criteria and link them through the RTM [S4, section 11].

## 2.4 Meaningful conflicts and proposed resolutions

### Visibility versus confidentiality

Requesters and management want useful progress information; staff/support must prevent inappropriate disclosure.

Approved resolution: Separate requester-visible progress from restricted details and apply the least-privilege baseline. Consequence for later work: M2 must refine the permission matrix for UI/API access checks, data exposure rules and negative security tests; this does not justify an unrestricted management role.

### Quick submission versus actionable information

Requesters benefit from a short form; staff need enough context to categorise and act.

Proposed resolution for validation: Agree only the necessary required fields, validate them clearly, and record how missing information is handled. Consequence for later work: Affects validation, acceptance criteria, data collection and usability; field list remains Q-001.

### Flexible handling versus accountable status

Staff need to correct assignments and update work efficiently; management needs consistent history.

Proposed resolution for validation: Define authorised transitions and retain attributable changes; decide how correction, rejection and closure are represented. Consequence for later work: Shapes lifecycle requirements, reporting definitions and tests; exact transitions remain Q-003.

### Rich reports versus sustainable scope

Management could benefit from exports and predictive analysis; the three-person team has limited capacity.

Proposed resolution for validation: Deliver the mandatory oversight views first; propose advanced analytics as future scope subject to impact analysis. Consequence for later work: Preserves required reporting while controlling extra security, implementation, testing and cost obligations.

### Fast completion versus independent review

Ryno wants to finish promptly; team governance requires both other members to review substantive changes.

Proposed resolution for validation: Submit coherent artefact units early and reserve review time within daily capacity. Consequence for later work: Requires authentic PR/review evidence and prevents approval becoming a last-minute dependency.

These conflicts are reasoned from the scenario and project constraints, not claims of observed stakeholder disputes.

## 2.5 Requirements traceability examples

Example A - requester visibility. S4 section 3 -> STK-001 -> NEED-003 -> SCP-003/SCP-004. Candidate behaviour: an authorised requester can retrieve the current status and history/list of their submitted requests. Candidate acceptance scenario: seed two requesters with distinct requests; verify each sees the correct own list and current state after a permitted staff update. Whether either may see another person's requests must follow the agreed access policy, with denied-access cases included. Final FR/NFR and acceptance IDs are recorded in the requirements and RTM sections.

Example B - overdue reporting. S4 section 3 -> STK-003 -> NEED-007 -> SCP-014. Working behaviour: a request is overdue when its agreed target date/time has passed and it is not Resolved, Closed or Rejected. The target is set by authorised staff or a manager during acceptance/assignment. Candidate acceptance scenario: use records either side of the due-time boundary and records in excluded states; compare the result to this rule. Steven should convert the rule into a testable requirement and the team should formally approve it.

These examples demonstrate currently available traceability. Design, implementation, test execution and release evidence are added later, not marked complete now [S1, section 3; S4, section 11.1].

References: Source register, S4 sections 2-4, 8, 11, 16-19; S1 section 3; S2 and S3.

# 3. Scope baseline

## 3.1 Scope objective and system boundary

CivicConnect will support the digital management of service requests from submission and classification through authorised staff handling, feedback and management oversight. The boundary includes request records, responsibility, state changes, relevant action/resolution information, role-appropriate views and meaningful service reporting. Physical fulfilment of the requested work remains an organisational activity outside the software [S4, sections 2-3].

The initial product serves one organisation. The scope below carries every minimum capability in the Master brief into the approved M1 baseline and records the working policies needed for requirements engineering. It defines the agreed scope but does not claim completed implementation [S4, sections 3 and 11; S1, section 3].

### 3.1.1 Selected request and workflow policy

• Required request information: title, description, category, location, requester identity/contact, automatically recorded submission date/time and a sensitive-information indicator; an attachment is optional.

• Initial categories: Maintenance, IT support, Facility fault, Damaged equipment, Security concern, Lost property and Other.

• Lifecycle: Submitted -> Accepted -> Assigned -> In Progress -> Resolved -> Closed. Submitted requests may be Rejected; authorised users may reassign; a requester or manager may request reopening; every status change must be attributable.

• Overdue rule: the agreed target date/time has passed and the request is not Resolved, Closed or Rejected. Authorised staff or a manager sets the target on acceptance or assignment.

• Feedback: show in-application feedback for accepted, rejected, updated, resolved and closed requests. External delivery channels are deferred.

## 3.2 In-scope minimum business capabilities

All items SCP-001 to SCP-016 represent required minimum capabilities from S4 section 3. Their detailed behaviour, fields, policies and verification conditions are linked to Steven's requirements and acceptance criteria. "Required" is the priority basis from the brief; these items are baselined in PED v1.0.

| Scope ID | Included capability | Stakeholder/need | Boundary and clarification |
| --- | --- | --- | --- |
| SCP-001 | Submit a new service request with appropriate information | STK-001; NEED-001 | Use the selected fields in section 3.1.1; no automatic import from existing channels is assumed |
| SCP-002 | Categorise a request through a controlled mechanism | STK-001, STK-004; NEED-002 | Use the initial category set in section 3.1.1; controlled changes remain possible; automated AI classification is not required |
| SCP-003 | View the current status of submitted requests | STK-001; NEED-003 | Apply the agreed visibility policy; make the status meaningful to requesters |
| SCP-004 | View a history/list of previously submitted requests | STK-001; NEED-003 | Preserve retrievability under the agreed retention policy; not a promise of indefinite storage |
| SCP-005 | Receive meaningful feedback on accepted, rejected, updated and completed requests | STK-001; NEED-003 | Provide in-application feedback for accepted, rejected, updated, resolved and closed events; external channels are deferred |
| SCP-006 | View work relevant to authorised staff | STK-002; NEED-004, NEED-009 | Define relevant/authorised visibility; staff access must not be assumed universal |
| SCP-007 | Search, filter or sort requests using useful criteria | STK-002; NEED-004 | Agree useful criteria with staff; the brief does not prescribe an advanced search engine |
| SCP-008 | View full request details when authorised | STK-002; NEED-004 | Full details are permission-dependent, including sensitive information |
| SCP-009 | Assign or accept responsibility for a request | STK-002, STK-004; NEED-005 | Authorised staff may accept/assign work; a coordinator or manager may assign and reassign it |
| SCP-010 | Update status through controlled transitions | STK-002, STK-004; NEED-006 | Apply the lifecycle and attributable-change rule in section 3.1.1 |
| SCP-011 | Record relevant actions, comments or resolution information | STK-002; NEED-006 | Define required accountability and requester-visible versus restricted information |
| SCP-012 | Resolve or close requests where authorised | STK-002, STK-004; NEED-006 | Clarify resolved versus closed, rejection and any reopening policy |
| SCP-013 | View useful service activity information | STK-003; NEED-007 | Agree an oversight view suited to the organisation's decisions |
| SCP-014 | Identify open, overdue, resolved and closed work | STK-003; NEED-007 | Apply the overdue definition in section 3.1.1 and verify its time boundary |
| SCP-015 | View requests by category/status or other justified dimensions | STK-003; NEED-008 | Core category/status visibility is included; additional dimensions require value justification |
| SCP-016 | Access enough information for accountability and service-performance analysis | STK-003; NEED-008 | Retain sufficient attributable request history; this does not require predictive analytics or a data warehouse |

## 3.3 Cross-cutting obligations

| Scope ID | Included obligation | Source and implication |
| --- | --- | --- |
| SCP-017 | Appropriate access and sensitive-data protection throughout the request lifecycle | S4 sections 2, 4 and 16; supports NEED-009. Define role/access and disclosure rules now; defer the authentication technology choice, not the security requirements |
| SCP-018 | Measurable quality, verification and controlled delivery/operation across later milestones | S4 sections 15-18; supports NEED-010. M1 identifies concerns/requirements; design, tests, staging, release, recovery and operational evidence develop through later milestones |

These obligations remain part of the overall project even though their full implementation is not an M1 deliverable.

The access baseline applies least privilege: requesters submit and view their own requests; authorised staff view relevant work and perform permitted updates; coordinators/managers assign, reassign and view reporting; management sees authorised summaries/details without blanket access to sensitive information; and administration rights do not automatically grant business-data access. Use fictional, non-sensitive test data. The exact retention period will be confirmed later because neither supplied brief fixes one.

## 3.4 Recommended out-of-scope items for the initial product baseline

The following are recommended for team sign-off. They are not exclusions stated by the lecturer and must not remove a capability required above.

### OUT-001

Live two-way ingestion/synchronisation with WhatsApp, email, telephone systems or paper workflows.

Justification: The existing channels explain fragmentation; S4 section 3 does not require integrations. Supporting several channels adds reconciliation, privacy, credentials, dependency and testing obligations. Effect and revisit condition: Requests are entered through CivicConnect under SCP-001. Revisit if validated stakeholder evidence makes integration necessary and the team approves its impact.

### OUT-002

Billing, payments and procurement/inventory management.

Justification: They are separate business processes beyond the stated request lifecycle and add security and reconciliation work. Effect and revisit condition: Record/request operational work without implementing financial or stock-management systems. Revisit only through justified scope change.

### OUT-003

Performing repairs, emergency dispatch or guaranteeing real-world service completion times.

Justification: The software records and coordinates work; physical fulfilment and emergency response require organisational resources beyond the software boundary. Effect and revisit condition: Security-related concerns may still be recorded. Validate user-facing escalation expectations; do not market the platform as an emergency-response service.

Defence of OUT-001: a messaging integration could reduce repeated entry, but it must also resolve identity, duplicate submissions, update conflicts, access and delivery failures. The required business value can first be demonstrated through controlled submission and tracking inside CivicConnect. Proposing this exclusion preserves all minimum capabilities while keeping work compatible with three members' capacity. Its trade-off is an adoption/manual-entry burden, which should be recorded as a risk for Willem to assess rather than ignored [S4, sections 3.1, 4, 12 and 18].

## 3.5 Recommended future or deliberately deferred work

### FUT-001

Native mobile applications and offline synchronisation.

Why it is not a current commitment: These create additional platforms, synchronisation states and verification effort beyond the minimum capabilities. Information required before deciding: User/device/connectivity needs, accessibility evidence, schedule and maintenance impact.

### FUT-002

AI routing, duplicate detection and predictive service analytics.

Why it is not a current commitment: Basic controlled categories and oversight can satisfy the minimum capabilities; automated inference adds accuracy and accountability questions. Information required before deciding: Evidence of value, suitable data, failure handling, privacy and operational-cost analysis.

### FUT-003

Bulk migration of historic email, spreadsheets and paper records.

Why it is not a current commitment: Legacy sources are fragmented and their formats, quality and access permissions are not supplied. Information required before deciding: Sample formats, volume, reconciliation/retention policy and a justified migration requirement.

### FUT-004

External message delivery such as SMS, WhatsApp or email notifications.

Why it is not a current commitment: Required feedback under SCP-005 remains included; external channels are not yet justified. Information required before deciding: Agreed feedback timing/channel needs, delivery failure handling, service limits, cost and sensitive-content policy.

### FUT-005

Final technology stack, architecture and detailed persistence/UI/API design.

Why it is not a current commitment: These are later lifecycle decisions, explicitly outside required M1 decisions/implementation. Information required before deciding: Baselined FRs/NFRs, constraints, team capability, environment compatibility and comparison evidence.

In-application feedback is the selected M1 working policy for SCP-005. Deferring an external channel must never silently remove meaningful feedback. Likewise, FUT-003 does not remove required history for requests submitted to the new platform.

Willem should record only genuine team decisions or justified deferments in the Decision Log after review; these proposals are decision inputs, not approved entries [S4, section 13].

## 3.6 M1 milestone boundary

M1 is due on 9 September 2026 and produces the controlled problem, stakeholder, scope, requirements, constraints, traceability, risk, forward-thinking, decision and governance foundation in PED v1.0. Final stack/architecture selection, detailed database/UI/API or design-pattern implementation, CI pipeline implementation, extensive application code and production deployment are not required M1 deliverables unless approved as exploration [S1, sections 3-5; S3].

This separates when the team performs work from what the final product must support. Security, testability, deployment and recovery must be considered now even though implementation occurs later.

## 3.7 Approval and controlled change

Steven checked every SCP item and selected policy against the requirements and acceptance criteria and linked source and stakeholder needs through the RTM. Willem reviewed the risks, forward concerns and decisions. All three members approved the exclusions, controlled deferrals and unified PED v1.0 baseline [S4, section 11 and Appendix D].

After approval, changes require a recorded request and impact analysis, a decision and authorisation, controlled implementation and verification, then updates to the affected baseline artefacts. Analyse scope, schedule/resources, cost, quality/security, requirements, design/data/interfaces, tests, deployment and risks as applicable; use S4 Appendix E rather than silently absorbing additions [S4, section 14].

References: Source register, S4 sections 2-4, 11-18 and Appendices D-E; S1 sections 3-5.

# 4. Constraints and assumptions

## 4.1 Constraint register

The Master brief defines constraints on scope, four-milestone delivery, cost, quality, security and technology decisions. The following analysis applies those constraints to this team and CivicConnect's request workflow [S4, sections 4 and 18]. Proposed IDs support traceability and do not replace Willem's Risk Register.

### CON-001

Exactly three team members; each must contribute and defend the full project.

Source/status: S4 sections 7.1-8; S2 records Ryno, Steven and Willem. Engineering implication and planned response: Assign primary owners and both non-author reviewers. Plan review capacity; specialisation does not remove shared understanding.

### CON-002

All three members are available every day for four hours each.

Source/status: S3; confirmed by Ryno. Engineering implication and planned response: Gross daily capacity is 12 person-hours. Discussion, meetings, review and corrections count within it; record actual effort separately.

### CON-003

Delivery through four formal milestones; M1 is due 9 September 2026.

Source/status: S4 sections 4 and 20; S3 confirms the M1 date. Engineering implication and planned response: Complete author checks and handoff early enough for two genuine non-author reviews; later milestone dates still need the formal schedule.

### CON-004

WhatsApp/Discord, daily discussions and a meeting every second day after 11:00.

Source/status: S3; working arrangement agreed by all three members. Engineering implication and planned response: Use frequent updates for dependencies; transfer material decisions/actions to controlled repository records.

### CON-005

Every minimum business capability must remain in controlled product scope; additions need justification.

Source/status: S4 sections 3-4; SCP-001 to SCP-016 map the minimums. Engineering implication and planned response: Protect the core lifecycle and oversight. Assess integrations/analytics separately; do not silently drop feedback, overdue views or authorised closure.

### CON-006

Requirements and quality expectations need traceable, measurable evidence.

Source/status: S4 sections 11 and 15; S1 section 3. Engineering implication and planned response: Define useful performance/usability/reliability criteria and test conditions with Steven. Avoid unsupported adjectives or invented traffic targets.

### CON-007

One controlled repository, protected main, PRs and two independent non-author approvals; no substantive direct development on main.

Source/status: S4 section 9; all three members have full repository access, but protection/evidence must be checked. Engineering implication and planned response: Use task branches and meaningful reviews for documents as well as code. A one-approval setting alone would not meet the brief's two-approval rule.

### CON-008

PED/RTM evolve with controlled history; evidence and AI accountability must be authentic.

Source/status: S4 sections 6, 8, 10-11 and 23. Engineering implication and planned response: Preserve identifiers/version history, record real contributions and verification, and integrate approved Member 1 content into the PED.

### CON-009

Prefer free/low-cost services where practical while recognising limits and likely ongoing costs.

Source/status: S4 sections 4 and 18; Ryno reported no additional budget, device, connectivity or software limitations. Engineering implication and planned response: Evaluate future service quotas, storage, messaging and operating cost. Optional external notifications may affect both budget and reliability.

### CON-010

Request data may be sensitive; security is required throughout the lifecycle.

Source/status: S4 sections 2, 4 and 16. Engineering implication and planned response: Define authorised visibility, least privilege, permitted status actions and sensitive-information handling. Verify denial as well as authorised use later; record residual risk.

### CON-011

No prescribed stack; the team must justify capability and environment compatibility.

Source/status: S4 sections 4, 18.1 and 25. Engineering implication and planned response: Do not choose a stack in M1 without evidence. Assess learning curve, available devices/environment, security, testing and hosting fit before a later decision.

### CON-012

Development, test, staging and production have distinct verification and operational concerns.

Source/status: S4 section 17. Engineering implication and planned response: Identify configuration, recovery and operational evidence needs now, for Willem's forward considerations. M1 does not implement production deployment.

## 4.2 Assumptions requiring validation

### ASM-001

One organisation's service-request workflow is the selected initial context; no multi-tenant product commitment.

Impact if wrong: Multiple independent organisations could alter identity, isolation, reporting, costs and administration. Owner/action: Team confirms during formal scope review.

### ASM-002

In-application feedback is the selected initial mechanism; external messaging is deferred.

Impact if wrong: A later off-platform need could require delivery retries, privacy controls and added costs. Owner/action: Steven specifies in-app outcomes; Willem records the deferment/risk.

### ASM-003

Coordination/management is a responsibility set rather than proof of a separate organisational department.

Impact if wrong: A real distinct role could require adjusted permissions and workflow cases. Owner/action: Validate when an organisational representative becomes available.

### ASM-004

Four hours per member per day includes meetings and reviews, and all members are available daily.

Impact if wrong: Confirmed by Ryno on 7 September 2026. Owner/action: Plan and record effort on this basis; update if availability changes.

### ASM-005

Fictional, non-sensitive test requests will be used for early verification.

Impact if wrong: A later need for real records would introduce approval, access and data-handling constraints. Owner/action: Steven/Willem preserve this test-data rule and record any exception.

Except for ASM-004, these are team-selected planning positions rather than confirmed client facts. Material assumptions should be reviewed for risk treatment under S4 section 12.

## 4.3 Constraint interactions and trade-offs

Visibility versus sensitive information (CON-005/CON-010). SCP-003 and SCP-008 require meaningful views, while the scenario includes sensitive requests. Showing every field to every user would simplify a display but violate role-related access needs. Define requester-visible progress separately from restricted information and then derive a permission matrix. This affects requirements, data/API/UI boundaries, audit information and negative tests; the actual authentication technology remains a later decision.

Fast completion versus review capacity (CON-001/CON-002/CON-007). Each author needs the other two members' approvals. Completing Ryno's drafts early cannot by itself complete the baseline if Steven or Willem is unavailable. Reserve daily review time and resolve cross-artefact questions at the every-second-day meeting. Maintain meaningful review instead of treating approval as administrative overhead.

Feedback versus cost and delivery reliability (CON-005/CON-006/CON-009). Feedback is required. The working baseline uses in-application feedback and defers external notification services, which would add delivery failure states, usage limits, configuration and likely operating costs. If later evidence requires external delivery, assess scope, reliability, security, tests and budget together.

Overdue reporting versus workflow policy (CON-005/CON-006). The selected rule marks work overdue when its agreed target date/time has passed and it is not Resolved, Closed or Rejected; authorised staff or a manager sets the target during acceptance/assignment. Steven must make the time boundary testable and link the outcome to SCP-010/SCP-012/SCP-014 and the RTM.

Technology familiarity versus future operation (CON-003/CON-009/CON-011/CON-012). A familiar development tool may reduce initial effort but still create compatibility, hosting, recovery or service-cost problems. Keep stack selection open in M1 and gather the evidence needed for M2. The institution does not guarantee that every chosen technology will run on its environment [S4, sections 18.1 and 25].

## 4.4 Policy answers and remaining questions

The team can use the following working answers now and validate them with an appropriate lecturer/client representative when required.

### Q-001

Use the request fields and seven categories in scope section 3.1.1; category changes are controlled by authorised management/administration.

Affected work: SCP-001/SCP-002; validation, classification and quality criteria. Responsible follow-up: Steven converts to requirements; team reviews.

### Q-002

Requesters see their own work; authorised staff see relevant work; coordinators/managers assign and report; management has no blanket sensitive access; administration does not imply business-data access.

Affected work: SCP-006/SCP-008 to SCP-012/SCP-016/SCP-017. Responsible follow-up: Steven specifies permission cases; Willem reviews security risk.

### Q-003

Submitted -> Accepted -> Assigned -> In Progress -> Resolved -> Closed, with authorised rejection, reassignment and requested reopening; all changes attributable.

Affected work: SCP-003/SCP-005/SCP-010/SCP-012/SCP-014. Responsible follow-up: Steven specifies transitions and acceptance cases.

### Q-004

Overdue means the target date/time has passed and state is not Resolved, Closed or Rejected; authorised staff/manager sets target on acceptance/assignment.

Affected work: SCP-014 and reporting acceptance cases. Responsible follow-up: Steven makes the boundary testable.

### Q-005

Provide in-application feedback for accepted, rejected, updated, resolved and closed events; external channels are deferred. Exact response-time targets remain to be agreed.

Affected work: SCP-005, FUT-004, cost/reliability/security. Responsible follow-up: Steven specifies behaviour; Willem records deferment.

### Q-006

Apply least privilege, a sensitive-information indicator and fictional/non-sensitive test data. Exact retention period remains open because neither brief states it.

Affected work: SCP-004/SCP-008/SCP-016/SCP-017 and recovery concerns. Responsible follow-up: Steven/Willem preserve the open retention item.

### Q-007

No extra budget/device/connectivity/software limitations are reported. Exact user volumes, operating hours and measurable performance targets remain open.

Affected work: Performance, usability, reliability and operational requirements. Responsible follow-up: Steven proposes measurable targets for team review.

The M1 submission date is 9 September 2026. All three members have full repository access and no extra resource limitations are reported. Team-registration evidence remains unconfirmed; the Master lists 31 August 2026 as the registration deadline [S4, section 7.1]. No missed registration is inferred from the absence of evidence. No separate M1 Excel Rubric/Marking Guide has been received.

## 4.5 Links to requirements and risks

Steven links constraints, assumptions and policy answers to requirements and the RTM. Willem assesses risks such as review delay, ambiguous overdue policy, inappropriate data visibility and future service costs, using his required probability/impact/mitigation fields. When an assumption is validated or rejected, update this record and affected scope/requirements/risks under review; after baseline apply formal change control [S4, sections 11-14].

References: Source register, S4 sections 2-4, 6-18, 20, 23 and 25; S1 sections 3-5; S2 and S3.

# 5. Team Working Agreement

## 5.1 Purpose and responsibilities

This agreement applies the Master brief's collaboration and accountability requirements to the team's reported arrangements [S4, sections 7.1-10; S3]. The role allocation is recorded in the repository README [S2]. Ryno confirmed on 7 September 2026 that Steven and Willem agreed to these responsibilities and working arrangements.

| Member | Primary M1 responsibilities | Required non-author reviewers |
| --- | --- | --- |
| Ryno Goetz | Problem/business need, stakeholder analysis, scope, constraints, working agreement and GitHub governance | Steven Riaan Piek and Willem Booysen |
| Steven Riaan Piek | Functional/non-functional requirements, acceptance criteria and Requirements Traceability Matrix (RTM) | Ryno Goetz and Willem Booysen |
| Willem Booysen | Risk Register, forward considerations, Engineering Decision Log, AI Usage Register and PED integration/sign-off coordination | Ryno Goetz and Steven Riaan Piek |

Each owner prepares source-supported work, responds to review and maintains its connections with other artefacts. Every member must understand the whole project, participate in presentation/defence and contribute authentic issue, commit, PR, review and documentation evidence [S4, sections 8-8.1 and 19].

## 5.2 Communication and capacity

• WhatsApp: agreed channel for short progress messages, availability and blockers.

• Discord: agreed channel for detailed discussions, screen sharing and scheduled meetings.

• Daily discussions: each member reports what changed, what comes next, dependencies and any blocked work. Summarise material decisions/actions in the relevant issue or controlled log.

• Meetings every second day after 11:00: inspect progress and linked artefacts, resolve policy/scope/requirement conflicts, plan reviews and record action owners. Confirm the exact start time for each meeting through the team channels.

• Four hours per member every day: confirmed by Ryno. Discussion, meetings, research, writing, review and corrections all count within this allowance, giving a gross planned capacity of 12 person-hours per day.

The team's WhatsApp/Discord use is for project coordination. It does not commit CivicConnect to integrating those platforms as product features.

## 5.3 Work and review cycle

1. Create/select an issue for each coherent work unit, with an owner, intended output, dependencies and completion criteria. Work backward from the M1 submission date of 9 September 2026 and leave time for both required reviews.

2. Work on a task branch from the latest controlled main state. Substantive direct development on main is not permitted [S4, section 9].

3. Verify sources, assumptions, identifiers, cross-links and acceptance implications before requesting review. Record material AI assistance and the human verification actually performed.

4. Open a PR linked to the issue and request both non-author members' reviews. Summarise the proposed change, rationale, affected artefacts and unresolved questions.

5. Reviewers inspect substance, including correctness, scope/requirement alignment, security/privacy, traceability and downstream verification implications. Give specific findings where correction is needed.

6. The author addresses comments, reviewers inspect corrections, and the final change receives both required independent approvals before merge. Self-approval and unexamined approval are not accepted [S4, sections 9-9.1].

7. Update related artefacts and the issue after the controlled change. Preserve the review and version evidence.

A drafted file is ready for review when it is coherent and source-supported with open assumptions visible. It is ready for baseline only when relevant questions are resolved, both reviews are complete and formal sign-off requirements are met.

## 5.4 Meetings, decisions and conflict resolution

Keep a short record for each actual meeting: date, attendees, artefacts examined, decisions, open questions and actions with owners/target dates. Link to issues or decision entries where practical. Do not record meetings that have not occurred.

For disagreements, compare the options against stakeholder value, required scope, evidence, capacity, quality, security and risk. Seek a reasoned agreement; record genuine significant decisions with rationale and consequences in Willem's Decision Log. If evidence is insufficient, record a justified deferment and the information needed. Ask the lecturer to resolve unclear assessment requirements; do not present internal assumptions as lecturer approval [S4, sections 12-14].

## 5.5 Delays and changes in availability

Report a likely missed task or review commitment promptly, identify completed work and explain the remaining dependency. Agree and record a revised handoff or redistribution. Track significant schedule variance and its engineering cause. Do not silently cut required security, testing or peer review to recover time [S4, section 18].

Each member should retain enough familiarity with the other artefacts to help resolve blockers and answer assessor questions. Reassignment does not justify invented contribution or attendance evidence.

## 5.6 AI, references and sensitive information

Each author remains accountable for material AI-assisted work. Record date, student, tool, engineering task, contribution, verification, decision and issues found in the team AI Usage Register. Verify important claims against credible sources or appropriate tests and be able to explain and modify the submitted work [S4, sections 10-10.1].

Use in-text citations and a reference list where claims depend on supplied or external material. Do not commit credentials or expose confidential/sensitive information to external AI systems. Actual repository configuration claims require project evidence, not a citation to this agreement [S4, sections 9-10; S1, section 9.1].

## 5.7 Acceptance and revision

All three members confirmed the Team Working Agreement and approved its use for Milestone 1 on 8 September 2026.

| Member | Agreement status | Confirmation date |
| --- | --- | --- |
| Ryno Goetz | Agreed | Confirmed and approved, 8 September 2026 |
| Steven Riaan Piek | Agreed | Confirmed and approved, 8 September 2026 |
| Willem Booysen | Agreed | Confirmed and approved, 8 September 2026 |

Review this agreement if availability or project conditions change. Controlled amendments require the same meaningful review and approval process.

References: Source register, S4 sections 7.1-10, 12-14, 18-19; S1 sections 3, 7, 9.1 and 10; S2 and S3.

# 6. GitHub governance and team controls

## 6.1 Repository and mandatory controls

The local repository's configured remote is RynoGz/SEN831_Group_F. Its tracked layout currently includes the README and Milestone_1 through Milestone_4 folders. Ryno confirmed that all three members have full repository access. This does not prove team registration or that branch controls are enabled.

### GOV-001

One controlled team repository unless an alternative is justified and approved.

Governing source: S4 section 9.

### GOV-002

Protect main and treat it as the controlled product state.

Governing source: S4 section 9.

### GOV-003

No substantive direct development on main; use PRs for substantive changes entering it.

Governing source: S4 section 9.

### GOV-004

At least two approvals from team members other than the author; self-approval is not accepted.

Governing source: S4 section 9.

### GOV-005

Reviews must meaningfully inspect the work.

Governing source: S4 sections 9-9.1.

### GOV-006

Meaningful engineering work appears in a project board/backlog and is linked where practical.

Governing source: S4 section 9.

### GOV-007

Do not commit passwords, keys, tokens or confidential credentials.

Governing source: S4 section 9.

### GOV-008

Commits, PRs, reviews, merges and changes must be progressive and authentic.

Governing source: S4 sections 9 and 23.

The main branch is protected and the team's controlled review policy requires both non-author members to approve substantive changes. The final M1 revision received both required reviews and approvals.

## 6.2 Author and reviewer responsibilities

### Ryno Goetz

Steven Riaan Piek and Willem Booysen.

### Steven Riaan Piek

Ryno Goetz and Willem Booysen.

### Willem Booysen

Ryno Goetz and Steven Riaan Piek.

For Ryno's analysis, Steven should particularly check whether needs/scope produce testable, traceable requirements. Willem should particularly check risks, assumptions and decision consequences. Both reviewers inspect the complete change before approving; the focus areas do not divide their responsibility into separate partial approvals.

## 6.3 Document workflow

1. Represent a coherent task in the backlog, such as reviewing the requester/staff/management stakeholder analysis.

2. Create a task branch from the latest approved main state.

3. Edit Markdown source files and verify source citations, IDs, linked artefacts and declared assumptions.

4. Open a PR linked to the issue, describing the engineering purpose, affected artefacts, verification and unresolved questions.

5. Request both non-author reviewers, address findings and have the corrected content re-reviewed as necessary.

6. Merge only after the final content satisfies the required approvals and applicable controls. Link the result to the issue and update dependent work.

## 6.4 Task and pull request information

An issue should identify its owner, output, source/requirement links, dependencies and completion criteria. Record an agreed target date when available. A PR should link the issue and explain why the change is needed, what it affects, what was actually checked, what remains open and how material AI assistance was verified.

For documentation review, check at least these relevant questions: Does the statement match its source? Is a proposal being mistaken for an approved fact? Does scope preserve every required capability? Are identifiers consistent? Does this change affect requirements, risks or future verification? Are approvals based on the final content? For code in later milestones, extend review to implementation correctness, tests/regression, dependencies, maintainability and security [S4, section 9.1 and Appendix A].

## 6.5 Governance status

### Main protection and review settings

Main is protected, and the team applies the Master Brief requirement of two non-author approvals.

### Member access/registration

Ryno, Steven and Willem have full repository access.

### Issue, branch and pull request

The M1 document change was managed through the team repository workflow.

### Two independent reviews of Ryno's change

Both non-author members completed meaningful review and approval.

### Controlled merge/version

PED v1.0 records the approved M1 baseline; later revisions follow the controlled change workflow.

Repository history remains the authoritative record of controlled work. M1 documentation provides valid engineering evidence before application coding or a CI pipeline is implemented [S4, section 23; S1, sections 3.1 and 5].

# 7. Requirements and acceptance criteria

## 7.1 Purpose

This document defines the baselined functional requirements (FR) and non-functional requirements (NFR) for CivicConnect for Milestone 1.

The requirements are derived from:

• the SEN381 CivicConnect Master Project Brief;

• Ryno Goetz’s Member 1 stakeholder, scope, constraints and assumptions artefacts, version 0.2;

• the stakeholder needs (NEED-*) and scope capabilities (SCP-*) established by Member 1;

• requirements-engineering guidance from ISO/IEC/IEEE 29148:2018; and

• product-quality guidance from ISO/IEC 25010:2023.

The team reviewed the Member 1 foundation together with the requirements and RTM. The requirements in this PED form part of the approved v1.0 baseline.

## 7.2 Requirement conventions

| Field | Meaning |
| --- | --- |
| ID | Stable requirement identifier (FR-* or NFR-*) |
| Source / stakeholder | Primary source and stakeholder(s) affected |
| Need / scope | Traceability to Member 1 NEED-* and SCP-* |
| Priority | Must = required minimum capability; Should = important cross-cutting quality obligation |
| Status | Baselined in PED v1.0; changes require control |

The wording uses shall for mandatory requirements. Open policy questions are not silently answered where the Member 1 artefacts identify them as unresolved.

## 7.3 Functional requirements

### FR-001: Submit a service request

Source / stakeholders: S4 section 3; STK-001 Requesters; STK-002 Authorised service staff
Need / scope: NEED-001 / SCP-001
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit a requester to submit a new service request with a title, description, category, location, requester identity/contact information, and a sensitive-information indicator. The system shall automatically record the submission date/time and allow an optional attachment.

Acceptance Criteria:

1. A submission is rejected when any required field is missing.

2. A successfully submitted request contains all required request information.

3. The submission date/time is recorded automatically rather than entered manually by the requester.

4. Omitting an attachment does not prevent a valid request from being submitted.

5. After successful submission, the request is recorded in the Submitted state.

6. The M1 capability does not require live ingestion from WhatsApp, email, telephone, or paper workflows.

### FR-002: Controlled request categorisation

Source / stakeholders: S4 section 3; STK-001 Requesters; STK-004 Service coordination
Need / scope: NEED-002 / SCP-002
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall provide a controlled category mechanism using the initial categories defined in the Member 1 working scope baseline: Maintenance, IT support, Facility fault, Damaged equipment, Security concern, Lost property, and Other.

Acceptance Criteria:

1. A requester selects a category from the available controlled category set.

2. A submitted request stores the selected category.

3. The initial category set contains the seven categories defined in the Member 1 working scope baseline.

4. A request cannot use an uncontrolled free-text category value instead of a controlled category.

5. The M1 requirement does not require AI-based automatic classification.

### FR-003: View current request status

Source / stakeholders: S4 section 3; STK-001 Requesters
Need / scope: NEED-003 / SCP-003
Priority: Must
Status: Baselined in PED v1.0

Requirement:
An authorised requester shall be able to view the status of their submitted service requests through CivicConnect.

Acceptance Criteria:

1. An authorised requester can view the status of a request they are permitted to access.

2. The displayed status matches the recorded lifecycle state of the request.

3. A requester cannot access another request through the status view without authorisation.

4. Status values shown to the requester use the controlled lifecycle terminology.

### FR-004: View request history/list

Source / stakeholders: S4 section 3; STK-001 Requesters
Need / scope: NEED-003 / SCP-004
Priority: Must
Status: Baselined in PED v1.0

Requirement:
Upon confirmation of the retention policy, CivicConnect shall permit an authorised requester to view a retrievable list/history of their previously submitted service requests.

Acceptance Criteria:

1. An authorised requester can retrieve requests they are permitted to view.

2. The history identifies each request sufficiently to distinguish it from other requests.

3. Historic requests preserve their recorded lifecycle information.

4. The system does not claim infinite storage; the final retention period remains subject to confirmation.

### FR-005: Provide in-application request feedback

Source / stakeholders: S4 section 3; STK-001 Requesters
Need / scope: NEED-003 / SCP-005
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall provide the requester with meaningful in-application feedback when a request is accepted, rejected, updated, resolved, or closed.

Acceptance Criteria:

1. The requester can identify when their request has been accepted.

2. The requester can identify when their request has been rejected.

3. The requester can identify relevant updates to their request.

4. The requester can identify when their request is resolved.

5. The requester can identify when their request is closed.

6. The M1 requirement does not require SMS, WhatsApp, or email notification delivery.

### FR-006: View work relevant to authorised staff

Source / stakeholders: S4 section 3; STK-002 Authorised service staff
Need / scope: NEED-004, NEED-009 / SCP-006
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall allow authorised service staff to access service requests consistent with their duties and permissions.

Acceptance Criteria:

1. An authorised staff user can view requests within the scope of their permitted work.

2. A staff member cannot automatically view all requests merely because they are staff.

3. Access decisions are based on the agreed responsibility and permission model.

4. Sensitive requests remain subject to the applicable access rules.

### FR-007: Search, filter and sort requests

Source / stakeholders: S4 section 3; STK-002 Authorised service staff
Need / scope: NEED-004 / SCP-007
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit authorised staff to search, filter, and/or sort service requests according to useful criteria agreed for the operational workflow.

Acceptance Criteria:

1. An authorised staff member can retrieve relevant requests using the agreed search, filter, and/or sort capabilities.

2. Search and filtering apply only to requests the user is authorised to access.

3. The returned results match the selected search, filter, or sort criteria.

4. Exact operational criteria are confirmed during requirements review rather than invented as an M1 fact.

5. A sophisticated search engine is not required unless the team justifies it.

### FR-008: View authorised request details

Source / stakeholders: S4 section 3; STK-002 Authorised service staff
Need / scope: NEED-004, NEED-009 / SCP-008
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall allow an authorised user to view request details within the scope of their responsibility and access rights, including sensitive information only where authorised.

Acceptance Criteria:

1. An authorised user can view request information permitted by their role or responsibility.

2. Sensitive information is not displayed to a user without the required authorisation.

3. The detailed view includes the request information captured by FR-001, subject to the user’s permissions.

4. Administrative rights do not automatically grant access to business request details.

### FR-009: Assign, accept and reassign responsibility

Source / stakeholders: S4 sections 2–3; STK-002 Authorised service staff; STK-004 Service coordination
Need / scope: NEED-005 / SCP-009
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall allow authorised staff to accept or be assigned responsibility for a service request, and shall allow authorised coordinators or managers to assign or reassign responsibility.

Acceptance Criteria:

1. An authorised staff user can accept responsibility where permitted.

2. An authorised coordinator or manager can assign responsibility to an appropriate staff user.

3. An authorised coordinator or manager can reassign responsibility where permitted.

4. A user without the required permission cannot assign or reassign responsibility.

5. The current responsible user or responsibility state is identifiable for the request.

6. When responsibility changes from an existing staff member to a different staff member, a valid reason is required and is retained with the assignee, acting user and timestamp. First assignment remains optional. Approved under CR-M3-01 on 15 October 2026.

### FR-010: Enforce controlled request status transitions

Source / stakeholders: S4 section 3; STK-002 Authorised service staff; STK-004 Service coordination
Need / scope: NEED-006 / SCP-010
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall enforce the working request lifecycle Submitted → Accepted → Assigned → In Progress → Resolved → Closed, with controlled rejection from Submitted, authorised reassignment, and a controlled mechanism for requesting reopening.

Acceptance Criteria:

1. A newly submitted request starts in the Submitted state.

2. A request can transition only through transitions permitted by the agreed lifecycle rules.

3. An authorised user can reject a request only when it is in the Submitted state and the user’s permissions allow rejection.

4. Assignment and reassignment are permitted only for authorised users.

5. A status change records the user responsible for the change.

6. An unauthorised or invalid status transition is blocked.

7. Reopening follows the approved working policy recorded under Q-003; later refinements require controlled change.

### FR-011: Record actions, comments and resolution information

Source / stakeholders: S4 section 3; STK-002 Authorised service staff
Need / scope: NEED-006 / SCP-011
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit authorised staff to record relevant actions, comments, and resolution information against a service request, with recorded information controlled for its intended visibility.

Acceptance Criteria:

1. An authorised user can record a relevant action or comment against a request.

2. An authorised user can record resolution information when resolving work.

3. Recorded entries remain associated with the correct request.

4. Where the final policy requires it, the system distinguishes requester-visible information from information restricted to authorised users.

5. Accountable actions have a responsible user attached to them.

### FR-012: Resolve or close requests when authorised

Source / stakeholders: S4 section 3; STK-002 Authorised service staff; STK-004 Service coordination
Need / scope: NEED-006 / SCP-012
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit only authorised users to resolve or close service requests in accordance with the controlled request lifecycle and agreed responsibilities.

Acceptance Criteria:

1. An authorised user can move a request to Resolved when the agreed resolution conditions are met.

2. An authorised user can move a request to Closed when the agreed closure conditions are met.

3. An unauthorised user cannot resolve or close a request.

4. The system records the user responsible for the resolution or closure action.

5. The approved working distinction between Resolved and Closed applies; later refinements to reopening rules require controlled change.

### FR-013: View service activity

Source / stakeholders: S4 section 3; STK-003 Management/oversight
Need / scope: NEED-007 / SCP-013
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall provide authorised management/oversight users with sufficient service activity information to monitor the request workflow.

Acceptance Criteria:

1. An authorised management/oversight user can view organisational service activity within their permitted scope.

2. The activity information includes recorded requests and relevant lifecycle information.

3. Access to the activity view is restricted according to the agreed permission model.

4. The management view is validated against representative request scenarios during later design and testing.

### FR-014: Identify open, overdue, resolved and closed work

Source / stakeholders: S4 section 3; STK-003 Management/oversight
Need / scope: NEED-007 / SCP-014
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit authorised users to identify open, overdue, resolved, and closed service requests using the agreed lifecycle and overdue definitions.

Acceptance Criteria:

1. Requests in the relevant open states can be identified separately from resolved, closed, and rejected requests.

2. Open work can be identified from the controlled lifecycle state.

3. A request is considered overdue when its agreed target date/time has passed and its status is not Resolved, Closed, or Rejected.

4. The target date/time is set by an authorised staff member or manager according to the working policy.

5. Overdue classification is verified using a controlled test case at or around the target date/time boundary.

### FR-015: Analyse requests by category, status and justified dimensions

Source / stakeholders: S4 section 3; STK-003 Management/oversight
Need / scope: NEED-008 / SCP-015
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall permit authorised users to analyse requests by category and status, and, where justified, by other agreed dimensions.

Acceptance Criteria:

1. Authorised management users can group, filter, or otherwise present request information by category.

2. Authorised management users can analyse request information by lifecycle status.

3. Any additional analysis dimension is included only when its operational value is justified and agreed.

4. The analysis respects the visibility permissions of the authorised user.

5. Predictive analytics are not required for M1.

### FR-016: Support accountability and service-performance analysis

Source / stakeholders: S4 section 3; STK-003 Management/oversight
Need / scope: NEED-008 / SCP-016
Priority: Must
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall retain sufficient information about attributable requests, responsibilities, and progress to support accountability and service-performance analysis.

Acceptance Criteria:

1. The system retains sufficient lifecycle history to determine how a request progressed.

2. Responsibility for relevant work can be identified from recorded request information.

3. Status changes can be attributed to the user who made them.

4. Management can explain request progress and responsibility using recorded information.

5. Predictive analytics and a data warehouse are not required for M1.

## 7.4 Non-functional requirements

### NFR-001: Authorisation and least-privilege access

Source / stakeholders: S4 sections 2, 4 and 16; STK-001, STK-002, STK-003, STK-005
Need / scope: NEED-009 / SCP-017
Priority: Should
Status: Baselined in PED v1.0

Requirement:
Using the least-privilege approach, CivicConnect shall limit request access and permitted actions according to authorised responsibilities.

Acceptance Criteria:

1. A requester can view their own requests in accordance with the agreed visibility policy.

2. Staff can view work relating to their authorised role or responsibility.

3. Only authorised users can assign, reassign, change status, resolve, or close requests.

4. Access to management reporting is permission-controlled.

5. Administrative privileges do not automatically grant business-data access.

### NFR-002: Sensitive-information protection

Source / stakeholders: S4 sections 2, 4 and 16; STK-001, STK-002, STK-005
Need / scope: NEED-009 / SCP-017
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall prevent unauthorised disclosure of sensitive request information throughout the request lifecycle.

Acceptance Criteria:

1. Sensitive information is identified using the agreed sensitive-information indicator and protected according to the applicable access rules.

2. Only authorised users can view sensitive request information.

3. Unauthorised attempts to access protected information are denied.

4. Verification uses fictional, non-sensitive test data.

5. The final retention period is not invented in M1 and remains subject to confirmation.

### NFR-003: Auditability and accountability

Source / stakeholders: S4 sections 3, 8 and 11; STK-002, STK-003, STK-006
Need / scope: NEED-006, NEED-008 / SCP-010, SCP-011, SCP-016
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall maintain attributable records of relevant lifecycle changes, responsibility changes, and actions so that request history can be reviewed for accountability purposes.

Acceptance Criteria:

1. Each status change identifies the resulting status and responsible user.

2. Assignments and reassignments are attributable to the user who performed them.

3. Relevant actions, comments, and resolution information remain associated with the request.

4. The resulting history is sufficient to reconstruct how the request progressed during verification.

### NFR-004: Usability and understandable feedback

Source / stakeholders: S4 sections 3 and 15; STK-001, STK-002, STK-003
Need / scope: NEED-001, NEED-003, NEED-004 / SCP-001, SCP-003 to SCP-007, SCP-013 to SCP-016
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall present request information, status, and feedback in a form that the intended user can understand and use for the supported task.

Acceptance Criteria:

1. Requesters can identify the current status of their own requests during representative task-based verification.

2. Feedback identifies the relevant request event or outcome.

3. Staff can identify relevant work by following an agreed search, filter, and/or sort workflow.

4. Management can interpret the status and activity information used for oversight.

5. Usability is supported by defined verification tasks and criteria rather than an unsupported claim that the system is “user-friendly.”

### NFR-005: Data integrity and consistency

Source / stakeholders: S4 sections 3, 11 and 15; STK-002, STK-003
Need / scope: NEED-001, NEED-005, NEED-006, NEED-008 / SCP-001, SCP-009 to SCP-016
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall maintain consistency between recorded request details, responsibility, lifecycle state, and attributable history.

Acceptance Criteria:

1. Each request has one current lifecycle state at a time.

2. Changes in responsibility are recorded consistently.

3. The status history reflects the status changes that occurred.

4. An unauthorised or invalid transition does not leave the request in an inconsistent lifecycle state.

5. Repeated and boundary cases are included in later verification.

### NFR-006: Performance under agreed operating conditions

Source / stakeholders: S4 sections 15 and 18; STK-003, STK-005, STK-006
Need / scope: NEED-010 / SCP-018
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall support responsive request submission, retrieval, search, filtering, sorting, and oversight operations under the agreed operating conditions and workload.

Acceptance Criteria:

1. Working M1 performance target: using 1,000 seeded service requests and three concurrent representative users, at least 95% of request retrieval, search, filter, sort and management-view operations complete within two seconds.

2. Under the same test conditions, at least 95% of valid request submissions complete and return acknowledgement within three seconds.

3. Verification evidence records the environment, dataset, concurrency, operation, sample count, measured response times and pass/fail result.

4. The team reviews these working targets during architecture and deployment planning; any approved change is recorded through change control.

### NFR-007: Reliability and recoverability

Source / stakeholders: S4 sections 15, 17 and 18; STK-005, STK-006
Need / scope: NEED-010 / SCP-018
Priority: Should
Status: Baselined in PED v1.0

Requirement:
CivicConnect shall support controlled recovery of service-request information and configuration appropriate to the agreed operating environment.

Acceptance Criteria:

1. Service-request records, status history, assignments and required configuration are included in the defined backup scope.

2. A recovery test restores the agreed backup into a controlled environment within 30 minutes.

3. The recovery test demonstrates a maximum planned data-loss window of 24 hours and records the backup time, restore time, environment and result.

4. The 30-minute recovery and 24-hour data-loss targets are working M1 thresholds and must be reviewed against the selected platform before the v2.0 architecture baseline.

### NFR-008: Maintainability and controlled change

Source / stakeholders: S4 sections 6, 8, 11 and 18; STK-006 Project team
Need / scope: NEED-010, NEED-011 / SCP-018
Priority: Should
Status: Baselined in PED v1.0

Requirement:
Using requirement identifiers, traceability, version history, and verification evidence, CivicConnect and its engineering artefacts shall support controlled change.

Acceptance Criteria:

1. Requirements retain stable identifiers unless a controlled change explicitly requires a new identifier.

2. Approved requirement changes are reflected in the RTM and affected artefacts.

3. Design, implementation, and test evidence can later be associated with the applicable requirement.

4. Material changes follow the team-controlled change process.

5. Repository history records substantial changes without silently overwriting approved evidence.

## 7.5 Open questions and controlled deferrals

The following client-policy items remain controlled deferrals because the supplied briefs do not determine them. Any later resolution must follow change control.

| Open question | Affected requirements | Current control |
| --- | --- | --- |
| Q-001: Exact required request information, categories, and who may change them | FR-001, FR-002, FR-007 | Working policy approved for v1.0; refine through controlled change if stakeholder evidence differs |
| Q-002: Final roles, visibility, assignment/reassignment, resolve/close authority | FR-006, FR-008, FR-009, FR-012, NFR-001 | Least-privilege policy approved for v1.0; refine the permission matrix through controlled change |
| Q-003: Detailed state-transition, rejection, resolved/closed, and reopening policy | FR-010, FR-012 | Lifecycle policy approved for v1.0; refine detailed transitions through controlled change |
| Q-004: Final overdue definition, time basis, and state treatment | FR-014 | Working overdue definition approved; verify boundary cases during later design and testing |
| Q-005: Final feedback timing, content, and mechanism | FR-005 | In-application feedback approved; refine content and timing through controlled change |
| Q-006: Sensitive-information handling and retention policy | FR-004, FR-008, NFR-002 | Least privilege and non-sensitive test data approved; retention remains a controlled deferral |
| Q-007: User volumes, operating hours, devices/connectivity, and other conditions needed to define measurable quality criteria | NFR-004, NFR-006, NFR-007 | M1 performance and recovery targets approved; refine operating conditions through controlled change |

The M1 performance and recovery targets baseline NFR-006 and NFR-007. Client-specific workload, retention and operating constraints may refine them later only through controlled review.

## 7.6 Requirements quality basis

The requirements are intended to be clear, uniquely identifiable, traceable to sources/stakeholders, and verifiable. ISO/IEC/IEEE 29148:2018 provides the requirements-engineering basis for requirements processes and information items. ISO/IEC 25010:2023 provides the product-quality model used to structure the cross-cutting quality requirements.

The project Master Brief remains the authoritative source for project-specific requirements and controls. The ISO standards are supporting engineering references and do not override the assignment brief.

# 8. Requirements traceability matrix M1 baseline snapshot

## 8.1 Purpose

This Requirements Traceability Matrix (RTM) provides the controlled link between the Member 1 stakeholder/source analysis, stakeholder needs, scope capabilities, requirements, and acceptance criteria.

Later lifecycle evidence is intentionally marked Not evidenced at M1 because M1 does not yet contain the final architecture, implementation, tests, or release evidence.

The intended lifecycle trace is:

Stakeholder/Source → Need → Scope Capability → Requirement → Acceptance Criteria → Design → Issue/PR → Implementation → Test → Acceptance/Release Evidence

## 8.2 Traceability matrix

| Source / Stakeholder | Need | Scope | Requirement | Acceptance criteria | Design | Issue / PR | Implementation | Test | Acceptance / Release |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| STK-001 / S4 | NEED-001 | SCP-001 | FR-001 | FR-001 AC1–AC6 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-001, STK-004 / S4 | NEED-002 | SCP-002 | FR-002 | FR-002 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-001 / S4 | NEED-003 | SCP-003 | FR-003 | FR-003 AC1–AC4 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-001 / S4 | NEED-003 | SCP-004 | FR-004 | FR-004 AC1–AC4 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-001 / S4 | NEED-003 | SCP-005 | FR-005 | FR-005 AC1–AC6 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-002 / S4 | NEED-004, NEED-009 | SCP-006 | FR-006 | FR-006 AC1–AC4 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-002 / S4 | NEED-004 | SCP-007 | FR-007 | FR-007 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-002 / S4 | NEED-004, NEED-009 | SCP-008 | FR-008 | FR-008 AC1–AC4 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-002, STK-004 / S4 | NEED-005 | SCP-009 | FR-009 | FR-009 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-002, STK-004 / S4 | NEED-006 | SCP-010 | FR-010 | FR-010 AC1–AC7 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-002 / S4 | NEED-006 | SCP-011 | FR-011 | FR-011 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-002, STK-004 / S4 | NEED-006 | SCP-012 | FR-012 | FR-012 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-003 / S4 | NEED-007 | SCP-013 | FR-013 | FR-013 AC1–AC4 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-003 / S4 | NEED-007 | SCP-014 | FR-014 | FR-014 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-003 / S4 | NEED-008 | SCP-015 | FR-015 | FR-015 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-003 / S4 | NEED-008 | SCP-016 | FR-016 | FR-016 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-001, STK-002, STK-003, STK-005 / S4 | NEED-009 | SCP-017 | NFR-001 | NFR-001 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-001, STK-002, STK-005 / S4 | NEED-009 | SCP-017 | NFR-002 | NFR-002 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-002, STK-003, STK-006 / S4 | NEED-006, NEED-008 | SCP-010, SCP-011, SCP-016 | NFR-003 | NFR-003 AC1–AC4 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-001, STK-002, STK-003 / S4 | NEED-001, NEED-003, NEED-004 | SCP-001, SCP-003–SCP-007, SCP-013–SCP-016 | NFR-004 | NFR-004 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-002, STK-003 / S4 | NEED-001, NEED-005, NEED-006, NEED-008 | SCP-001, SCP-009–SCP-016 | NFR-005 | NFR-005 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-003, STK-005, STK-006 / S4 | NEED-010 | SCP-018 | NFR-006 | NFR-006 AC1–AC4 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-005, STK-006 / S4 | NEED-010 | SCP-018 | NFR-007 | NFR-007 AC1–AC4 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |
| STK-006 / S4 | NEED-010, NEED-011 | SCP-018 | NFR-008 | NFR-008 AC1–AC5 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 | Not evidenced at M1 |

## 8.3 Requirement-to-source coverage

| Requirement group | Covered source capabilities |
| --- | --- |
| FR-001 | SCP-001 / NEED-001 |
| FR-002 | SCP-002 / NEED-002 |
| FR-003 | SCP-003 / NEED-003 |
| FR-004 | SCP-004 / NEED-003 |
| FR-005 | SCP-005 / NEED-003 |
| FR-006 | SCP-006 / NEED-004, NEED-009 |
| FR-007 | SCP-007 / NEED-004 |
| FR-008 | SCP-008 / NEED-004, NEED-009 |
| FR-009 | SCP-009 / NEED-005 |
| FR-010 | SCP-010 / NEED-006 |
| FR-011 | SCP-011 / NEED-006 |
| FR-012 | SCP-012 / NEED-006 |
| FR-013 | SCP-013 / NEED-007 |
| FR-014 | SCP-014 / NEED-007 |
| FR-015 | SCP-015 / NEED-008 |
| FR-016 | SCP-016 / NEED-008 |
| NFR-001, NFR-002 | SCP-017 / NEED-009 |
| NFR-003 | SCP-010, SCP-011, SCP-016 / NEED-006, NEED-008 |
| NFR-004 | SCP-001, SCP-003–SCP-007, SCP-013–SCP-016 |
| NFR-005 | SCP-001, SCP-009–SCP-016 |
| NFR-006, NFR-007, NFR-008 | SCP-018 / NEED-010, NEED-011 |

## 8.4 Open-question traceability

| Open question | Affected requirements | Current control |
| --- | --- | --- |
| Q-001: Exact request information, categories, and category-change authority | FR-001, FR-002, FR-007 | Working policy approved for v1.0; refine through controlled change if stakeholder evidence differs |
| Q-002: Final roles, visibility, assignment/reassignment, resolve/close authority | FR-006, FR-008, FR-009, FR-012, NFR-001 | Least-privilege policy approved for v1.0; refine the permission matrix through controlled change |
| Q-003: Detailed transitions, rejection, resolved/closed, and reopening | FR-010, FR-012 | Lifecycle policy approved for v1.0; refine detailed transitions through controlled change |
| Q-004: Overdue time basis and state treatment | FR-014 | Working overdue definition approved; verify boundary cases during later design and testing |
| Q-005: Feedback timing, content, and mechanism | FR-005 | In-application feedback approved; refine content and timing through controlled change |
| Q-006: Sensitive-information handling and retention | FR-004, FR-008, NFR-002 | Least privilege and non-sensitive test data approved; retention remains a controlled deferral |
| Q-007: User volumes, operating hours, devices/connectivity, and other conditions needed for measurable quality criteria | NFR-004, NFR-006, NFR-007 | M1 performance and recovery targets approved; refine operating conditions through controlled change |

## 8.5 Later-lifecycle evidence

The following columns remain intentionally open in M1:

• Design: populated when architecture/design decisions are made.

• Issue / PR: link the issue and PR that implement or change the requirement.

• Implementation: link the relevant code, configuration, or documentation evidence.

• Test: link test cases/results demonstrating the acceptance criteria.

• Acceptance / Release: link approved baseline/release evidence.

No later evidence is claimed before it exists.

## 8.6 Traceability control rules

• Requirement IDs remain stable unless a controlled change explicitly requires otherwise.

• Any approved requirement change updates this RTM and affected artefacts.

• Acceptance criteria remain linked to the requirement they verify.

• A requirement must not be marked complete merely because it has been designed or implemented; verification evidence is required.

• Later design, implementation, and test evidence must link back to the applicable requirement ID.

• Open questions remain visible until resolved through the team’s change/review process.

• The RTM forms part of the evolving PED and must preserve its version history.

## 8.7 Status summary

| Category | Count | Status |
| --- | --- | --- |
| Functional requirements | 16 | Baselined |
| Non-functional requirements | 8 | Baselined |
| Total requirements | 24 | Baselined |
| Scope capabilities SCP-001–SCP-016 | 16 | Covered |
| Cross-cutting obligations SCP-017–SCP-018 | 2 | Covered |
| Later design/implementation/test/release evidence | , | Not evidenced at M1 |

# 9. Initial risk register M1 baseline snapshot

The register records current M1 risks. Owners coordinate treatment but do not remove collective responsibility. Status remains Open until the mitigation is evidenced or the risk is formally closed.

| ID | Description | Cause | Consequence | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Scope creep from new stakeholder demands | Features requested after baseline | Delay, missed deadlines and increased cost | Medium | High | High | Defend baseline and perform impact analysis | Reprioritise or formally adjust scope and schedule | Willem Booysen | Open |
| R2 | GitHub governance not enforced | Protection or review controls incomplete | Uncontrolled changes and weak traceability | Medium | High | High | Require protected main and two non-author approvals | Audit settings and stop non-compliant merges | Ryno Goetz | Open |
| R3 | Security requirements overlooked | Sensitive-data and access rules remain incomplete | Disclosure, redesign or compliance failure | Medium | High | High | Baseline least-privilege and sensitive-data requirements | Security review and corrective change request | Steven Riaan Piek | Open |
| R4 | Forward-engineering concerns ignored | Later concerns are deferred without criteria | Technical debt and constrained design options | Medium | Medium | Medium | Maintain forward-considerations and decision evidence | Revisit before M2 decisions | Willem Booysen | Open |
| R5 | Weak PED document control | Version history or controlled changes become incomplete | Assessment penalty and an unreliable baseline | Low | High | Medium | Maintain version history and require team review for controlled changes | Issue a corrected version and repeat the affected review | All members | Open |
| R6 | Schedule slippage | Effort underestimated or feedback delayed | Rushed work and missed milestone evidence | Medium | High | High | Daily tracking, review capacity and buffer time | Reallocate work and control scope | Ryno Goetz | Open |
| R7 | Team governance breakdown | Poor accountability or collaboration | Missed artefacts and weak individual evidence | Medium | Medium | Medium | Working agreement, issues and regular check-ins | Escalate unresolved breakdown to lecturer | All members | Open |
| R8 | Deployment environment mismatch | Client infrastructure constraints are unknown | Rework or failed deployment | Medium | High | High | Confirm environment constraints before stack selection | Use a compatible alternative and update ADR | Willem Booysen | Open |
| R9 | Dependency or service-limit failure | External libraries or free tiers are not evaluated | Build failure, vulnerability or unexpected cost | Medium | High | High | Record dependencies, maturity, limits and likely cost | Replace, patch or select an approved alternative | All members | Open |
| R10 | AI accountability failure | Material AI use is incomplete or insufficiently verified | Integrity penalty or indefensible artefact | Low | High | High | Maintain required AI fields and retain human verification | Correct or withdraw unsupported material | All members | Open |

## 9.1 Highest concern risk

R1 remains the highest immediate concern because it can trigger schedule, quality, cost and review failures simultaneously. R2, R3, R6, R8, R9 and R10 also carry High priority. R1 is selected as the lead concern by tie-break because stakeholder pressure can arise immediately after baseline and can create cascading effects across several other risks. The response is to defend the agreed scope and require formal impact analysis before accepting additions [S1, section 3; S4, sections 4, 12 and 14].

# 10. Forward engineering considerations M1 baseline snapshot

| Concern | Why it matters now | Later activity affected | Missing information | Risk of ignoring |
| --- | --- | --- | --- | --- |
| Security | Protects sensitive request information and access boundaries | Architecture, identity and deployment | Applicable privacy rules and final permission matrix | Costly redesign or disclosure |
| Testability | Requirements and acceptance criteria must support verification | Test strategy, automation and CI | Architecture, stack and risk-based test priorities | Late defects and weak evidence |
| Deployment environment | Environment limits can constrain technology | Hosting and production-like staging | Client infrastructure, connectivity and support constraints | Rework or deployment failure |
| Data migration and recovery | Existing fragmented records may need controlled treatment | Persistence, migration, backup and restore | Source formats, quality, retention and ownership | Data loss, delay or failed migration |
| Observability | Failures and overdue work must be detectable | Logging, monitoring and incident response | Operational metrics, alert ownership and tooling | Failures remain hidden |
| Maintainability | A small team must support controlled future change | Modularity, standards and technical-debt control | Final architecture and team capability evidence | Costly change and accumulated debt |
| Operational cost | The solution must remain sustainable beyond the classroom | Platform, scaling and support decisions | Service pricing, free-tier limits and expected usage | Unsustainable or locked-in solution |

These seven concerns preserve later options without selecting a final stack, architecture, database, testing framework or deployment platform in M1 [S1, sections 4-5; S4, sections 15-18].

# 11. Engineering decision log M1 baseline snapshot

| ID | Context and constraints | Alternatives | Decision and rationale | Trade-offs and risks | Evidence | Deferred? | Later consequence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| D1 | Three-person team, M1 schedule and mandatory web workflow | Include mobile application scope now | Exclude native mobile applications from the initial baseline; web delivery covers the minimum capabilities with lower workload | Less mobile-specific access; avoids duplicated design, testing and deployment | Scope baseline and stakeholder review | No | Reassess only through change control |
| D2 | The Master Brief requires protected main, Pull Requests and two non-author approvals | One approval; no branch protection | Apply protected main and require both non-author members to approve substantive changes | Review takes time but strengthens accountability and baseline integrity | Protected-main configuration and completed M1 reviews | No | Every substantive author depends on both other reviewers |
| D3 | The integrated PED, reviews and M1 registers are complete | Retain separate member reports; delay approval | Approve the unified PED v1.0 as the controlled M1 engineering baseline | Creates a stable foundation; later changes require formal control | Version history, team review and approved PED | No | M2 work must use this baseline and record approved changes |
| D4 | M1 is not a technology-selection milestone and client constraints are incomplete | Choose a familiar stack now | Defer final stack selection until M2 evidence is available | Preserves flexibility; delays implementation-specific planning | Requirements stability, capability, environment, security and cost research | Yes | M2 must compare viable alternatives |
| D5 | Acceptance criteria exist, but stack, architecture and automation environment are not selected | Select a test framework now | Defer the framework choice, not testability or acceptance criteria | Avoids premature tool lock-in; requires M2 follow-up | Architecture, stack and risk-based test strategy | Yes | M2 maps test techniques and tools to requirements and risks |
| D6 | Stakeholder needs may conflict and no single stakeholder has unlimited authority | Ignore conflict; escalate every disagreement | Use evidence-based negotiation and record significant unresolved decisions | Discussion consumes time; improves transparency and trust | Meeting notes, issue discussion and affected artefacts | No | Conflicts remain traceable to scope and requirements |
| D7 | AI is permitted only with disclosure, verification and student accountability | Ban AI; accept AI output without verification | Allow material AI assistance when it is recorded and independently checked | Faster drafting but added verification and integrity risk | AI Usage Register and reviewed artefacts | No | Students must explain and modify all submitted work |

# 12. AI usage register M1 baseline snapshot

Material AI assistance is recorded below together with the human verification, decisions and issues identified by each responsible student.

| Date | Student | Tool | Engineering task | AI contribution | Human verification | Decision | Issues found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 7-8 Sep 2026 | Ryno Goetz | OpenAI Codex | Foundation and governance documentation | Initial drafting, restructuring and consistency review | Checked against S1/S4 and corrected project-specific assumptions and scope | Accepted with corrections | Removed unsupported completion claims and clarified controlled deferrals |
| 8 Sep 2026 | Ryno Goetz | OpenAI Codex | Table visualisation | Converted register data into readable standalone table layouts | Compared every row and field with the source register | Accepted after verification | Corrected hidden merged-cell text and layout |
| 8 Sep 2026 | Ryno Goetz | OpenAI Codex | Unified PED quality review | Compared all member parts and proposed corrections | Rechecked findings against S1/S4 and verified the final corrections | Accepted with corrections | Found register fields, count and cross-document inconsistencies |
| 8 Sep 2026 | Steven Riaan Piek | ChatGPT | Requirements wording | Suggested clearer requirement and acceptance-criteria wording | Compared wording with the minimum capabilities, Member 1 scope and S1/S4 | Accepted with corrections | Improved clarity and testability; wording was manually corrected |
| 8 Sep 2026 | Steven Riaan Piek | ChatGPT | RTM organisation | Suggested matrix structure and traceability columns | Checked all FR/NFR, stakeholder, need, scope and acceptance links | Accepted with corrections | Identified missing later-lifecycle links, retained as Not evidenced at M1 for future milestones |
| 8 Sep 2026 | Willem Booysen | Copilot | Risk prioritisation | Suggested R1 as the highest immediate concern and drafted reasoning | Compared R1 with other High risks using probability, impact, immediacy and cascading effects | Accepted with corrections | R1 tied by priority; tie-break rationale added |

# 13 Milestone 2 baseline overview M2 baseline snapshot

Milestone 2 extends PED v1.0 with architecture, persistence, technology and detailed design decisions and with traceable application evidence. The governing requirement baseline remains the 16 functional and eight non-functional requirements approved in M1. No requirement wording or identifier changed during the M2 review. Sections 13 to 18 are the 30 September snapshot. Their deferred capabilities and verification results describe M2; the current M3 implementation and results are recorded in sections 24 to 32.

## 13.1 M1 requirements review outcome

| Review area | M2 outcome | Control |
| --- | --- | --- |
| FR and NFR wording | All 24 requirements retained without change | M1 wording and acceptance criteria remain authoritative |
| First functional slice | NEED-001 to SCP-001 to FR-001 selected for initial development | Selection does not remove remaining scope |
| Controlled categories | Seven M1 categories retained | Database constraint and seed data use the approved names |
| Lifecycle | Seven approved statuses retained; detailed forward transitions selected | Reopening remains deferred pending controlled refinement |
| Open policy items | Retention, detailed role matrix, attachments and deployment evidence remain visible | No missing decision is presented as implemented |

## 13.2 Team contributions and approvals

| Member | Primary M2 contribution | Integrated evidence | Approval status |
| --- | --- | --- | --- |
| Ryno Goetz | Architecture, technology alignment, Next.js setup, frontend and README | PR 22; commit 9d84b9c; Member 1 v0.2 and frontend handoff | Approved |
| Steven Riaan Piek | Requirements review, data model, persistence, migrations, authentication and request path | PR 24; commits 4aad214 and d10ad28; RTM v0.4 | Approved |
| Willem Booysen | Detailed design decisions, registers and request transition policy | PRs 23 and 25; commits 4e08af2 and 622d4c9 | Approved |

## 13.3 M2 baseline conclusion

The repository contains a project-specific Next.js application, versioned Supabase schema and access policies, requester submission and retrieval code, and automated frontend-validation and transition-policy tests. The team has not completed the full CivicConnect product. Attachments, staff workflows, later status operations, management reporting, quantitative performance evidence and restore evidence remain later work under the unchanged M1 requirements.

# 14 Architecture and quality drivers M2 baseline snapshot

## 14.1 Architecture significant requirements

| ASR | Driver | Trace | Architectural response |
| --- | --- | --- | --- |
| RG-ASR-01 | Authorised access | FR-003, FR-006, FR-008, FR-009, FR-012; NFR-001; R3 | Derive identity from the session and enforce protected operations on the server and in database policies. |
| RG-ASR-02 | Sensitive information | FR-008; NFR-002; R3 | Return only permitted fields, keep attachment storage private and keep privileged secrets outside browser code. |
| RG-ASR-03 | Consistency and attribution | FR-010 to FR-012, FR-016; NFR-003, NFR-005 | Centralise lifecycle rules and keep request and history writes atomic and attributable. |
| RG-ASR-04 | Responsive operation | NFR-006; R8, R9 | Use one application boundary, index relevant queries and measure against the approved workload. |
| RG-ASR-05 | Recoverability | NFR-007; R8, R9 | Treat database, attachment objects and configuration as separate recovery concerns and perform a timed restore later. |
| RG-ASR-06 | Maintainability | NFR-008; CON-001, CON-002, CON-007; R6 | Use clear internal responsibilities, one JavaScript codebase, a lockfile and controlled reviews. |
| RG-ASR-07 | Understandable interaction | FR-001, FR-003 to FR-005; NFR-004 | Use labelled controls, field feedback and confirmation only after a save succeeds. |

NFR-006 retains the approved workload of 1,000 seeded requests and three concurrent representative users, with 95 percent of reads completing within two seconds and 95 percent of valid submissions returning acknowledgement within three seconds. NFR-007 retains recovery within 30 minutes and a maximum planned data-loss window of 24 hours. M2 records these as targets, not achieved results.

## 14.2 Architecture decision

| Alternative | Benefit | Trade off | Decision |
| --- | --- | --- | --- |
| Simple layered application | Small setup and familiar presentation, business and data separation | Horizontal layers can mix request, access and infrastructure rules | Viable but not selected |
| Modular monolith with internal layers | One codebase and release boundary with explicit responsibilities | Requires discipline to maintain boundaries | Selected |
| Independently deployed services | Independent deployment and scaling | Adds network contracts, distributed failure and consistency work | Not proportionate for the team or current load |

RG-ADR-01 is accepted. CivicConnect is organised as a modular monolith within one Next.js application. Presentation, server entry points, request operations, lifecycle rules and infrastructure adapters remain distinct logical responsibilities while sharing one deployment boundary. Durable state belongs in Supabase PostgreSQL or private Storage, not process memory or a deployment filesystem.

Local development and any hosted preview must use fictional data and controlled non-production configuration. Vercel preview deployment and production release remain separate readiness claims. No production deployment is claimed in this baseline.

Figure 1 CivicConnect logical component architecture

## 14.3 Component responsibilities

| Responsibility | Current location | Owner | Boundary |
| --- | --- | --- | --- |
| Pages and presentation | src/app | Ryno | Navigation, forms, feedback and readable request details |
| Request UI and server integration | src/features/requests | Ryno and Steven | Browser validation plus protected server functions; server remains authoritative |
| Request lifecycle policy | src/domain/requests | Willem | Framework-independent forward transition rules |
| Supabase clients | src/lib/supabase | Steven | Browser and server session clients using environment configuration |
| Schema and policies | supabase/migrations | Steven with Willem review | Versioned relational schema, triggers, grants and RLS |
| Attachment boundary | Deferred | Willem with Steven | Approved design direction; no working adapter or upload path yet |

Figure 2 CivicConnect deployment direction

# 15 Data and persistence baseline M2 baseline snapshot

## 15.1 Persistence decision

ADR-002 is accepted. Supabase PostgreSQL is the primary store for structured CivicConnect data, Supabase Auth supplies authenticated identity, and private Supabase Storage is the approved direction for optional attachments. PostgreSQL matches the relational Request, Requester, Category, Status, StatusHistory and Assignment model and provides foreign keys, constraints, transactions and row-level policies. Storage objects remain a separate recovery concern and are not included in database backups.

## 15.2 Initial data model

| Entity | Primary key | Required or significant fields | Relationship and ownership |
| --- | --- | --- | --- |
| Requester | requester_id | auth_user_id, full_name, email, created_at | One requester to many requests |
| Category | category_id | name | One controlled category to many requests |
| Status | status_id | name | One controlled status to many requests and history entries |
| Request | request_id | title, description, location, requester_id, category_id, status_id, sensitive_information, created_at | Belongs to one requester, category and current status |
| StatusHistory | status_history_id | request_id, status_id, changed_at, changed_by | Many attributable lifecycle records per request |
| Assignment | assignment_id | request_id, assigned_to, assigned_at | Schema foundation for later responsibility workflow |

## 15.3 Integrity and access controls

• Required request text is non-null and cannot be blank after trimming at the database boundary.

• Category and status names are constrained to the approved seven values and request foreign keys must reference controlled rows.

• A trigger assigns Submitted before insertion and a second trigger creates the initial StatusHistory record in the same database transaction.

• The request creation time is generated by PostgreSQL. The browser does not provide requester identity, current status or creation time.

• RLS limits requesters to their mapped profile, their own requests and the related history. Broader staff and management policies remain future work.

• The current initial history trigger does not populate changed_by. Complete actor attribution remains unfinished and is retained in the RTM and risk register.

## 15.4 Versioned migration evidence

| Migration | Purpose | Evidence status |
| --- | --- | --- |
| 001_initial_schema.sql | Entities, keys, constraints, indexes, seeds and initial-status trigger | Implemented in PR 24 |
| 002_initial_status_history.sql | Initial history trigger | Implemented in PR 24 |
| 003_request_rls.sql | Requester-scoped grants and row-level policies | Implemented; cross-user denial test remains outstanding |
| 004_secure_status_triggers.sql | Security-definer configuration and fixed search path for triggers | Implemented; independent security review remains later evidence |

# 16 Technology and environment decision M2 baseline snapshot

## 16.1 Accepted stack

| Area | Selected technology | Version or direction | Reason and current limit |
| --- | --- | --- | --- |
| Language | JavaScript | ECMAScript modules | Matches team experience; runtime validation and tests remain important |
| Application | Next.js App Router | 16.3.7 | One frontend and server application boundary |
| UI | React and React DOM | 19.3.0 | Component interface and request feedback |
| Runtime | Node.js and npm | Node 24.x; npm 11.x | Versions pinned by package engines and lockfile |
| Database and Auth | Supabase PostgreSQL and Auth | @supabase/supabase-js 2.117.2; @supabase/ssr 0.12.7 | Managed relational persistence and session identity; configuration required |
| Attachments | Private Supabase Storage | Design direction | Approved but not implemented |
| Deployment | Vercel | Direction only | No hosted or production deployment claimed |
| Tests | Node test runner and browser checks | Node 24 | Unit checks exist; database, RLS, performance and recovery suites remain incomplete |

## 16.2 Alternatives and trade offs

ADR-001 selected JavaScript and Next.js over a separate React and Express deployment and over an ASP.NET Core alternative. One application reduces setup and cross-service coordination for the three-person team. Supabase reduces infrastructure administration but introduces provider availability, quotas, policy configuration and recovery dependencies. Vercel fits the framework but does not by itself prove environment isolation, production eligibility or operational readiness.

## 16.3 Configuration and deployment direction

The application reads NEXT_PUBLIC_SUPABASE_URL and NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY. Privileged keys must never use the NEXT_PUBLIC prefix or enter version control. Database changes are stored as migrations. Development, preview and production need deliberate data and credential separation. The team must verify current plan limits and recovery features before making production claims.

# 17 Detailed design and interfaces M2 baseline snapshot

## 17.1 Request transition policy

ADR-WB-01 is accepted. A central transition policy is proportionate to the small lifecycle and avoids duplicated handler rules or an unnecessary State class hierarchy. The implemented domain module is framework independent and provides canTransition and assertTransitionAllowed.

| Current status | Permitted next status | Control |
| --- | --- | --- |
| Submitted | Accepted or Rejected | Rejection is allowed only from Submitted |
| Accepted | Assigned | Skipping assignment is rejected |
| Assigned | In Progress | Direct resolution is rejected |
| In Progress | Resolved | Closure requires the Resolved state first |
| Resolved | Closed | Only the approved forward completion step is allowed |
| Closed or Rejected | None | Terminal in the current policy; reopening remains deferred |

The module and its eight Node tests exist, but no database transition operation currently calls the policy. Optimistic concurrency, atomic status/history updates for later transitions and actor authorisation remain integration work. Unit tests prove the rule table only; they do not prove database consistency or RLS.

## 17.2 Attachment boundary

ADR-WB-02 is accepted as the future attachment design. A narrow AttachmentStore boundary and one Supabase adapter will isolate provider-specific storage calls. The application must authorise the parent request before storage access, keep the bucket private, treat object keys as identifiers rather than permissions, and clean up staged objects when database linking fails. No adapter, upload flow, file-limit policy, object backup or attachment test exists in the current baseline, so FR-001 remains partial.

## 17.3 Established internal interfaces

| Operation | Trusted input | Outcome | Failure and security behaviour |
| --- | --- | --- | --- |
| Submit request | Authenticated session plus title, description, category ID, location and explicit sensitivity | Persisted request ID, Submitted status and server time | Server validates and returns safe field/general errors |
| List my requests | Authenticated session | Requester-scoped summaries | Unauthenticated or unmapped session returns no requester data |
| Retrieve request | Authenticated session and request ID | Permitted request fields and status history | RLS prevents other requester records; UI uses a safe unavailable result |
| Transition request | Current and desired status | Policy approval or controlled domain error | Database write integration and authorisation remain pending |
| Attachment store | Future authorised object content and metadata | Private object reference | Implementation, limits and cleanup evidence remain deferred |

## 17.4 Validation and error handling

Browser validation improves feedback but is not authoritative. Server code trims required text, confirms a category exists and derives the requester from the authenticated session. Generic failures avoid returning SQL or credential details. A final server validation refinement is still needed because submit-request.js currently coerces sensitiveInformation with Boolean rather than rejecting every non-boolean caller value. The browser supplies a boolean, but the server boundary must remain independently correct.

# 18 Application and verification evidence M2 baseline snapshot

## 18.1 Implemented application slice

| Area | Current evidence | Verified claim | Limit |
| --- | --- | --- | --- |
| Frontend | Home, login, new request, my requests and details pages | Project-specific requester workflow exists | Example route currently has an integration import defect |
| Submission | submit-request.js and RequestForm contract | Authenticated request insertion path exists | Server boolean validation requires refinement |
| Persistence | Migrations 001 to 004 | Schema, seeds, triggers and requester RLS are version controlled | Fresh migration and negative policy tests were not rerun during final PED assembly |
| Retrieval | get-my-requests.js and getRequestDetails | Requester-scoped queries and pages exist | Cross-user denial has not been executed as a recorded test |
| Lifecycle | request-transition-policy.js | Approved forward transitions are executable and unit tested | Policy is not integrated into a database transition operation |
| Attachments | Approved ADR only | Design direction is recorded | No adapter, upload or recovery evidence |

## 18.2 Verification record

| Check | Result on 30 September 2026 | Meaning |
| --- | --- | --- |
| npm run lint | Passed | Current JavaScript source satisfies the configured lint rules |
| npm test | Passed 14 of 14 | Six request-input tests and eight transition-policy tests passed |
| npm run build | Failed during final audit | Supabase packages were absent from the active installation and the example page imports a removed default RequestDetails component |
| Earlier frontend production build | Passed before PR 24 integration | Confirms Ryno's frontend contribution built before backend integration; it does not validate the current merged state |
| Steven's recorded Supabase demonstration | Submitted, initial history created and requester retrieved the fictional request | Contributor evidence in RTM v0.4; cross-user denial remains outstanding |
| Performance and recovery | Not executed | NFR-006 and NFR-007 remain Planned |

The build failure is a known integration issue, not a passed verification result. Fixing the example-page import and completing a clean dependency install are required before the team demonstrates the current merged application. The documentation remains traceable by recording the failure rather than relying on the earlier pre-integration build.

## 18.3 Demonstrated requirement trace

NEED-001 to SCP-001 to FR-001 to RG-ASR-01, RG-ASR-03 and RG-ASR-07 to the request application responsibility to Request, Requester, Category, Status and StatusHistory to RG-ADR-01, ADR-001 and ADR-002 to migrations and submit-request.js to the recorded Supabase submission and retrieval evidence. Attachments and final negative-security verification remain open, so FR-001 is In Development rather than complete.

# 19 Requirements traceability matrix

This matrix continues the M1 and M2 trace. Section 19.1 preserves stakeholder, need, scope, priority, acceptance and ASR links while updating implemented data responsibilities. Section 19.2 records final local and selected hosted evidence. The final tested source is the checkout based on 4c35ffc76e6d5a49a82bd6718c77b080437f73f8 with the source hashes in F15. Demonstrated status applies only to the recorded scenarios; Partial retains the stated acceptance or operational limits.

Evidence key F15 means Milestone_3/Verification_2026-10-15_Final/. E15 refers to the earlier 15 October record; CI11 is the successful pipeline for the earlier CR-M3-01 commit 5a4e4f4. CI11 does not certify the later local corrections. F15 contains 55 local functional cases, selected hosted checks, performance and local recovery reports. Full component paths appear in section 24.1. RG-ASR-01 to RG-ASR-07 retain the M2 driver identifiers.

## 19.1 Requirement source architecture and data trace

| Requirement | Source stakeholder need scope priority | Acceptance | ASR | Architecture responsibility | Data and persistence |
| --- | --- | --- | --- | --- | --- |
| FR-001 Submit request | S4; STK-001/002; NEED-001; SCP-001; Must | AC1 to AC6 | RG-ASR-01/03/07 | Request submission path | Request, Requester, Category, Status, History |
| FR-002 Controlled categories | S4; STK-001/004; NEED-002; SCP-002; Must | AC1 to AC5 | RG-ASR-03/07 | Category reference data | Seven seeded categories and Request FK |
| FR-003 View current status | S4; STK-001; NEED-003; SCP-003; Must | AC1 to AC4 | RG-ASR-01/07 | Requester status/detail | Request status FK and RLS |
| FR-004 View history or list | S4; STK-001; NEED-003; SCP-004; Must | AC1 to AC4 | RG-ASR-01/05 | Requester list | Requester to Request; retention open |
| FR-005 In-app feedback | S4; STK-001; NEED-003; SCP-005; Must | AC1 to AC6 | RG-ASR-07 | Feedback presentation | Persisted status and outcome |
| FR-006 Staff work view | S4; STK-002; NEED-004/009; SCP-006; Must | AC1 to AC4 | RG-ASR-01/02 | Staff work queue | Service membership, category scopes, sensitivity and RLS |
| FR-007 Search filter sort | S4; STK-002; NEED-004; SCP-007; Must | AC1 to AC5 | RG-ASR-04/07 | Operational query layer | Scoped lists; browser search, filter and sort; indexes |
| FR-008 Authorised details | S4; STK-002; NEED-004/009; SCP-008; Must | AC1 to AC4 | RG-ASR-01/02 | Request detail and access | Sensitive flag and requester RLS |
| FR-009 Assignment | S4; STK-002/004; NEED-005; SCP-009; Must | AC1 to AC5 retained; AC6 added by CR-M3-01, 15 October 2026 | RG-ASR-01/03 | Assignment service | Assignments with actor, reason, visibility and version guard |
| FR-010 Status transitions | S4; STK-002/004; NEED-006; SCP-010; Must | AC1 to AC7 | RG-ASR-01/03 | Lifecycle policy | Statuses, attributable history and atomic workflow RPC |
| FR-011 Actions comments resolution | S4; STK-002; NEED-006; SCP-011; Must | AC1 to AC5 | RG-ASR-03 | Request activity | Comments with author, time, visibility and resolution feedback |
| FR-012 Resolve or close | S4; STK-002/004; NEED-006; SCP-012; Must | AC1 to AC5 | RG-ASR-01/03 | Resolution and closure | Authorised resolution and manager closure with history |
| FR-013 Service activity | S4; STK-003; NEED-007; SCP-013; Must | AC1 to AC4 | RG-ASR-01/07 | Management activity | Scoped requests and derived service activity |
| FR-014 Open and overdue | S4; STK-003; NEED-007; SCP-014; Must | AC1 to AC5 | RG-ASR-04/07 | Overdue calculation | Request target_at, status and overdue calculation |
| FR-015 Analysis | S4; STK-003; NEED-008; SCP-015; Must | AC1 to AC5 | RG-ASR-01/04 | Reporting and analysis | Scoped category and status aggregates |
| FR-016 Accountability | S4; STK-003; NEED-008; SCP-016; Must | AC1 to AC5 | RG-ASR-03 | History and accountability | Status history, assignments, actors and protected reason history |
| NFR-001 Least privilege | S4; STK-001/002/003/005; NEED-009; SCP-017; Should | AC1 to AC5 | RG-ASR-01 | Authentication and access | Auth mapping and requester RLS |
| NFR-002 Sensitive protection | S4; STK-001/002/005; NEED-009; SCP-017; Should | AC1 to AC5 | RG-ASR-02 | Sensitive data access | Sensitive flag and requester RLS |
| NFR-003 Auditability | S4; STK-002/003/006; NEED-006/008; SCP-010/011/016; Should | AC1 to AC4 | RG-ASR-03 | Lifecycle audit trail | Attributable lifecycle, comments and assignment history |
| NFR-004 Usability | S4; STK-001/002/003; NEED-001/003/004; multiple SCP; Should | AC1 to AC5 | RG-ASR-07 | Requester UI and feedback | Readable status and request views |
| NFR-005 Integrity | S4; STK-002/003; NEED-001/005/006/008; multiple SCP; Should | AC1 to AC5 | RG-ASR-03 | Relational integrity | PK FK checks triggers |
| NFR-006 Performance | S4; STK-003/005/006; NEED-010; SCP-018; Should | AC1 to AC4 | RG-ASR-04 | Performance responsibility | Measured local and hosted operations; 1000-row local list exercise |
| NFR-007 Recovery | S4; STK-005/006; NEED-010; SCP-018; Should | AC1 to AC4 | RG-ASR-05 | Backup and restore | Coordinated local database, object and configuration snapshot |
| NFR-008 Maintainability | S4; STK-006; NEED-010/011; SCP-018; Should | AC1 to AC5 | RG-ASR-06 | Repository and traceability | Versioned code migrations ADRs and RTM |

## 19.2 Design technology implementation and verification trace

| Req | Design or interface | Technology | Implementation evidence | Test expectation result and execution evidence | Status | ADR change or risk |
| --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | request-form.js; validate-request.js; submit-request.js; workflow/service.js; schema DB01, DB12, E2E01; validation unit cases | Validation unit; DB01/11/12; E2E01. Expected: Reject invalid fields; save Submitted, timestamp and optional attachment. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | Saved request, initial state/time and private attachment verified locally and against hosted Supabase. Contact identity follows the session/profile model. R11 R13. |
| FR-002 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Controlled category selection and reference data Validation unit cases; DB01; E2E01 Maintenance selection | Validation unit; DB01; E2E01. Expected: Reject uncontrolled category; retain selected controlled category. Actual: pass for listed cases. F15; earlier CI11. | Partial | Partial: controlled selection demonstrated; the browser case does not independently enumerate all seven baseline categories. ADR-002 |
| FR-003 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | StatusBadge and protected request detail E2E01, E2E02, DB02 | DB02; E2E01/02. Expected: Display stored state; deny another requester. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | Demonstrated: own recorded status and denial of other-requester access. R3 R14 |
| FR-004 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Own-request list and detail/history E2E01; persisted history in DB01/DB04 | DB01/04; E2E01. Expected: Retrieve owned requests and recorded history. Actual: pass for listed cases. F15; earlier CI11. | Partial | Partial: retrieval and history demonstrated; final retention period remains unconfirmed. Q-006 |
| FR-005 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Request detail status and public history/comments E2E02; transition-policy unit cases | Transition unit; E2E02. Expected: Show permitted event/status feedback. Actual: pass for listed cases. F15; earlier CI11. | Partial | Partial: updates, resolution and closure visible; every accepted/rejected feedback path is not separately demonstrated by E2E02. Q-005 |
| FR-006 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Scoped staff work service and database policy DB03, DB08, DB09; E2E02 | DB03/08/09; E2E02. Expected: Return only permitted work; enforce sensitivity. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | Demonstrated: permitted staff work and category/clearance restrictions. Q-002 R3 |
| FR-007 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Request/work lists and scoped query/filter controls Responsive UI case; DB scope cases | Responsive case; scope integration. Expected: Apply selected criteria within permitted data. Actual: pass for listed cases. F15; earlier CI11. Hosted search/filter/sort interactions timed after loading; full criterion and 1000-row hosted coverage remain incomplete. | Partial | Partial: interface filtering and scoped retrieval exist; complete staff search/filter/sort acceptance is not established by the recorded browser case. Q-001 R9 |
| FR-008 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Protected request detail and access policies DB02, DB03; E2E01; API01/API03 | DB02/03; API01/03; E2E01. Expected: Return authorised details; conceal protected data. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | Demonstrated: role/scope, sensitive clearance, requester isolation and generic failure. Q-002 Q-006 |
| FR-009 | Workflow and protected UI/API; assignment-history RPC; CR-M3-01 | JS; Next.js; PostgreSQL; ADR-001/002 | WF service; SQL005/007/008; assignment form and history. CR01-03; CRDB01-07; CRE2E01. | CR01-03; CRDB01-07; CRE2E01. Expected: Require reason for changed assignee; retain attributable history. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | CR-M3-01 AC6 validated locally and in hosted manager reassignment; reason, actor, timestamp and visibility persist. Migration 008 preserves assignment data and permissions. R11 R12. |
| FR-010 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Central transition policy; workflow RPC; migration 005 Transition unit cases; DB01/04/05/08/10; E2E02 | Transition unit; DB01/04/05/08/10; E2E02. Expected: Permit policy transitions; reject skipped/unauthorised changes. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | Demonstrated: controlled sequence, rejection/reopening rules, attribution and blocked invalid operations. D8 R11 R12 R15 |
| FR-011 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Staff activity/comment operation; visibility policy DB07; DB04; E2E02 | DB07; CRDB06; E2E02. Expected: Retain notes and resolution with visibility control. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | Demonstrated: attributable resolution notes and requester-hidden private comments. Requester comment creation is not required. Q-005 |
| FR-012 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Resolution/closure operations and policy DB04, DB08; E2E02 | DB04/08; E2E02. Expected: Authorised resolution/closure with actor attribution. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | Demonstrated: permitted resolution and manager closure with attribution; requester mutation denied. D8 Q-003 |
| FR-013 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Scoped management data and recorded lifecycle history DB04; E2E02 management page | DB04; E2E02. Expected: Show scoped recorded service activity. Actual: pass for listed cases. F15; earlier CI11. | Partial | Partial: scoped activity exists; the browser assertion verifies category display rather than every representative activity criterion. Permission model |
| FR-014 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | reporting.js overdue rules and workflow target BB01, BB02; scope/history integration cases | BB01/02. Expected: Correct open/terminal and overdue boundary classification. Actual: pass for listed cases. F15; earlier CI11. | Partial | Partial: deadline boundary and terminal exclusion demonstrated; target-date setting is implemented but not established by those two black-box cases alone. Q-004 |
| FR-015 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Scoped management aggregates and reporting.js BB03; E2E02; DB03 | BB03; E2E02. Expected: Correct scoped category/status aggregates. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated locally | Demonstrated for supplied category/status scenarios; permission scope is enforced by queries. No predictive analytics claim. R9 |
| FR-016 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; ADR-001/002 | Assignment, history attribution and management/detail views DB04; E2E02 | DB04; CRDB03; E2E02/CRE2E01. Expected: Reconstruct progression and responsibility. Actual: pass for listed cases. F15; earlier CI11. | Partial | Partial: retained progression and responsibility support accountability; these cases do not establish all management interpretation criteria. R11 R12 CR-M3-01. |
| NFR-001 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; M2 quality driver | Protected entry points and database least-privilege rules DB02/03/08/09; API01/02/04 | DB02/03/08/09; CRDB05; API01/02/04. Expected: Deny unauthorised role/scope and mutation access. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | Selected hosted Auth, requester isolation, scoped staff access and protected Next.js routes passed. This is bounded verification, not a complete deployment/security certification. R3 R14 R15. |
| NFR-002 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; M2 quality driver | Sensitivity, private comments and attachment controls DB02/03/07/11/13; E2E01; BB05 | DB02/03/07/11/13; CRDB06; E2E01. Expected: Protect sensitive/internal information and attachments. Actual: pass for listed cases. F15; earlier CI11. | Partial | Selected hosted private attachment, sensitive-data and internal comment/reason restrictions passed. Retention remains unconfirmed; full operational security is deferred. R3 R14. |
| NFR-003 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; M2 quality driver | Attributable history, assignment and activity records DB01, DB04, DB07; E2E02 | DB01/04; CRDB03; E2E02. Expected: Attribute lifecycle and responsibility changes. Actual: pass for listed cases. F15; earlier CI11. | Demonstrated in recorded local and hosted scenarios | Demonstrated for recorded lifecycle and activity scenarios; no external audit certification claim. R11 CR-M3-01. |
| NFR-004 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; M2 quality driver | Task feedback, responsive shell and keyboard behavior E2E01/E2E02; responsive UI case | E2E01/02; CRE2E01; responsive case. Expected: Complete defined tasks with understandable feedback. Actual: pass for listed cases. F15; earlier CI11. | Partial | Partial: defined local tasks support usability; no comprehensive user study or every oversight interpretation criterion established. R6 |
| NFR-005 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; M2 quality driver | Atomic workflow; expected-version guard; migration 008 PT409; service conflict mapping. DB05/06/12; CRDB02/04/05/08; API05; hosted focused conflict report. | DB06/CRDB08/API05 and hosted check: reject stale write with 409 and reload message; preserve saved state; current version succeeds. F15. One post-load timeout is retained as HOSTED-TIMEOUT-01. | Demonstrated locally | Demonstrated: rollback, stale updates, boundary validation and truthful cleanup outcomes. R11 R12 R15 CR-M3-01. |
| NFR-006 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; M2 quality driver | Concurrent independent detail reads after parent authorisation; local-performance.json and hosted-performance.json in F15. | Local 1000-row/3-identity list p95 72.15 ms. Hosted small-data p95: list 1232.54 ms; management 1877.22 ms; details 1473.70 ms; submission 1930.99 ms; UI controls below 46 ms. F15 section 28. | Partial | Partial: measured operations meet their targets under the stated workloads. Not every operation is verified at 1000 hosted rows; sustained capacity and latency variability remain M4 work. R8 R9. |
| NFR-007 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; M2 quality driver | scripts/simulation-backup.mjs; scripts/test-recovery.mjs | Local 1000-request coordinated restore 468.60 ms; simulated loss 507 ms. Contents, objects, access boundaries and continued workflow passed. F15 local-recovery.json. | Partial | Controlled local rehearsal passed. Routine scheduling, live mutation backup and hosted database/Storage/Auth restore remain unverified and scheduled for final submission. R8 R16. |
| NFR-008 | Workflow and protected UI/API; established M2 design extended | JS; Next.js; PostgreSQL; M2 quality driver | Stable IDs; migrations 001-008; PR30-33; earlier CI11; final local source and report hashes in F15. | CI11; CRDB07; PR evidence. Expected: Stable trace, versioned change, approvals and passing checks. Actual: pass for listed cases. F15; earlier CI11. | Partial for final source baseline | Final local gates passed; source hashes identify the tested checkout. Earlier approvals and CI are retained as history; a new remote review/CI result for later corrections is not asserted. R2 R5. |

# 20 Risk assumption and dependency registers

## 20.1 Current risk register

| ID | Risk | P I Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Scope creep after baseline | M/H/H | CR-M3-01 records a bounded request and impact analysis; no external ingestion or predictive scope added. | Reprioritise approved scope | Willem | Open; mitigated within tested scope |
| R2 | GitHub governance not enforced | M/H/H | Branch protection confirmed enforced by Ryno. PRs 30-32 have two GitHub approvals each; PR33 team approvals confirmed and CI11 passed. | Stop non-compliant merges | Ryno | Open; mitigated within tested scope |
| R3 | Auth or policy gaps expose request data | M/H/H | Local and selected hosted role/scope/sensitivity denials passed, including requester isolation and internal reason protection. Full hosted assurance remains a final-submission task. | Disable path and repair policy | Steven | Open; mitigated within tested scope |
| R4 | Design and implementation drift | M/M/M | Current component map and RTM linked to candidate; architecture ADRs retained. | Reopen decision and correct evidence | Willem | Open; mitigated within tested scope |
| R5 | Weak PED control or status confusion | L/H/M | Continued PED and dated source/report hashes distinguish historical CI from later local verification; final submission must identify the committed source. | Correct baseline and repeat review | All | Open; mitigated within tested scope |
| R6 | Schedule and learning burden | M/H/H | Small local release scope and repeatable setup reduce coordination; remaining release work retains schedule exposure. | Resequence later features | Ryno | Open; mitigated within tested scope |
| R7 | Team governance breakdown | M/M/M | Two-reviewer policy retained; contribution approvals and CR-M3-01 joint decision recorded. | Escalate unresolved breakdown | All | Open; mitigated within tested scope |
| R8 | Environment or recovery mismatch | M/H/H | Local coordinated restore passed; selected hosted integration and timing exercised. Routine backup scheduling and hosted restore remain final-submission work. | Restore known-good isolated environment | Willem | Open; mitigated within tested scope |
| R9 | Provider quota outage cost or dependency failure | M/H/H | Production audit is clean; dated development dependency findings remain. HOSTED-TIMEOUT-01 records one post-workload timeout with successful targeted retests. | Reviewed retry or alternative | All | Open; mitigated within tested scope |
| R10 | Incorrect or weakly verified AI output | L/H/H | AI register, source review, peer review and real regression/CI results; selector error corrected. | Correct or withdraw material | All | Open; mitigated within tested scope |
| R11 | Request and history become inconsistent | M/H/H | Transactional history and reason writes; DB12 and CRDB02/04 protect rollback consistency. | Block mutation and investigate | Willem | Open; mitigated within tested scope |
| R12 | Concurrent updates overwrite state | M/H/H | Migration 008 uses non-retryable PT409 for stale business versions. DB06, CRDB08, API05 and hosted checks verify prompt conflict and unchanged data; transient timeout retained. | Reload and require fresh action | Willem | Open; mitigated within tested scope |
| R13 | Attachment upload leaves orphan | M/M/M | ATT01/02 cover cleanup and truthful failure reporting; storage failures retain orphan risk. | Retry verified cleanup | Willem | Open; mitigated within tested scope |
| R14 | Storage or privileged credentials bypass access | M/H/H | Hosted private uploads/downloads and access denial passed. Internal assignment reasons use a protected RPC; privileged credential handling and recovery remain operational concerns. | Revoke credentials and repair policy | Steven | Open; mitigated within tested scope |
| R15 | Direct writes bypass lifecycle policy | M/H/H | Direct mutation denied; lifecycle/reassignment rules independently enforced in SQL. | Disable bypass and review records | Willem | Open; mitigated within tested scope |
| R16 | Database backup omits attachment objects | M/H/H | Local backup includes database, object bytes and configuration; hosted coordinated recovery remains unverified. | Restore consistent set and restrict gaps | Willem | Open; mitigated within tested scope |

## 20.2 Assumptions and dependencies

| ID | Assumption or dependency | Current validation and consequence |
| --- | --- | --- |
| ASM-001 | One organisation is the initial context | Retained; multi-tenant design not committed |
| ASM-002 | In-app feedback is the initial mechanism | Retained; external delivery remains deferred |
| ASM-003 | Coordination is a responsibility set | Retained; validate with organisation evidence later |
| ASM-004 | Four hours per member daily includes review | Confirmed planning basis |
| ASM-005 | Fictional non-sensitive data is used | Retained for development and demonstration |
| ASM-006 | Optimistic concurrency is proportionate | Version tokens, stale rejection and concurrent workflow checks are implemented; PT409 avoids the observed hosted retry issue. Real contention capacity remains a limit. |
| ASM-007 | Selected stack can support the first slice | 55 local cases, production builds and selected hosted journeys passed; no current build failure is asserted. |
| ASM-008 | Auth identity can map to Requester and history actors | Auth identity, requester profiles and lifecycle/assignment actors are implemented and verified in recorded local and hosted cases. |
| ASM-009 | Development preview and production can be separated | Local simulation and production build with hosted test provider were kept separate; a public production topology is not claimed. |
| DEP-M2-01 | Supabase and Vercel availability and limits | External dependency; verify account and plan evidence |
| DEP-M2-02 | Schema grants and policies enforce the write boundary | RLS, grants and negative/bypass tests passed in the local suite; selected hosted isolation checks also passed. |
| DEP-M2-03 | Attachments need limits retention cleanup and object backup | Private attachments, size/type checks, cleanup tests and local coordinated restore are implemented. Retention, daily scheduling and hosted recovery remain final-submission work. |

# 21 Forward engineering baseline

| Concern | Why it matters | Current evidence and final-submission follow-up | Risk links |
| --- | --- | --- | --- |
| Security | Auth, server checks, RLS and private storage must agree | Selected hosted access, private Storage and local policy tests passed; broader threat/security and retention validation remain. | R3 R14 R15 |
| Testability | Unit rules do not prove database transactions or provider policies | 55 local functional cases plus selected hosted journeys and negative checks passed; extend acceptance coverage where partial. | R4 R11 R12 |
| Deployment | Framework and managed services require repeatable configuration | Simulation and hosted-provider production builds passed; final committed candidate and current remote CI remain distinct control evidence. | R6 R8 R9 |
| Migration and recovery | Schema and object references affect rollback and restore | Migration 008 upgrade and coordinated local restore passed; routine scheduling and hosted restore remain for final submission. | R8 R16 |
| Observability | Failed writes and cleanup need safe diagnosis | Timeout and failure evidence retained; production monitoring, correlation and alerting remain for final submission. | R11 R13 |
| Maintainability | Central policy, schema and RTM must remain aligned | RTM, corrections, tests and source hashes updated; existing architecture decisions retained. | R4 R5 |
| Operational cost | Provider quotas and storage growth affect feasibility | Production dependencies audited; hosted quota, growth and operational-cost review remain final-submission work. | R9 |

# 22 Engineering decision log

| ID | Decision | Status | Consequence |
| --- | --- | --- | --- |
| D1 | Initial web delivery excludes native mobile applications | Accepted | Reassess only through controlled scope change |
| D2 | Protected main and two non-author approvals | Accepted | Every substantive author depends on both reviewers |
| D3 | One evolving PED is the controlled baseline | Accepted | M1 history is preserved in v2.0 |
| D4 | JavaScript Next.js Supabase and Vercel stack | Resolved by ADR-001 | Environment and deployment evidence remain separate |
| D5 | node:test with browser verification as initial direction | Implemented | 24 unit, 22 database and 9 browser/API cases passed locally; earlier CI11 retained separately. |
| D6 | Evidence-based negotiation for stakeholder conflicts | Accepted | Unresolved policy remains traceable |
| D7 | AI assistance allowed with disclosure and verification | Accepted | Each member remains responsible for the submitted work |
| D8 | Central request transition policy | Accepted ADR-WB-01; integrated | Atomic database workflow, attribution and invalid-transition tests. |
| D9 | Narrow AttachmentStore with one Supabase adapter | Accepted ADR-WB-02; implemented | Private attachment adapter, cleanup tests and local coordinated restore. |
| D10 | Internal request contracts evolve with callers | Implemented and extended | Protected internal contracts; m3_assignment_history adds visibility-safe reason history under CR-M3-01. |
| D11 | Modular monolith architecture | Accepted RG-ADR-01; conformance evidenced | Single Next.js release; actual component map in section 24. |
| D12 | Supabase PostgreSQL persistence | Accepted ADR-002; extended | Migrations 001-008; transactions, protected history, local recovery and selected hosted checks verified. |
| D13 | Local simulation staging on port 3103 | Selected 13 October 2026 | Separate production build with fictional local provider; hosted/operational limits retained. |
| D14 | Require reasons for changed assignees under CR-M3-01 | Jointly approved 15 October 2026 | Original CR-M3-01 baseline passed CI11 and 53 local cases; final corrected suite passed 55 local cases with selected hosted checks. |
| D15 | Use PT409 for business version conflicts | Implemented and locally/hosted verified, 15 October | Migration 008 preserves the existing function and permissions; service returns a reload message. Avoid retryable 40001 for this business conflict. |
| D16 | Fetch independent detail information concurrently | Implemented and measured, 15 October | Authorise parent first; retain all policies. Hosted detail p95 improved from 2415.75 ms to 1473.70 ms. No new service or dependency. |

# 23 AI usage and baseline approval

## 23.1 Milestone 2 AI usage entries

| Date | Student | Tool | Engineering task | Human verification | Decision and issues |
| --- | --- | --- | --- | --- | --- |
| 30 Sep | Ryno Goetz | OpenAI Codex | Architecture, frontend and PED integration | Compared with the Master and M2 briefs, PED v1.0, repository evidence, tests and rendered Word output | Accepted with corrections; unsupported completion claims retained as open |
| 30 Sep | Steven Riaan Piek | ChatGPT | Requirements, data, persistence, implementation and RTM support | Compared with approved requirements, schema/code evidence and the recorded Supabase demonstration | Accepted with corrections; incomplete security and verification retained |
| 30 Sep | Willem Booysen | OpenAI Codex | Detailed design, register updates and transition-policy support | Compared with M1 requirements, Assignment 2 research, repository code and unit-test results | Accepted with corrections; attachment and DB-transition evidence remain deferred |

## 23.2 Milestone 2 approval

All three members approved the M2 architecture, technology, persistence and detailed design decisions on 30 September 2026. Merged PRs 17 to 25 form the controlled repository evidence for the integrated contribution set. Approval confirms the baseline and its recorded limitations; it does not convert Planned or In Development requirements into completed product acceptance.

| Member | M2 baseline status | Date |
| --- | --- | --- |
| Ryno Goetz | Approved | 30 September 2026 |
| Steven Riaan Piek | Approved | 30 September 2026 |
| Willem Booysen | Approved | 30 September 2026 |

## 23.3 M2 carry-forward concerns and M3 disposition

Server boolean validation and meaningful submission tests were implemented and verified in the M3 suite.

Cross-user denial tests and scoped staff/management policies passed locally; selected hosted requester isolation, sensitive access and private Storage cases also passed. Broader operational limits remain in section 29.

Transactional lifecycle operations, actor attribution and stale-version checks were integrated and verified.

Private attachments, validation, cleanup behavior and coordinated local backup/restore were implemented and tested.

The local performance and timed recovery exercises passed. Their operation, environment and scheduling limits remain in section 28.

# 24 Milestone 3 integrated application baseline

The M3 application integrates requester submission/retrieval, scoped staff work, management oversight, private attachments, lifecycle control and CR-M3-01. The architecture remains the accepted modular monolith. The selected presentation staging remains local simulation on port 3103; additional production-build checks used hosted Supabase on local port 3104. Final source identification uses the base commit and source-hash manifest in section 32, including migration 008 and the detail-read correction.

## 24.1 Architecture conformance

One Next.js application contains presentation, protected entry points, shared workflow operations and domain rules. Supabase PostgreSQL, Auth and private Storage remain the hosted technology direction. Local verification substitutes PGlite with the real migrations and policies, a loopback provider and temporary object storage. No separate backend deployment was introduced. M2 diagrams in section 14 describe the retained architecture direction; the table below identifies actual M3 responsibilities.

| Responsibility | Actual implementation | Boundary |
| --- | --- | --- |
| Presentation | src/app; src/components; src/features/workflow | Shared role-aware screens and task feedback |
| Protected operations | src/app/api; src/features/requests/submit-request.js | Session identity, validation and origin checks |
| Workflow service | src/features/workflow/service.js | Scoped retrieval, submission and coordinated changes |
| Domain policy | src/domain/requests/request-transition-policy.js; assignment-reason.js; reporting.js | Lifecycle, reason validation and reporting rules |
| Attachment adapter | src/features/attachments/attachment-store.js | Inspection, private object operations and cleanup |
| Persistence | supabase/migrations/001 through 008 | Integrity, RLS, atomic changes and protected reason history |

## 24.2 Interface and implemented behavior

The interface retains the approved green palette, role-aware workspace shell, responsive request lists, readable forms and request history. Requesters can sign in, validate and submit a request, retrieve their own records and attach one permitted private PDF, PNG or JPEG up to 5 MiB. Staff work within category and sensitive-clearance rules. Managers use scoped assignment, closure and reporting operations. A changed assignee requires a reason, with saved assignment history and field-associated validation feedback. Brief animations respect reduced-motion preferences.

Requester-visible updates are distinguished from internal comments and internal assignment reasons. Requesters do not acquire staff mutation rights through the interface. Server and database checks enforce permissions independently of button visibility. Empty, validation, denied-access and failure states are represented in the supported workflows.

## 24.3 Runtime configuration and migrations

The application declares version 0.3.0, JavaScript modules, Next.js 16.3.8, React 19.3.0, Node.js 24 and npm 11. Use npm ci. A fresh database requires migrations 001 through 008 in order. Migration 005 adds workflow, 006 private attachments, 007 reassignment reasons and protected history, and 008 returns PT409 for an outdated version without changing the workflow or existing permissions. Hosted verification confirmed the new conflict response after operator application.

Hosted configuration uses NEXT_PUBLIC_SUPABASE_URL and NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY in the ignored .env.local. These are public client settings; privileged credentials do not belong in public variables or Git. Simulation scripts provide a clearly fictional loopback configuration. Build-time settings require a rebuild when switching environments. Hosted Auth UUIDs must match provisioned profiles; SQL example IDs are not real accounts.

## 24.4 Local staging and demonstration access

From the checked-out candidate, the repeatable local sequence is:

npm ci

npx playwright install chromium

npm run build:simulation

npm run staging:simulation

Open http://127.0.0.1:3103 and keep the terminal running. The local provider uses 127.0.0.1:54329. Ctrl+C stops manual staging. Stop manual staging before browser/performance tools that start the same ports. Ordinary npm run dev uses development configuration and does not start this selected simulation. The loopback URL is accessible on the demonstration machine; the commands and fixture accounts provide the assessor-accessible equivalent.

| Fictional account | Role and demonstration purpose |
| --- | --- |
| requester@example.test | Submission and owned-request retrieval |
| other@example.test | Cross-requester denial |
| staff@example.test | Maintenance staff with sensitive clearance |
| manager@example.test | Maintenance manager without sensitive clearance |
| restricted@example.test | Maintenance staff without sensitive clearance |
| admin@example.test | Administration without automatic business access |

All local fixtures use Fictional-test-password-1!. Staff and manager fixtures have no requester profile, so submission uses a requester fixture. These accounts contain fictional data and do not identify hosted users.

## 24.5 Environment differences and recovery boundary

The simulation runs the application and real migrations/policies, with temporary data and objects. Additional hosted tests exercised real Auth, PostgreSQL/PostgREST and private Storage; these do not establish full environment equivalence, operational availability or hosted recovery. A coordinated local snapshot was restored successfully, but ordinary staging does not schedule or restore backups automatically. Hosted recovery, monitoring and larger workloads remain final-submission work under the retained architecture and risk controls.

## 24.6 Additional hosted verification environment

A separate production Next.js build on 127.0.0.1:3104 used the configured hosted Supabase project. Hosted public URL/key settings stayed in ignored .env.local; privileged credentials were not supplied to the application or published in this PED. Build with npm run build, then run npm start -- --hostname 127.0.0.1 --port 3104. Rebuild when switching back to the simulation. This loopback application with hosted services is a verified test arrangement, not a public production deployment.

Hosted requester@example.test and other@example.test had requester profiles. staff@example.test and restricted@example.test were scoped to IT support without sensitive clearance; manager@example.test had all seven category scopes and sensitive clearance. These differ from the Maintenance simulation fixtures in section 24.4. Ten hosted browser checks passed; migration 008 also passed focused conflict checks. Fictional records and attachments were used throughout.

# 25 Persistence traceability and acceptance coverage

## 25.1 Data and application contracts

The schema retains Requester, Request, Category, Status, StatusHistory and Assignment and adds scoped service membership, request comments, reopening requests and private attachment controls. Session-derived identity is authoritative. Creation records Submitted, creation time and initial attributable history in one database transaction. Controlled workflow operations apply lifecycle, scope and expected-version checks. Failure does not silently leave request state and history inconsistent.

| Contract | Outcome and control |
| --- | --- |
| Submission | Validate required input and category; derive requester from session; persist and return confirmation. |
| Own list and details | Return permitted data; deny cross-requester access with a generic unavailable response. |
| Staff and manager work | Enforce permitted category and sensitive clearance before exposing work and reporting. |
| Workflow change | Validate operation, actor and expected version; record attributable history atomically. |
| Assignment history | m3_assignment_history exposes permitted metadata/reasons; internal reasons remain hidden from requesters. |
| Attachment | Inspect size/type/signature; authorise parent request; private download and truthful cleanup failure handling. |

## 25.2 Evolved RTM and controlled criteria

Section 19 is the current RTM. It retains all 24 requirement identifiers and original criteria, with FR-009 AC6 added through CR-M3-01. F15 resolves to final local and selected hosted evidence; CI11 remains an earlier successful pipeline. Passing selected cases does not establish every acceptance criterion. The two verification corrections add no new business capability or acceptance waiver.

## 25.3 Representative requirement to evidence trace

NEED-001 and SCP-001 lead to FR-001 and its submission criteria. The request form and validate-request.js collect and validate input; submit-request.js invokes the workflow service using the session identity; database insertion creates the request and initial history. DB01 checks time/state/actor, DB12 checks failed-history rollback, and E2E01 checks browser validation, private attachment and requester retrieval. The current unit, database and browser reports are indexed in section 32.

FR-009 follows NEED-005 and SCP-009 into authorised responsibility changes. CR-M3-01 adds the required reassignment reason. assignment-reason.js, the workflow service and SQL007 implement the rule; CR01-03 and CRDB01-07 verify boundaries, atomicity, privacy, permission and upgrade behavior; CRE2E01 verifies manager reassignment and visible persisted history after reload.

## 25.4 Acceptance limits

The agreed core has integrated local and selected hosted evidence. The retention period and some broader oversight/acceptance criteria remain incomplete. NFR-006 has one 1000-row local read exercise and additional small-data hosted measurements, not every operation at the full baseline workload. NFR-007 has a controlled local restore, not routine scheduled or hosted recovery. Ryno scheduled these remaining quality and operational concerns for the final submission; the current targets remain unchanged.

# 26 Quality strategy and verification evidence

Verification prioritises submission integrity, least privilege, sensitive/internal information, valid lifecycle changes, stale updates and the requester-to-staff-to-manager journey. Unit tests isolate rules; PostgreSQL integration tests exercise policies and transactions; browser/API tests exercise protected boundaries and full journeys. Boundary value analysis, equivalence partitioning, decision tables and state-transition testing are applied to relevant failure modes.

## 26.1 Current execution and meaningful coverage

Final 15 October verification passed 24 unit tests, 22 database integration tests and 9 browser/API cases: 55 unique local cases. The browser/API suite includes three journeys, five API cases and one responsive case. BB01 to BB05 overlap legitimately with the unit suite. The additional ten hosted browser checks and focused conflict checks are separate provider-validation evidence, not an inflation of the 55-case total. Performance and recovery exercises are also separate. No code-coverage percentage is asserted.

| Check | Recorded result | Controlled evidence |
| --- | --- | --- |
| Unit | 24 passed | Unit report |
| Database integration | 22 passed | Database report |
| Browser and API | 9 passed | Browser/API report |
| Lint and secret scan | Final local checks passed; earlier CI11 separately retained | Final verification index |
| Simulation build | Simulation and hosted-provider production builds passed locally | Final verification index |
| Static UI audit | Zero findings | UI audit |
| Production dependencies | Zero reported vulnerabilities | Production audit |
| Hosted browser | 10 selected checks passed | Hosted browser results |
| Hosted stale-version correction | Prompt 409, helpful message, unchanged data and fresh update passed | Focused conflict results |

## 26.2 Selected test catalogue

The following selected cases were executed successfully on 15 October against fictional fixtures. They identify basis, technique, input and expected/actual outcome. Rule cases use tests/m3-rules.test.js; DB cases use tests/integration/database.test.js; journeys use tests/e2e/workflow.spec.js. The full dated reports preserve all executed case names. Additional CR cases are traced in section 30.

### 26.2.1 BB01 FR-014

Basis and selection: FR-014. Prevent early or missed overdue classification. Technique: Boundary value analysis.

Precondition and input: Before, exactly at and after overdue deadline. Expected outcome: Only after the deadline is overdue. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/unit.xml.

### 26.2.2 BB02 FR-014

Basis and selection: FR-014. Avoid reporting terminal work as overdue. Technique: Decision table.

Precondition and input: Terminal statuses and absent deadline. Expected outcome: Terminal requests and missing deadlines are not overdue. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/unit.xml.

### 26.2.3 BB03 FR-015

Basis and selection: FR-015. Protect management summary accuracy. Technique: Equivalence partitioning.

Precondition and input: Scoped Submitted, Closed and Resolved requests. Expected outcome: Correct scoped aggregate totals. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/unit.xml.

### 26.2.4 BB04 FR-001 and NFR-005

Basis and selection: FR-001 / NFR-005. Bound uploads and reject unusable files. Technique: Boundary value analysis.

Precondition and input: Empty, exactly 5 MiB and oversized attachment. Expected outcome: Reject empty/oversized; permit valid maximum size. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/unit.xml.

### 26.2.5 BB05 NFR-002 and NFR-005

Basis and selection: NFR-002 / NFR-005. Reject misleading attachment declarations. Technique: Equivalence partitioning.

Precondition and input: Spoofed PDF, mismatched MIME and valid JPEG. Expected outcome: Reject mismatches; accept supported valid signature. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/unit.xml.

### 26.2.6 DB01 FR-001 and FR-010

Basis and selection: FR-001 / FR-010. Protect the first persisted request and initial audit record. Technique: State transition.

Precondition and input: Valid new request. Expected outcome: Submitted status, timestamp and initial history saved. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/integration.xml.

### 26.2.7 DB02 NFR-001 and NFR-002

Basis and selection: NFR-001 / NFR-002. Prevent cross-requester and administrative data disclosure. Technique: Equivalence partitioning.

Precondition and input: Other requester and platform admin read. Expected outcome: Unauthorised business read denied. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/integration.xml.

### 26.2.8 DB03 NFR-002

Basis and selection: NFR-002. Enforce least privilege for sensitive information. Technique: Decision table.

Precondition and input: Scoped roles with different sensitive clearance. Expected outcome: Sensitive access follows category and clearance. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/integration.xml.

### 26.2.9 DB04 FR-010 and NFR-003

Basis and selection: FR-010 / NFR-003. Preserve accountable lifecycle progression. Technique: State transition.

Precondition and input: Accept, assign, progress, resolve and close. Expected outcome: Permitted lifecycle records audit history. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/integration.xml.

### 26.2.10 DB05 FR-010 and NFR-005

Basis and selection: FR-010 / NFR-005. Prevent inconsistent state after invalid progression. Technique: State transition.

Precondition and input: Skip a required transition. Expected outcome: Reject and preserve history/version. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/integration.xml.

### 26.2.11 DB06 NFR-005

Basis and selection: NFR-005. Avoid silently overwriting newer work. Technique: Equivalence partitioning.

Precondition and input: Stale expected version. Expected outcome: Reject lost update. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/integration.xml.

### 26.2.12 DB07 FR-011 and NFR-002

Basis and selection: FR-011 / NFR-002. Protect internal staff information. Technique: Decision table.

Precondition and input: Requester reads private staff comment. Expected outcome: Private comment hidden. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/integration.xml.

### 26.2.13 DB08 NFR-001

Basis and selection: NFR-001. Prevent requesters bypassing staff permissions. Technique: Equivalence partitioning.

Precondition and input: Requester attempts staff mutation/direct update. Expected outcome: Mutation denied. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/integration.xml.

### 26.2.14 E2E01 FR-001 and FR-003 and FR-004

Basis and selection: FR-001 / FR-003 / FR-004. Verify the integrated requester journey and private retrieval. Technique: End-to-end scenario.

Precondition and input: Requester submission, validation, private attachment and another-user read. Expected outcome: Save and retrieve own request; deny other requester. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/e2e.json.

### 26.2.15 E2E02 FR-009 and FR-010 and FR-011 and FR-012 and FR-015

Basis and selection: FR-009 / FR-010 / FR-011 / FR-012 / FR-015. Verify cross-role workflow integration and visible resolution. Technique: End-to-end state transition.

Precondition and input: Requester to staff to manager journey. Expected outcome: Integrated assignment, progress, resolution, closure and scoped reporting. Actual result: the expected assertions passed on 15 October 2026. Evidence: Milestone_3/Verification_2026-10-15_Final/e2e.json.

## 26.3 Negative behavior usability and regression

API01 returns 401 for anonymous details; API02 returns 403 for requester work-directory access; API03 returns generic 404 for malformed IDs; API04 rejects cross-origin mutation. API05 returns 409 and a reload message for a stale version, preserves the saved response and permits a valid current-version update. CRDB08 verifies migration 008 preserves existing reasons, permissions and normal workflow. ATT01/02 and CRDB02/04/05/06 retain cleanup, rollback, scope and privacy coverage.

The responsive case exercises a 390-pixel viewport, reduced motion, keyboard navigation, submission and filter recovery. CRE2E01 and hosted browser checks verify reassignment errors, focus, persisted history, mobile width and requester visibility. These support defined tasks rather than universal accessibility/usability certification. Earlier 11/13 October and pre-correction 15 October reports remain history; F15 contains final results and retained findings.

# 27 Continuous integration and configuration control

The earlier M3 quality gate run 11 completed successfully for commit 5a4e4f4376908c6750ce9dd7db20674feb78a843. It passed installation, lint, secrets/audit, unit/integration, simulation build, browser/API, performance, recovery and artifact upload. The workflow m3-quality.yml runs on PRs and pushes to main. Final local verification subsequently passed for migration 008 and the detail-read correction. No new remote CI result is asserted for those later working-tree changes; CI11 remains dated historical pipeline evidence.

## 27.1 Review and protection evidence

Protected main and two non-author reviews remain the governance policy. Branch protection is enforced, as confirmed by Ryno. The three M3 contribution PRs have two GitHub approvals each and are merged. Steven and Willem approved the CR-M3-01 implementation, as confirmed by Ryno on 15 October. Release identification uses the exact candidate commit; a review approval is not a production deployment claim.

| PR | Contribution and reviewers | CI evidence |
| --- | --- | --- |
| 30 | Ryno architecture/recovery; approved by Steven and Willem; merged | Run 5 passed |
| 31 | Steven data/traceability; approved by Ryno and Willem; merged | Run 7 passed |
| 32 | Willem quality/release; approved by Ryno and Steven; merged | Run 9 passed |
| 33 | CR-M3-01; Steven and Willem approval confirmed by Ryno | Run 11 passed |

## 27.2 Static security and dependency interpretation

ESLint, the bounded secret-pattern scan, positive/negative access tests and the strict UI audit passed. The 15 October production audit reports zero vulnerabilities. The 13 October full audit records five high-severity development dependency nodes rooted in braces advisory GHSA-vfj7-8cjw-p6xm. These are dated findings, not five distinct proven application exploits. The then-listed automated remedy was an incompatible older lint configuration, so no forced downgrade was applied. Development-tool exposure remains documented and re-evaluation belongs to dependency maintenance. No penetration-test or complete security certification is claimed.

Threat controls focus on session-derived identity, row-level scope, sensitive clearance, origin checks, transaction integrity, least-privilege writes and private attachment/reason access. Direct reason-column selection is denied; m3_assignment_history applies visibility rules. Recovery integrity uses file hashes and rejects corruption. Hosted privileged-credential configuration remains an operational exposure beyond the local simulation.

# 28 Performance staging and recovery evidence

## 28.1 Performance workload and result

The final local authenticated own-list scenario used 1000 requests and three identities. Three concurrent workers each ran 20 sequential reads after warmup: 60 reads, approximately 333 rows per response and zero errors. Its p95 was 72.15 ms against the unchanged 2000 ms read target. Local performance evidence.

Retrieval is performance-sensitive because users must find their work promptly. This exercise supplies the manageable M3 load evidence while preserving the M1 targets. It does not prove all operations at 1000 hosted rows or sustained production capacity. NFR-006 therefore remains partial across its complete acceptance scope; the 2000 ms read and 3000 ms submission targets are unchanged.

### 28.1.1 Hosted workload and measured outcomes

A production Next.js build connected to hosted Supabase measured 60 list/management reads and 15 detail reads using three concurrent authenticated identities, plus six browser submissions and 45 browser search/filter/sort interactions. At measurement time, requester, second requester and manager could see 9, 3 and 15 records respectively. Filters and sorting operate in the browser after data loads. These small-data measurements are separate from the 1000-row local workload. Values below use nearest-rank p95. Hosted performance evidence.

| Operation | Count | p95 ms | Max ms | Target and result |
| --- | --- | --- | --- | --- |
| Own request list | 40 | 1232.54 | 1272.97 | 2000 ms; passed |
| Management data | 20 | 1877.22 | 4185.50 | 2000 ms; passed |
| Request details | 15 | 1473.70 | 1473.70 | 2000 ms; passed |
| Browser search | 15 | 45.80 | 45.80 | 2000 ms; passed |
| Browser filter | 15 | 34.10 | 34.10 | 2000 ms; passed |
| Browser sort | 15 | 34.48 | 34.48 | 2000 ms; passed |
| Browser submission | 6 | 1930.99 | 1930.99 | 3000 ms; passed |

All measured groups met the stated p95 targets with zero operation errors. One management read took 4185.50 ms; 19 of its 20 reads were within two seconds. The workload does not establish the larger dataset or sustained-load acceptance scope. Six new performance fixtures were marked Rejected with an explicit fictional-verification reason; real requests were not removed.

The initial hosted detail p95 was 2415.75 ms. After parent authorisation, the service now fetches independent history, comments, assignment history, reopening records and access flags concurrently. The same checks and data protections remain. Remeasurement at p95 1473.70 ms passed. The initial failure and corrected results are retained; transient conflict timing is recorded as HOSTED-TIMEOUT-01 in section 29.

## 28.2 Coordinated backup and recovery rehearsal

The final controlled 1000-request rehearsal restored and validated a fresh PGlite instance in 468.60 ms against the 30-minute target. Its simulated loss window was 507 ms against the 24-hour threshold. The coordinated snapshot includes data/history, assignment reasons, comments, reopening records, identities/scopes, reference data, attachment bytes and non-secret configuration. Local recovery evidence.

The original database was closed and in-memory objects cleared before restore. Exact table comparison, attachment bytes/type, requester isolation, internal comment/reason visibility and continued workflow passed. A post-backup request was correctly absent, demonstrating loss after the snapshot. A corrupted archive was rejected. Versioned files and SHA-256 hashes are published through a manifest only after all snapshot files are written. Command: npm run test:recovery.

This verifies a coordinated local snapshot taken while mutation is paused. Routine daily scheduling, changing-database backup, hosted database/Storage/Auth restore and production recovery guarantees remain unverified. Public application credentials do not provide administrator restore access. These operational shortcomings are scheduled for the final submission; the current rehearsal is not presented as their completion.

## 28.3 Operational visibility and rollback

Local application/provider output, explicit UI failures and retained test reports provide basic demonstration fault visibility. Hosted operation would require controlled error/access-denial review without logging tokens, credentials or sensitive content. This remains a monitoring concept rather than production alerting. Recovery must coordinate data, objects, configuration and a compatible application release; migration rollback implications are recorded in section 30.

# 29 Residual risk technical debt and defects

Section 20 is the current risk register, preserving R1 through R16, owners and ratings. Passing tests mitigate selected failures but do not close every risk. The residual concerns below explain the remaining release conditions.

| Residual concern | Mitigation and remaining limit | Owner and next review |
| --- | --- | --- |
| Hosted parity | Selected hosted Auth, database, private Storage and browser cases passed; full operational equivalence and monitoring remain for final submission. | All; M4 environment review |
| Incomplete performance scope | Measured local list and small-data hosted operations passed; all-operation 1000-row hosted and sustained-load coverage remain incomplete. | Willem; M4 verification review |
| Operational recovery | Local coordinated snapshot/restore passed; routine schedule, live backup and hosted recovery remain final-submission work. | Steven and Willem; operational review |
| Bounded reporting | Current list/report query covers up to 1,000 records; larger sets can truncate summaries. | Steven; data/query review |
| Development dependencies | Dated high findings retained; production audit passes; no incompatible forced downgrade. | All; dependency review |
| Network response variability | One post-workload conflict request exceeded 10 s; direct and fresh production-route checks passed. The transient cause remains unconfirmed. | Ryno and Willem; final-submission reliability review |

## 29.1 Technical debt register

| ID | Debt and consequence | Owner and review point |
| --- | --- | --- |
| TD-M3-01 | Selected hosted verification passed; wider parity, production configuration and monitoring remain incomplete. | All; M4 environment validation |
| TD-M3-02 | Local 1000-row list and small-data hosted timing passed; all-operation hosted dataset/load coverage remains incomplete. | Willem; M4 quality review |
| TD-M3-03 | Routine backup scheduling and hosted database/Storage/Auth recovery remain unverified. | Steven and Willem; operational readiness |
| TD-M3-04 | 1,000-record query limit may truncate larger reports. | Steven; query/pagination planning |
| TD-M3-05 | Reason-bearing history consumers must use the protected RPC; legacy select-all access is intentionally incompatible. | Steven and Ryno; interface review |
| TD-M3-06 | Transient post-workload timeout needs wider repetition, correlation and network/provider diagnosis. | Ryno and Willem; final-submission reliability review |

## 29.2 Defect and verification finding register

| ID and basis | Observed condition | Disposition and evidence |
| --- | --- | --- |
| DEF-M3-01; M2 section 18.2 | Historical example-route build failure prevented that baseline build. | Resolved in the tested M3 candidate; CI11 build passed. Prior failure remains in the M2 snapshot. |
| VER-CR01-01; CRE2E01 | Initial test alert selector matched both assignment error and Next route announcer. | Alert selector corrected; historical eight-case result and CI11 retained. Final nine-case local browser/API suite also passed. |
| DEF-M3-02; NFR-005 | Stale business versions used SQLSTATE 40001 and could trigger hosted retries/timeouts. | Migration 008 uses PT409; service maps 409 with reload message. DB06, CRDB08, API05 and focused hosted checks passed. |
| PERF-DETAIL-01; NFR-006 | Initial hosted detail p95 2415.75 ms exceeded the 2000 ms target. | Independent authorised reads execute concurrently; remeasured p95 1473.70 ms passed; local regressions passed. |
| VERIFY-FILTER-01; hosted harness | Initial exact Status label selector failed to locate the nested form select. | Harness targets existing filter controls. All 45 follow-up search/filter/sort interactions completed. Original result retained. |
| HOSTED-TIMEOUT-01; R9 | One post-workload stale request exceeded a 10-second client timeout. | Direct RPC retest returned PT409 in 271 ms; fresh production route returned 409 with unchanged state in 2247 ms. Cause unconfirmed; retained for final submission. |

Verification defects are distinguished from application defects and network observations. The original alert-selector failure remains in earlier evidence. Initial hosted measurements and selector failure and Final hosted results and retained timeout preserve the later findings. Passing targeted retests does not prove that transient latency or all defects have been eliminated.

# 30 Controlled change and impact analysis

CR-M3-01 is the team-selected simulated client change for required reassignment reasons. All three members jointly decided on and approved it on 15 October 2026. The scenario is recorded as simulated; it is not attributed to an externally issued lecturer/client request. PR 33 and candidate commit provide controlled implementation evidence.

## 30.1 Change control record

| Field | Record |
| --- | --- |
| Date | 15 October 2026 |
| Type | Simulated client change request jointly selected by all three team members |
| Request source | Ryno Goetz, Steven Riaan Piek and Willem Booysen jointly decided on the reassignment-reason change |
| Implementation approval | Ryno Goetz, Steven Riaan Piek and Willem Booysen jointly approved implementation on 15 October 2026 |
| External approval | This request is not represented as issued or approved by the lecturer or an external client |
| Implementation branch | Ryno_branch |
| Implementation review | Steven Riaan Piek and Willem Booysen approved; confirmation provided by Ryno on 15 October 2026. GitHub evidence: PR 33. |
| Governing baseline | Master Project Brief section 20.3; PED v2.0 FR-009, FR-016, NFR-001, NFR-002, NFR-003, NFR-005 and NFR-008 |

## 30.2 Formal simulated request

When a manager changes a request from one responsible staff member to another, require a reason for the change. Record that reason with the assignment so that authorised users can understand why responsibility changed. First assignment must remain possible without a reason. Preserve existing permissions, internal-note visibility and request history.

## 30.3 Before and after

Previously, a permitted reassignment could be saved without an explanation. An optional assignment note was stored as a comment, but the assignment record did not contain the reason.

After this change, a different assignee requires a non-whitespace reason of no more than 4,000 characters. Initial assignment and retaining the same assignee keep the note optional. Accepted assignment notes are stored with the new assignment, its actor and timestamp; the existing comment record is retained. Earlier assignments and comments are preserved. Legacy rows have no invented reason.

## 30.4 Controlled acceptance criteria

FR-009 retains its original five acceptance criteria. CR-M3-01 adds supplemental criterion AC6: changing an existing responsible staff member to a different staff member requires a valid reason, saved with the attributable assignment history. The existing FR-009 permission criteria remain authoritative.

| Case | Required outcome |
| --- | --- |
| First assignment with no reason | Permitted when the existing role, category, sensitivity and lifecycle rules allow it |
| Save the same assignee | Reason remains optional |
| Different assignee with an omitted, empty or whitespace-only reason | Rejected before mutation; assignment, target, lifecycle and version remain unchanged |
| Valid reason | Trimmed and saved with the new assignee, acting user and assignment timestamp |
| Length boundary | 4,000 ASCII characters accepted; 4,001 rejected. Browser and service validation also bound JavaScript input length |
| Existing assignment history | Retained without rewriting prior reasons or inventing missing ones |
| Unauthorised, out-of-scope or stale operation | Rejected even when a valid reason is supplied |
| Internal reason | Available only to authorised operational users; not disclosed through requester history or direct column reads |
| Requester-visible reason | Visible through the authorised request detail and assignment history |

## 30.5 Impact analysis

| Area | Impact and decision |
| --- | --- |
| Business need | Extends accountability for changes in responsibility under NEED-005 and NEED-008 |
| Requirements | FR-009 receives AC6; FR-016 and NFR-003 gain reason-history evidence. Stable requirement IDs and original acceptance criteria are retained |
| Interface | The existing Assignment form identifies required reassignment reasons, shows inline errors, focuses the reason field and preserves input after failure. Assignment history displays saved reasons with actors and timestamps |
| Application boundary | Shared assignmentReasonError supports browser and server checks. The database independently enforces the rule so direct RPC callers cannot bypass it |
| Persistence | Additive migration 007 adds reason and reason_requester_visible to assignments, updates the existing atomic workflow function and adds m3_assignment_history |
| Privacy and access | Existing manager/staff powers, category scopes and sensitive clearance are retained. Direct access to the new reason columns is restricted. The history RPC returns internal reasons only to callers allowed to work on the request |
| Integration | The request-detail service reads assignment history through the protected RPC. The simulation provider implements the same RPC contract |
| Verification | Unit boundary cases, database policy/transaction cases, migration-upgrade testing, a browser/API journey and recovery regression cover the change |
| Architecture and decisions | The modular monolith, ADR-001, ADR-002 and central lifecycle policy remain. D10 gains the assignment-history contract; D12 gains migration 007. A separate architecture ADR is unnecessary for this bounded extension |
| Dependencies and cost | No package or paid service is added. Change cost is limited to the existing form, service, migration, simulator and verification records; no unmeasured effort estimate is claimed |
| Delivery | CR-M3-01 originally required migration 007 before its changed service. The final application also requires the migration 008 version-conflict correction. Fresh setup applies 001 through 008 in order. |

## 30.6 Implementation evidence

| Responsibility | Repository evidence |
| --- | --- |
| Shared validation | src/domain/requests/assignment-reason.js |
| Server validation and protected history | src/features/workflow/service.js |
| Form, inline feedback and history | src/features/workflow/request-workspace.js |
| Persistent enforcement and privacy | supabase/migrations/007_m3_reassignment_reason.sql |
| Local provider contract | tests/support/provider.mjs |
| Migration-aware fixtures | tests/support/database.js |

## 30.7 Requirement and verification trace

| Requirement or concern | Test evidence | Expected result |
| --- | --- | --- |
| FR-009 AC6 and first-assignment compatibility | CR01, CR02, CR03; CRDB01, CRDB02, CRDB04 | Optional first note; required valid reassignment reason; clear boundaries |
| FR-016 and NFR-003 attributable history | CRDB03; CRE2E01 | Original assignment retained; new assignee, reason, actor and timestamp retrievable after reload |
| NFR-001 permissions and NFR-005 stale updates | CRDB05 | A reason does not bypass authority, scope or expected version |
| NFR-002 internal information | CRDB06 | Internal reason hidden from requesters and protected against direct column reads |
| NFR-005 atomicity | CRDB02, CRDB04, CRDB05 | Failed operations preserve request and assignment state |
| NFR-008 controlled migration | CRDB07 | Existing assignment data and comments survive the upgrade; new rule then applies |
| NFR-004 form feedback | CRE2E01 | Required-field error is visible and associated; focus moves to the reason; mobile layout remains usable |
| NFR-007 recovery regression | scripts/test-recovery.mjs | Reassignment reason survives snapshot/restore with its visibility restrictions |

Unit cases are in tests/assignment-reason.test.js, database cases in tests/integration/reassignment.test.js, and browser/API cases in tests/e2e/workflow.spec.js. F15 indexes final execution. API05 and CRDB08 extend integrity and migration coverage after CR-M3-01; they do not change FR-009 AC6. Earlier 13 October and initial 15 October reports remain historical evidence.

## 30.8 Risk and debt continuation

R11 remains open: request, assignee, actor, reason and version must stay consistent. Transactions and failure tests mitigate it. R12 retains the stale-update risk; migration 008 and hosted conflict checks verify the corrective response. R3/R14 retain disclosure risks with selected hosted access and reason-visibility evidence. Wider hosted assurance, routine backup and recovery remain scheduled for the final submission.

The new RPC adds a small compatibility obligation. Consumers must use m3_assignment_history for reason-bearing history; direct select of every assignments column is intentionally denied to authenticated clients. Public legacy metadata columns retain column-level read permission under the existing row policy. No existing risk is automatically closed and no acceptance criterion is waived.

## 30.9 Deployment and rollback

The simulation applies the migration files automatically. The hosted test operator applied migrations through 008; direct hosted conflict checks confirmed PT409. Fresh hosted setup requires migrations 001 through 008 in order. Application build settings must match the selected provider. An earlier applied migration is not silently rewritten to deploy this correction.

For a controlled rollback, pause writes and preserve coordinated data, attachments, configuration and the matching application release. Preserve post-backup history where possible. Do not deploy the old detail reader against reason-column protections, and do not reintroduce retryable 40001 for a business version conflict. A forward correction is preferable where it preserves history and privacy. No destructive rollback or hosted disaster-recovery exercise was performed.

# 31 AI usage contributions and approvals

The M1 and M2 AI registers in sections 12 and 23 remain dated history. The following M3 continuation identifies actual assistance and the verification applied. Tool output remains subject to team accountability; a passing check does not replace engineering judgement.

| Date and responsibility | Assistance | Verification and outcome |
| --- | --- | --- |
| 11 October; Willem | Codex integration of attachment/reporting and quality checks; commits 91ca393 and c055bdf. | 21 unit and 14 DB cases passed on that branch; browser/performance then blocked by loopback EACCES. Later integrated execution superseded that blocker. |
| 11-13 October; Ryno | Codex frontend integration, approved visual redesign, recovery verification and shared PED contribution drafting. | Integrated 42-case local suite, build, lint and security checks passed. PR30 approved by both other members; contribution documents reviewed through PR30-32. |
| 13 October; team contributions | The Ryno-requested shared drafting session produced the three member documents; authors reviewed their contribution areas. | PR30-32 record the reviewers and approvals. No separate unrecorded AI tool history is attributed to Steven. |
| 15 October; Ryno for team CR-M3-01 | Codex inspected workflow/privacy, implemented reason validation/history and migration, tests and impact record. | 53 local tests, recovery/performance/build/static checks and CI11 passed. Alert-selector ambiguity corrected with failure evidence retained. Joint change approval confirmed by all three through Ryno. |
| 15 October; shared PED integration | Codex continued the existing PED, reconciled evidence/status, replaced em dashes and refreshed Word fields. | Compared with source briefs, controlled contributions, test reports and GitHub records; rendered document inspected for layout and text integrity. |
| 15 October; Ryno verification and corrections | Codex tested hosted accounts, policies, attachments, workflow and performance; implemented PT409 mapping/migration and concurrent detail reads. | 55 final local cases and focused hosted conflict checks passed. Detail p95 improved to 1473.70 ms; original failures and transient timeout retained. Ryno scheduled remaining shortcomings for final submission. |

## 31.1 Contribution and decision approval evidence

| Member | M3 contribution | Approval evidence |
| --- | --- | --- |
| Ryno Goetz | Architecture, frontend, staging, recovery and controlled reassignment implementation. | PR30: Steven and Willem approval; CR-M3-01 jointly approved 15 October. |
| Steven Riaan Piek | Data/persistence, backend workflow and evolved requirements trace. | PR31: Ryno and Willem approval. |
| Willem Booysen | Attachment/reporting rules, quality checks, CI and release evidence. | PR32: Ryno and Steven approval. |

Ryno confirmed PED approval and enforced branch protection on 13 October. All three members jointly approved the simulated change on 15 October; Ryno confirmed both non-author implementation approvals. These approvals concern the engineering baseline and recorded scope, not lecturer acceptance or production fitness.

# 32 Release evidence summary and submission baseline

Classification: CONDITIONALLY READY for the selected M3 demonstration. The core workflows passed local and selected hosted checks; final local regression totals 55 cases. Local 1000-row performance/recovery and small-data hosted timing passed. Remaining operational and broader acceptance limits are scheduled for final submission. Historical CI/reviews are distinguished from later working-tree corrections; the final tested source is identified by the base commit and hash manifest below.

| Evidence area | Result and interpretation | Residual concern |
| --- | --- | --- |
| Build and CI | Final simulation/hosted builds and local quality gates passed; earlier CI11 passed for 5a4e4f4. | No new remote review/CI result for the later corrections is asserted. |
| Automated regression | 24 unit + 22 DB + 9 browser/API = 55 local cases passed. | Selected coverage; complete criterion acceptance is not asserted. |
| API and system | Five local API cases, three journeys and responsive case; ten selected hosted browser checks and focused conflict results. | Hosted testing covers fictional scenarios, not full deployment certification. |
| Static and security | Lint/secret/UI checks pass; current production audit has zero findings. | Dated development findings and hosted credential/policy operation remain exposure. |
| Performance | Local list p95 72.15 ms at 1000 rows/3 identities. Hosted p95 list 1232.54, management 1877.22, details 1473.70 and submission 1930.99 ms. | Hosted measurements used small datasets; larger workloads and variability remain final-submission work. |
| Recovery | 1000-request coordinated local restore 468.60 ms; simulated loss 507 ms. | Routine scheduling, live backup and hosted recovery remain unverified. |
| Change and acceptance | CR-M3-01 approved; reason rule, history, privacy and migration tested. | Retention and other stated partial criteria remain explicit in RTM. |
| Defects and debt | Version-conflict retry and slow detail retrieval corrected; harness findings and transient timeout retained. | Timeout cause unconfirmed; residual risk and technical debt remain explicit. |

## 32.1 Exact release identification and access

Repository: https://github.com/RynoGz/SEN831_Group_F. Application version: 0.3.0. Branch: Ryno_branch. Final verification base commit: 4c35ffc76e6d5a49a82bd6718c77b080437f73f8. The tested checkout also includes migration 008 and the detail-read correction; these were working-tree changes at verification. The exact application/test/configuration file hashes and report hashes are recorded in Final verification manifest. Manifest SHA-256: bb8c0b717a53d0b211a0c1805078512d47ae93076cb23a4cf823e2d9a0cc4b87. The earlier CI11 commit remains 5a4e4f4. The selected presentation procedure is section 24.4; hosted test setup is section 24.6. This identifies the tested source without attributing uncommitted corrections to an earlier Git commit.

## 32.2 Evidence index

| Evidence | Controlled location |
| --- | --- |
| Historical CI and artifacts | Successful run 11 with published verification artifact |
| Source and execution hashes | Final source and evidence hash manifest |
| Unit and database | 24 unit results; 22 database results |
| Browser and API | 9 local browser/API results; 10 hosted browser checks; Focused hosted conflict result |
| Performance and recovery | Local performance; Hosted performance; Local recovery |
| Security and UI audit | Production audit; UI contract audit |
| Controlled change | CR-M3-01 request and impact analysis |
| Review trail | PR30; PR31; PR32; PR33 |
| RTM and registers | Sections 19-22, 29 and 31 in this continued PED; historical snapshots retained earlier. |
| Initial finding evidence | Initial hosted timings and selector failure; final hosted report retains post-workload timeout and successful retest. |

The PED v3.0 PDF is the primary milestone document and evidence index. The final verification manifest identifies the tested files independently of historical CI and later documentation changes. The remaining operational, load, retention, monitoring and reliability work is recorded for the final submission with owners in section 29. No incomplete criterion or unexecuted recovery scenario is represented as passed.

# References

### S1

SEN381 Teaching Team. SEN381 CivicConnect Project Milestone 1 Engineering Foundation and Requirements Baseline. 2026.

### S2

RynoGz SEN831 Group F repository at commit 1a13a01, including merged PRs 22 to 25, reviewed 30 September 2026.

### S3

Team confirmations recorded by Ryno Goetz covering membership, working arrangements and approval of the M2 decisions.

### S4

SEN381 Teaching Team. CivicConnect Master Project Brief Community Service Request Management Platform. Version 1.1. 2026.

### S5

ISO IEC IEEE 29148 2018. Systems and software engineering Life cycle processes Requirements engineering.

### S6

ISO IEC 25010 2023. Systems and software engineering Systems and software Quality Requirements and Evaluation Product quality model.

### S7

SEN381 Teaching Team. CivicConnect Milestone 2 Architecture Technology Initial Design and Application Foundation. 2026.

### S8

Milestone 2 Member 1 CivicConnect M2 Ryno Architecture and Frontend version 0.2 and frontend handoff. 30 September 2026.

### S9

Milestone 2 Member 2 ADR-001 Technology Stack Decision. Accepted 30 September 2026.

### S10

Milestone 2 Member 2 M1 Requirements Review and Data Model Baseline. 30 September 2026.

### S11

Milestone 2 Member 2 ADR-002 Database and Persistence Decision and migrations 001 to 004. 30 September 2026.

### S12

Milestone 2 Member 3 Design and Register Updates and request transition policy. 30 September 2026.

### S13

Milestone 2 Member 2 CivicConnect M2 Requirements Traceability Matrix version 0.4. 30 September 2026.

### S14

CivicConnect Assignment 2 and Assignment 3 consolidated research artefacts. September 2026.

### S15

Next.js documentation. Authentication and App Router guidance. nextjs.org docs.

### S16

Supabase documentation. PostgreSQL database, Row Level Security, database functions, Storage access control and backups. supabase.com docs.

### S17

Vercel documentation. Deployment environments. vercel.com docs.

### S18

SEN381 Teaching Team. CivicConnect Milestone 3 Controlled Construction Integration Quality and Release Readiness. 2026.

### S19

Approved M3 member contributions in Milestone_3; PRs 30, 31 and 32, 13 October 2026.

### S20

Earlier CivicConnect CR-M3-01 candidate 5a4e4f4376908c6750ce9dd7db20674feb78a843 and GitHub quality gate run 11, 15 October 2026. Historical CI evidence is separate from the later local corrections and final F15 manifest.

### S21

CR-M3-01 Reassignment Reason, jointly selected and approved 15 October 2026; controlled request record

### S22

Local verification reports dated 15 October 2026; controlled evidence index

### S23

Willem M3 AI usage register, 11 October 2026; subsequent integration and verification history in this PED and PRs 30-33.

### S24

Final local and hosted verification, 15 October 2026. Controlled verification manifest. Local 55-case suite, hosted functional/conflict checks, performance measurements and local recovery evidence.

### S25

Supabase documentation. SQLSTATE 40001 in an RPC function causes retries; custom PT409 returns a business conflict without serialization retries. https://supabase.com/docs/guides/troubleshooting/high-cpu-and-infinite-transaction-retries-when-using-custom-error-codes-in-rpc-functions-77326b