| Risk ID | Description | Cause | Consequence | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Scope creep due to new stakeholder demands | Stakeholders request additional features after baseline | Project delays, missed deadlines, increased costs | Medium | High | High | Strict scope baseline, stakeholder negotiation | Reprioritize features, adjust schedule | Willem Booysen | Open |
| R2 | GitHub governance not enforced | Team fails to apply protected-main and review controls | Uncontrolled commits, weak traceability | Medium | Medium | Medium | Enforce repository rules, train team | Manual audit of repository | Team | Open |
| R3 | Security requirements overlooked early | Lack of early attention to data protection | Later costly redesign, compliance failure | Low | High | High | Record security constraints in PED | Security audit before M2 | Willem Booysen | Open |
| R4 | Forward engineering concerns ignored | Team defers without documenting | Technical debt, poor scalability later | Medium | Medium | Medium | Maintain Forward Engineering Register | Revisit concerns at M2 | Team | Open |
| R5 | Poor document control in PED v1.0 | Missing version history or sign-off | Assessment penalties, weak baseline | Low | Medium | Medium | Apply document control checklist | Team review and correction | Team | Open |
| R8 | Schedule slippage | Underestimation of effort or delays in stakeholder feedback | Missed milestone deadlines, rushed work | Medium | High | High | Careful planning, buffer time | Reallocate resources, adjust scope | Willem Booysen | Open |
| R10 | Quality issues in requirements | Poorly defined or non-testable requirements | Rework, weak traceability, failed acceptance | Medium | High | High | Peer review of requirements, RTM checks | Re-baseline requirements | Team | Open |
| R11 | Stakeholder conflict | Conflicting expectations between civic stakeholders | Scope disputes, dissatisfaction | Medium | Medium | Medium | Document conflicts, negotiate trade-offs | Escalate to lecturer for arbitration | Willem Booysen | Open |
| R13 | Team governance breakdown | Lack of accountability or poor collaboration | Missed artefacts, weak evidence | Medium | Medium | Medium | Team working agreement, regular check-ins | Lecturer intervention if needed | Team | Open |
| R14 | Academic integrity risk | Misuse of AI or plagiarism | Zero marks, disciplinary action | Low | High | High | AI Usage Register, strict verification | Replace suspect artefacts | Willem Booysen | Open |
| R15 | Security breach in repository | Poor GitHub access control | Loss of artefacts, compromised integrity | Low | High | Medium | Enforce access rules, 2FA | Restore from backups | Team | Open |
| R22 | Dependency management issues | External libraries not tracked | Build failures, security vulnerabilities | Medium | High | High | Record dependencies in PED | Replace or patch libraries | Team | Open |
| R24 | CI/CD pipeline delay | Pipeline setup deferred too long | Integration bottlenecks later | Low | Medium | Medium | Document CI/CD as forward concern | Manual builds until pipeline ready | Team | Open |
| R25 | Merge conflicts | Parallel branches without coordination | Delays, wasted effort | Medium | Medium | Medium | Smaller commits, regular sync | Manual resolution | Team | Open |
| R26 | Untested code merged | Weak CI enforcement | Defects in main branch | Medium | High | High | CI blocking tests | Rollback PR | Team | Open |
| R27 | Inconsistent lifecycle rules | Duplicated transition checks | Invalid state changes | Medium | High | High | Transition Policy Service | Integration tests | Team | Open |
| R28 | Storage coupling | Direct provider integration | Expensive change, brittle tests | Medium | High | High | Adapter boundary | Replace adapter | Team | Open |
| R29 | Integration complexity | Premature REST/messaging | Overhead, delays | Low | Medium | Medium | In-process interface | Defer until justified | Team | Open |
| R30 | Concurrency conflicts | Parallel updates | Audit trail errors | Medium | Medium | Medium | Optimistic concurrency | Reload/retry | Team | Open |

Updated risk register

Above is the newly updated risk register

And below is the newly updated engineering decision log

| Decision ID | Decision | Rationale | Alternatives | Consequences | Deferred? | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| D1 | Scope baseline excludes mobile | Team size | Include mobile | Reduced workload | No | Stakeholder agreement |
| D2 | Protected main + 2 approvals | Traceability | Single approval | Stronger control | No | Repo settings |
| D3 | PED v1.0 baseline | Aligns with brief | Informal docs | Formal traceability | No | Version history |
| D4 | Stack selection deferred | Insufficient evidence | Choose now | Flexibility | Yes | Requirements stability |
| D5 | Testing framework deferred | Requirements not testable | Implement now | Avoid wasted effort | Yes | Acceptance criteria |
| D6 | Stakeholder conflict resolution | Transparency | Ignore conflicts | Better trust | No | Stakeholder artefacts |
| D7 | AI usage allowed but verified | Productivity + integrity | Ban AI | Faster drafting | No | AI Register |
| D8 | Transition Policy Service | Lifecycle consistency | State pattern | Simpler, auditable | No | ADR, PED |
| D9 | AttachmentStore adapter | Replaceability | Direct provider | Testable, flexible | No | ADR, PED |
| D10 | In-process interface | Proportionate | REST/messaging | Lower complexity | No | ADR, PED |
| D11 | CI workflow adopted | Quality gates | Ad hoc merges | Reliable integration | No | CI config, PED |

Below is the new ai table

| Task | Prompt/Purpose | Contribution | Human Verification | Accepted/Corrected/Rejected | Responsible Member |
| --- | --- | --- | --- | --- | --- |
| Task 5 | Table formatting | AI structured table | Team reviewed | Accepted | Willem |