# Data and Acceptance Closure

CivicConnect  |  Milestone 4  |  Working draft  |  18 October 2026

# Purpose and status

This draft compares the original M1 requirements with the implementation and evidence currently available. It provides a working RTM and a concise scope summary for review. It is not the final acceptance assessment or release decision; update it after reviewing the PR, final test candidate, hosted checks, and remaining team evidence.

Assessment basis: remote main at 0e8adf853eeba3ea11fb997482f3459d1b39c8b0. The M1 requirements file describes the baseline as proposed, pending formal team review. Scores are provisional. Tests were not rerun to prepare this draft.

## Scope summary

| Requirement group | Total | Met | Partially Met | Not Met | Fully met |
| --- | --- | --- | --- | --- | --- |
| Must functional requirements | 16 | 11 | 5 | 0 | 68.75% |
| Should non-functional requirements | 8 | 3 | 5 | 0 | 37.50% |
| All M1 requirements | 24 | 14 | 10 | 0 | 58.33% |

No weighted completion score is used. M1 does not define partial-credit weighting; partially met requirements remain open.

## Status key

Met: implementation and available evidence support the requirement. Partially Met: implementation exists, with a criterion, policy, evidence item, or operational check still open. Not Met: no usable implementation or evidence was found.

# Updated requirements traceability matrix

Evidence references E1-E6 appear in the short evidence list at the end.

| ID | Priority | Status | Short assessment |
| --- | --- | --- | --- |
| FR-001 | Must | Partially Met | Required request data, initial status, automatic timestamp, and optional attachment are implemented. UI/README still say 5 MiB while agreed limit is 4 MiB; hosted timestamp and attachment checks remain. |
| FR-002 | Must | Met | Seven controlled categories are seeded/constrained; validation rejects unknown categories. |
| FR-003 | Must | Met | Requesters can view their own requests and current status; other-request access is restricted. |
| FR-004 | Must | Partially Met | Requester list and history exist, but lists are limited to 1,000 records and retention is unresolved. |
| FR-005 | Must | Met | In-app statuses, comments, and resolution/closure outcomes provide feedback; external notifications are outside M1. |
| FR-006 | Must | Met | Staff reads are scoped by category and sensitive-information clearance. |
| FR-007 | Must | Partially Met | Search, status/category filtering, and sorting are implemented; the 1,000-record cap applies and exact criteria need confirmation. |
| FR-008 | Must | Met | Request details follow ownership, role, category, and sensitive-clearance access rules. |
| FR-009 | Must | Met | Staff acceptance and manager assignment/reassignment are controlled and attributable; reassignment reasons are enforced. |
| FR-010 | Must | Met | Lifecycle, rejection, invalid-transition denial, attribution, and reopening requests are implemented. |
| FR-011 | Must | Met | Comments and resolution details are request-linked, attributable, and distinguish requester-visible from internal notes. |
| FR-012 | Must | Met | Resolve/close actions use controlled transitions, permission checks, reasons, and history. |
| FR-013 | Must | Partially Met | Manager activity summaries are scoped but limited to the latest 1,000 visible records. |
| FR-014 | Must | Met | Open/overdue/resolved/closed work is distinguishable; existing checks cover deadline boundaries and terminal states. |
| FR-015 | Must | Partially Met | Category/status summaries exist within authorised scope but inherit the 1,000-record limit. |
| FR-016 | Must | Met | Status/assignment history, comments, and actors support reconstruction of request progress. |

# Non-functional requirements

| ID | Priority | Status | Short assessment |
| --- | --- | --- | --- |
| NFR-001 | Should | Met | Ownership, category scopes, role controls, sensitivity clearance, and reporting access controls are implemented; deployed checks remain. |
| NFR-002 | Should | Partially Met | Sensitive data and attachments are access-controlled; retention policy and final hosted checks remain open. |
| NFR-003 | Should | Met | Status, assignment, comments, and workflow history retain actors and timestamps. |
| NFR-004 | Should | Partially Met | Scripted workflows and responsive/reduced-motion checks exist; representative-user task evaluation is not evidenced. |
| NFR-005 | Should | Met | Controlled workflow operations and version checks preserve consistency; existing tests cover rollback and stale updates. |
| NFR-006 | Should | Partially Met | Local 1,000-row requester-list and selected hosted small-data results exist; full hosted workload/capacity is not established. |
| NFR-007 | Should | Partially Met | Controlled local recovery passed; scheduled and hosted disaster recovery are not demonstrated. |
| NFR-008 | Should | Partially Met | Requirement IDs, migrations, change history, and evidence support control; user-facing 4 MiB updates and final-candidate evidence remain. |

# Open Must-have items

| ID | Remaining point |
| --- | --- |
| FR-001 | Align upload UI, README, and PED to 4 MiB; record hosted migrations 009 then 010 and verify deployed timestamp/upload behavior. |
| FR-004 | Agree retention and intended history behavior beyond the latest 1,000 records. |
| FR-007 | Confirm search/filter/sort criteria and whether the 1,000-record window is acceptable. |
| FR-013 | Confirm expected coverage for manager summaries beyond 1,000 visible records. |
| FR-015 | Confirm category/status analysis scope and validate totals against the agreed record population. |

# Evidence list

E1 - M1 requirements and RTM: Milestone_1/Member_2/01-requirements-and-acceptance-criteria.md and 02-requirements-traceability-matrix.md. Baseline approval is pending in the source document.

E2 - Main candidate: remote main at 0e8adf853eeba3ea11fb997482f3459d1b39c8b0 (PR #39 merge), including staff-directory, migration 009, timestamp test, and session-refresh proxy. This does not establish hosted application.

E3 - M3 verification: Milestone_3/Verification_2026-10-15_Final/verification-summary.json records 24 unit, 22 database, and 9 browser/API cases; it predates the current M4 candidate.

E4 - W1: Milestone_4/W1_Attachment_Compatibility.md and its verification summary record 29 unit, 23 database, and two focused browser cases plus CI. Browser teardown was interrupted; not a clean full-suite run. Migration 010 was exercised in an isolated database, not the hosted project.

E5 - Known limits: 1,000-record query cap; hosted performance and hosted recovery evidence remain incomplete. README/UI still state 5 MiB.

E6 - W2 and final hosted acceptance: W2 results/defects/candidate commit and final HTTPS journeys/migration records are not included in this draft.