# Data and Acceptance Closure

CivicConnect  |  Milestone 4  |  Final criterion-level assessment  |  18 October 2026

# Purpose and baseline

This assessment scores every individual acceptance criterion in the team-approved PED v3.0 baseline (M3 Project Engineering Document, 16 October 2026), sections 7.3 and 7.4, including FR-009 AC6 approved under CR-M3-01. It records evidence-based criterion scores and a release conclusion; it does not represent final team go-live approval.

Application candidate tested over HTTPS: PR #41 merge commit b5b5ecaa291aea7a49608768c904035a88f76f08. Repository main later received evidence/documentation follow-on commits. W2 records successful Vercel status and Willem confirmation that migrations 009, 010 and 011 were applied; independent hosting-admin and migration-ledger inspection are not recorded.

Willem’s W2 hosted checks and pagination follow-up identify the candidate and provide criterion-linked HTTPS evidence. The evidence records successful Vercel status and teammate confirmation of hosted migrations, not independent hosting-administrator or migration-ledger inspection. Hosted pagination populations were below 1,000; local isolated pagination evidence traversed 1,258 records. These limits are retained in the scores below.

## Acceptance-criterion scope calculation

| Baseline priority | Criteria | Met | Partially Met | Not Met | Fully met (%) | Weighted completion |
| --- | --- | --- | --- | --- | --- | --- |
| Must functional criteria | 80 | 80 | 0 | 0 | 100.00% | 100.00% |
| Should non-functional criteria | 37 | 29 | 8 | 0 | 78.38% | 89.19% |
| All criteria | 117 | 109 | 8 | 0 | 93.16% | 96.58% |

Scope completion = (Met + 0.5 × Partially Met) ÷ all criteria × 100. Met = 1 point, Partially Met = 0.5 point, and Not Met = 0 points. Fully met percentage is reported separately.

## Score key

Met: implementation and criterion-specific evidence support the approved criterion. Partially Met: an identified evidence, operational, or validation gap remains. Not Met: no usable implementation or evidence was found. A Met score does not imply unrestricted production readiness.

# Functional acceptance criteria

Criteria text follows the approved PED v3.0 baseline. Scores use the cited implementation and verification evidence below.

| Criterion | Approved PED criterion | Final score | Evidence / next check |
| --- | --- | --- | --- |
| FR-001 AC1 | A submission is rejected when any required field is missing. | Met | E2/E4/E5 |
| FR-001 AC2 | A successfully submitted request contains all required request information. | Met | E2/E4/E5 |
| FR-001 AC3 | The submission date/time is recorded automatically rather than entered manually by the requester. | Met | E6: hosted submission recorded automatic request time; Willem confirms migration 009. Trusted timestamp behavior was observed on HTTPS. |
| FR-001 AC4 | Omitting an attachment does not prevent a valid request from being submitted. | Met | E2/E4/E5 |
| FR-001 AC5 | After successful submission, the request is recorded in the Submitted state. | Met | E2/E4/E5 |
| FR-001 AC6 | The M1 capability does not require live ingestion from WhatsApp, email, telephone, or paper workflows. | Met | E2/E4/E5 |
| FR-002 AC1 | A requester selects a category from the available controlled category set. | Met | E2/E4 |
| FR-002 AC2 | A submitted request stores the selected category. | Met | E2/E4 |
| FR-002 AC3 | The initial category set contains the seven categories defined in the Member 1 working scope baseline. | Met | E2/E4 |
| FR-002 AC4 | A request cannot use an uncontrolled free-text category value instead of a controlled category. | Met | E2/E4 |
| FR-002 AC5 | The M1 requirement does not require AI-based automatic classification. | Met | E2/E4 |
| FR-003 AC1 | An authorised requester can view the status of a request they are permitted to access. | Met | E2/E4 |
| FR-003 AC2 | The displayed status matches the recorded lifecycle state of the request. | Met | E2/E4 |
| FR-003 AC3 | A requester cannot access another request through the status view without authorisation. | Met | E2/E4 |
| FR-003 AC4 | Status values shown to the requester use the controlled lifecycle terminology. | Met | E2/E4 |
| FR-004 AC1 | An authorised requester can retrieve requests they are permitted to view. | Met | E6/E7: HTTPS submission and retrieval passed; hosted paginated traversal returned all 19 requester rows and 3 other-requester rows with ownership isolation. |
| FR-004 AC2 | The history identifies each request sufficiently to distinguish it from other requests. | Met | E2/E3 |
| FR-004 AC3 | Historic requests preserve their recorded lifecycle information. | Met | E2/E3 |
| FR-004 AC4 | The system does not claim infinite storage; the final retention period remains subject to confirmation. | Met | E2/E3 |
| FR-005 AC1 | The requester can identify when their request has been accepted. | Met | E2/E4 |
| FR-005 AC2 | The requester can identify when their request has been rejected. | Met | E2/E4 |
| FR-005 AC3 | The requester can identify relevant updates to their request. | Met | E2/E4 |
| FR-005 AC4 | The requester can identify when their request is resolved. | Met | E2/E4 |
| FR-005 AC5 | The requester can identify when their request is closed. | Met | E2/E4 |
| FR-005 AC6 | The M1 requirement does not require SMS, WhatsApp, or email notification delivery. | Met | E2/E4 |
| FR-006 AC1 | An authorised staff user can view requests within the scope of their permitted work. | Met | E2/E3/E4 |
| FR-006 AC2 | A staff member cannot automatically view all requests merely because they are staff. | Met | E2/E3/E4 |
| FR-006 AC3 | Access decisions are based on the agreed responsibility and permission model. | Met | E2/E3/E4 |
| FR-006 AC4 | Sensitive requests remain subject to the applicable access rules. | Met | E2/E3/E4 |
| FR-007 AC1 | An authorised staff member can retrieve relevant requests using the agreed search, filter, and/or sort capabilities. | Met | E6/E7: known-record search, category/status filters and both sort orders passed; HTTPS pagination follow-up verified older references with combined filters. |
| FR-007 AC2 | Search and filtering apply only to requests the user is authorised to access. | Met | E6/E7: hosted requester populations were disjoint; work access returned 403 without permission and anonymous access returned 401. Restricted staff and sensitive-clearance scope passed. |
| FR-007 AC3 | The returned results match the selected search, filter, or sort criteria. | Met | E6/E7: hosted older-reference filters, empty results, clamped pages, stable ordering, Next/Previous and reload checks passed; 13/13 pagination groups passed. |
| FR-007 AC4 | Exact operational criteria are confirmed during requirements review rather than invented as an M1 fact. | Met | E2/E3 |
| FR-007 AC5 | A sophisticated search engine is not required unless the team justifies it. | Met | E2/E3 |
| FR-008 AC1 | An authorised user can view request information permitted by their role or responsibility. | Met | E2/E3/E4 |
| FR-008 AC2 | Sensitive information is not displayed to a user without the required authorisation. | Met | E2/E3/E4 |
| FR-008 AC3 | The detailed view includes the request information captured by FR-001, subject to the user’s permissions. | Met | E2/E3/E4 |
| FR-008 AC4 | Administrative rights do not automatically grant access to business request details. | Met | E2/E3/E4 |
| FR-009 AC1 | An authorised staff user can accept responsibility where permitted. | Met | E2/E4 |
| FR-009 AC2 | An authorised coordinator or manager can assign responsibility to an appropriate staff user. | Met | E2/E4 |
| FR-009 AC3 | An authorised coordinator or manager can reassign responsibility where permitted. | Met | E2/E4 |
| FR-009 AC4 | A user without the required permission cannot assign or reassign responsibility. | Met | E2/E4 |
| FR-009 AC5 | The current responsible user or responsibility state is identifiable for the request. | Met | E2/E4 |
| FR-009 AC6 | When responsibility changes from an existing staff member to a different staff member, a valid reason is required and is retained with the assignee, acting user and timestamp. First assignment remains optional. Approved under CR-M3-01 on 15 October 2026. | Met | E2/E4 |
| FR-010 AC1 | A newly submitted request starts in the Submitted state. | Met | E2/E4 |
| FR-010 AC2 | A request can transition only through transitions permitted by the agreed lifecycle rules. | Met | E2/E4 |
| FR-010 AC3 | An authorised user can reject a request only when it is in the Submitted state and the user’s permissions allow rejection. | Met | E2/E4 |
| FR-010 AC4 | Assignment and reassignment are permitted only for authorised users. | Met | E2/E4 |
| FR-010 AC5 | A status change records the user responsible for the change. | Met | E2/E4 |
| FR-010 AC6 | An unauthorised or invalid status transition is blocked. | Met | E2/E4 |
| FR-010 AC7 | Reopening follows the approved working policy recorded under Q-003; later refinements require controlled change. | Met | E2/E4 |
| FR-011 AC1 | An authorised user can record a relevant action or comment against a request. | Met | E2/E4 |
| FR-011 AC2 | An authorised user can record resolution information when resolving work. | Met | E2/E4 |
| FR-011 AC3 | Recorded entries remain associated with the correct request. | Met | E2/E4 |
| FR-011 AC4 | Where the final policy requires it, the system distinguishes requester-visible information from information restricted to authorised users. | Met | E2/E4 |
| FR-011 AC5 | Accountable actions have a responsible user attached to them. | Met | E2/E4 |
| FR-012 AC1 | An authorised user can move a request to Resolved when the agreed resolution conditions are met. | Met | E2/E4 |
| FR-012 AC2 | An authorised user can move a request to Closed when the agreed closure conditions are met. | Met | E2/E4 |
| FR-012 AC3 | An unauthorised user cannot resolve or close a request. | Met | E2/E4 |
| FR-012 AC4 | The system records the user responsible for the resolution or closure action. | Met | E2/E4 |
| FR-012 AC5 | The approved working distinction between Resolved and Closed applies; later refinements to reopening rules require controlled change. | Met | E2/E4 |
| FR-013 AC1 | An authorised management/oversight user can view organisational service activity within their permitted scope. | Met | E6/E7: manager HTTPS workflow passed; manager paginated traversal returned all 25 authorised rows and matching complete totals. |
| FR-013 AC2 | The activity information includes recorded requests and relevant lifecycle information. | Met | E6/E7: hosted manager list and category/status distributions matched all 25 rows; lifecycle, resolution and closure workflow passed. |
| FR-013 AC3 | Access to the activity view is restricted according to the agreed permission model. | Met | E6/E7: manager reporting scope was checked against requester/staff/restricted identities; unauthorized work request 403 and anonymous own-list 401. |
| FR-013 AC4 | The management view is validated against representative request scenarios during later design and testing. | Met | E6/E7: hosted representative role/data scenarios and local 1,258-row pagination cases validated complete reporting semantics; hosted population itself was below 1,000. |
| FR-014 AC1 | Requests in the relevant open states can be identified separately from resolved, closed, and rejected requests. | Met | E2/E4 |
| FR-014 AC2 | Open work can be identified from the controlled lifecycle state. | Met | E2/E4 |
| FR-014 AC3 | A request is considered overdue when its agreed target date/time has passed and its status is not Resolved, Closed, or Rejected. | Met | E2/E4 |
| FR-014 AC4 | The target date/time is set by an authorised staff member or manager according to the working policy. | Met | E2/E4 |
| FR-014 AC5 | Overdue classification is verified using a controlled test case at or around the target date/time boundary. | Met | E2/E4 |
| FR-015 AC1 | Authorised management users can group, filter, or otherwise present request information by category. | Met | E6/E7: hosted category totals matched complete authorised traversal for manager, staff and restricted staff; summary-only work totals matched list traversal. |
| FR-015 AC2 | Authorised management users can analyse request information by lifecycle status. | Met | E6/E7: hosted status totals matched complete authorised traversal for requester, manager, staff and restricted staff. |
| FR-015 AC3 | Any additional analysis dimension is included only when its operational value is justified and agreed. | Met | E2/E3 |
| FR-015 AC4 | The analysis respects the visibility permissions of the authorised user. | Met | E6/E7: scoped aggregates matched each identity’s authorised population; uncleared sensitive rows excluded and requester/work permission boundaries passed. |
| FR-015 AC5 | Predictive analytics are not required for M1. | Met | E2/E3 |
| FR-016 AC1 | The system retains sufficient lifecycle history to determine how a request progressed. | Met | E2/E4 |
| FR-016 AC2 | Responsibility for relevant work can be identified from recorded request information. | Met | E2/E4 |
| FR-016 AC3 | Status changes can be attributed to the user who made them. | Met | E2/E4 |
| FR-016 AC4 | Management can explain request progress and responsibility using recorded information. | Met | E2/E4 |
| FR-016 AC5 | Predictive analytics and a data warehouse are not required for M1. | Met | E2/E4 |

# Non-functional acceptance criteria

| Criterion | Approved PED criterion | Final score | Evidence / next check |
| --- | --- | --- | --- |
| NFR-001 AC1 | A requester can view their own requests in accordance with the agreed visibility policy. | Met | E2/E3/E4 |
| NFR-001 AC2 | Staff can view work relating to their authorised role or responsibility. | Met | E2/E3/E4 |
| NFR-001 AC3 | Only authorised users can assign, reassign, change status, resolve, or close requests. | Met | E2/E3/E4 |
| NFR-001 AC4 | Access to management reporting is permission-controlled. | Met | E2/E3/E4 |
| NFR-001 AC5 | Administrative privileges do not automatically grant business-data access. | Met | E2/E3/E4 |
| NFR-002 AC1 | Sensitive information is identified using the agreed sensitive-information indicator and protected according to the applicable access rules. | Met | E4/E5 |
| NFR-002 AC2 | Only authorised users can view sensitive request information. | Met | E4/E5 |
| NFR-002 AC3 | Unauthorised attempts to access protected information are denied. | Met | E4/E5 |
| NFR-002 AC4 | Verification uses fictional, non-sensitive test data. | Met | E4/E5 |
| NFR-002 AC5 | The final retention period is not invented in M1 and remains subject to confirmation. | Met | E4/E5 |
| NFR-003 AC1 | Each status change identifies the resulting status and responsible user. | Met | E2/E4 |
| NFR-003 AC2 | Assignments and reassignments are attributable to the user who performed them. | Met | E2/E4 |
| NFR-003 AC3 | Relevant actions, comments, and resolution information remain associated with the request. | Met | E2/E4 |
| NFR-003 AC4 | The resulting history is sufficient to reconstruct how the request progressed during verification. | Met | E2/E4 |
| NFR-004 AC1 | Requesters can identify the current status of their own requests during representative task-based verification. | Partially Met | E3/E6; scripted checks, no representative-user task study |
| NFR-004 AC2 | Feedback identifies the relevant request event or outcome. | Met | E3/E6; scripted checks, no representative-user task study |
| NFR-004 AC3 | Staff can identify relevant work by following an agreed search, filter, and/or sort workflow. | Met | E3/E6; scripted checks, no representative-user task study |
| NFR-004 AC4 | Management can interpret the status and activity information used for oversight. | Partially Met | E3/E6; scripted checks, no representative-user task study |
| NFR-004 AC5 | Usability is supported by defined verification tasks and criteria rather than an unsupported claim that the system is “user-friendly.” | Met | E3/E6; scripted checks, no representative-user task study |
| NFR-005 AC1 | Each request has one current lifecycle state at a time. | Met | E2/E4 |
| NFR-005 AC2 | Changes in responsibility are recorded consistently. | Met | E2/E4 |
| NFR-005 AC3 | The status history reflects the status changes that occurred. | Met | E2/E4 |
| NFR-005 AC4 | An unauthorised or invalid transition does not leave the request in an inconsistent lifecycle state. | Met | E2/E4 |
| NFR-005 AC5 | Repeated and boundary cases are included in later verification. | Met | E2/E4 |
| NFR-006 AC1 | Working M1 performance target: using 1,000 seeded service requests and three concurrent representative users, at least 95% of request retrieval, search, filter, sort and management-view operations complete within two seconds. | Partially Met | E3/E4/E7; full baseline workload and hosted capacity not evidenced |
| NFR-006 AC2 | Under the same test conditions, at least 95% of valid request submissions complete and return acknowledgement within three seconds. | Partially Met | E3/E4/E7; full baseline workload and hosted capacity not evidenced |
| NFR-006 AC3 | Verification evidence records the environment, dataset, concurrency, operation, sample count, measured response times and pass/fail result. | Partially Met | E3/E4/E7; full baseline workload and hosted capacity not evidenced |
| NFR-006 AC4 | The team reviews these working targets during architecture and deployment planning; any approved change is recorded through change control. | Met | E3/E4/E7; full baseline workload and hosted capacity not evidenced |
| NFR-007 AC1 | Service-request records, status history, assignments and required configuration are included in the defined backup scope. | Partially Met | E4; hosted/scheduled scope and target/platform review open |
| NFR-007 AC2 | A recovery test restores the agreed backup into a controlled environment within 30 minutes. | Met | E4; hosted/scheduled scope and target/platform review open |
| NFR-007 AC3 | The recovery test demonstrates a maximum planned data-loss window of 24 hours and records the backup time, restore time, environment and result. | Met | E4; hosted/scheduled scope and target/platform review open |
| NFR-007 AC4 | The 30-minute recovery and 24-hour data-loss targets are working M1 thresholds and must be reviewed against the selected platform before the v2.0 architecture baseline. | Partially Met | E4; hosted/scheduled scope and target/platform review open |
| NFR-008 AC1 | Requirements retain stable identifiers unless a controlled change explicitly requires a new identifier. | Met | E1/E2/E7 |
| NFR-008 AC2 | Approved requirement changes are reflected in the RTM and affected artefacts. | Partially Met | E2/E8; README contains conflicting current and legacy pagination statements |
| NFR-008 AC3 | Design, implementation, and test evidence can later be associated with the applicable requirement. | Met | E1/E2/E7 |
| NFR-008 AC4 | Material changes follow the team-controlled change process. | Met | E1/E2/E7 |
| NFR-008 AC5 | Repository history records substantial changes without silently overwriting approved evidence. | Met | E1/E2/E7 |

# Outstanding Must-have criteria

None. All 80 Must-have acceptance criteria are Met on the available implementation and hosted evidence.

## Outstanding Should-have criteria and policy items

Retention remains a separate policy decision; pagination and this acceptance score do not set a retention period or authorize deletion.

NFR-004 AC1 and AC4: scripted journey checks exist, but no representative-user task study is recorded.

NFR-006 AC1-AC3: the PED requires 1,000 seeded requests and three concurrent users, with p95 retrieval/search/filter/sort/management under 2 seconds and valid submission under 3 seconds. Historical local measurements cover selected operations only; the full workload and hosted capacity are not established.

## Additional operational and documentation gaps

NFR-007 AC1 and AC4: coordinated local recovery passed; scheduled/hosted recovery scope is unverified and review of the 30-minute/24-hour working targets against the selected platform remains undocumented.

NFR-008 AC2: README.md has a pagination correction but retains the contradictory sentence “Queries are bounded to 1000 records.” Correct or clearly label the stale statement.

# Evidence register

E1 — Approved baseline: Milestone_3/SEN381_CivicConnect_PED_v3.0.docx, version 3.0, 16 October 2026, approved M3 engineering baseline; sections 7.3–7.4 govern this RTM.

E2 — Tested application candidate: b5b5ecaa291aea7a49608768c904035a88f76f08 (PR #41), including migration 011 pagination/reporting integration. Repository main later received evidence/documentation follow-on commits.

E3 — Pagination implementation and historical local verification: Milestone_4/M4_Request_Pagination_and_Reporting.md and Verification/2026-10-18_Pagination. Local evidence is scoped to its recorded pre-merge working tree and is not hosted acceptance.

E4 — Historical M3 regression/performance/recovery: Milestone_3/Verification_2026-10-15_Final/verification-summary.json; not a fresh full workload on the tested pagination candidate.

E5 — W1 attachment compatibility: Milestone_4/W1_Attachment_Compatibility.md and Verification/2026-10-18_W1; W2 hosted evidence confirms an exact 4 MiB upload/download on the selected candidate.

E6 — Willem W2 selected hosted checks: Verification/2026-10-18_W2_Hosted/verification-summary.json, raw hosted results, follow-up and reassignment results, and METHOD.md. Candidate e0ac856; original harness failures and corrected follow-ups are preserved. Willem confirms migrations 009/010.

E7 — Hosted pagination follow-up: Verification/2026-10-18_W2_Pagination_Followup/hosted-results.json, integration.xml, METHOD.md and evidence-hashes.json. Candidate b5b5eca; 13/13 hosted groups and 8 local cases passed; Willem confirms migration 011; hosted populations were below 1,000.

# Acceptance conclusion

Weighted scope completion is 96.58%: (109 + 8 × 0.5) ÷ 117 × 100. Fully Met criteria are 109 of 117 (93.16%); 8 are Partially Met; 0 are Not Met. All 80 Must functional criteria are Met (100%). The eight partial criteria are Should non-functional criteria: NFR-004 AC1/AC4, NFR-006 AC1/AC2/AC3, NFR-007 AC1/AC4, and NFR-008 AC2. Recommend a controlled simulated-production demonstration on the verified HTTPS site with fictional data. Do not infer unrestricted production readiness or final team go-live approval. Close the remaining representative-user, full performance, hosted recovery/target-review items through their owners. The README wording correction is being handled by the team; NFR-008 AC2 remains Partial in this assessment snapshot pending the corrected artefact.

E8 — Approved change and remaining policy: Milestone_4/M4_Request_Pagination_and_Reporting.md; README.md. Pagination removes the 1,000-record application cutoff but does not decide retention. README retains one contradictory 1,000-record limitation sentence.

Evidence integrity: W2 initial harness failures are retained and distinguished from corrected follow-up passes. Four labelled W2 verification requests remain in terminal states as recorded; no new hosted mutations or cleanup were performed for this assessment. The historic 10-second stale-update timeout remains unexplained; the selected HTTPS stale write returned 409 and preserved history but did not reproduce that timeout.